| Program Implementer Name: | Southern California Edison |
| --- | --- |
| Program Title: | Residential Appliance Recycling Program - Procurement |
| Program Number: | 1157-04 |
| Month: | June 2004 |

- Program Status

Program Description

The Residential Appliance Recycling program (RARP) is designed to produce cost effective coincident peak demand reduction and long-term annual energy savings by allowing eligible customers (single family and multifamily owners/landlords and tenants) to dispose of their operable, inefficient primary and secondary refrigerators and freezers in an environmentally safe manner.

    - Budgets and Expenditures

| Budget and Expenditures | Budget | Jun-04 | % of Bdgt | Cumulative | % of Bdgt | Committed | % of Bdgt | Cumulative & Committed | % of Bdgt | Unspent |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total | $10,170,729 | $406,154 | 4% | $1,488,151 | 15% |  |  | $1,488,151 | 15% | $8,682,578 |
| Admin | $284,832 | $27,522 | 10% | $28,710 | 10% |  |  | $28,710 | 10% | $256,122 |
| Marketing | $255,000 | $9,256 | 4% | $10,970 | 4% |  |  | $10,970 | 4% | $244,030 |
| DI | $9,423,988 | $369,377 | 4% | $1,448,471 | 15% |  |  | $1,448,471 | 15% | $7,975,517 |
| EM&V | $206,909 |  |  |  |  |  |  |  |  | $206,909 |
| Financing |  |  | NA |  | NA |  | NA |  | NA |  |

Note – negative values, if any, reflect accounting adjustments made to correct errors/oversights made during previous reporting periods.

    - Energy Effects

| Energy Effects | Goals | Jun-04 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW | 8,253 | 336 | 4% | 1,318 | 16% |  |  | 1,318 | 16% | 6,935 |
| Annual kWh | 48,295,687 | 1,955,343 | 4% | 7,676,623 | 16% |  |  | 7,676,623 | 16% | 40,619,063 |
| Lifecyc kWh | 289,774,120 | 11,732,056 | 4% | 46,059,740 | 16% |  |  | 46,059,740 | 16% | 243,714,380 |
| Annual Therms |  |  | NA |  | NA |  | NA |  | NA |  |
| Lifecyc Therms |  |  | NA |  | NA |  | NA |  | NA |  |

    - Performance Goals

This program does not have performance goals.

  - Activities/Accomplishments

    - Administrative –

- Prepared for the implementation of the program requirement to limit participation to refrigerators and freezers manufactured prior to 1990.  Informed all parties (SCE communications) and worked with the recycling services contractor to ensure compliance to the July 1 deadline established by the CPUC’s ED staff. SCE awaits a final decision to the Petition to Modify Decision 03-12-060 filed in May 2004 in anticipation of the July 1 deadline.

- manager ated in e-alongs with rr (ARCA) to evaluation gathered during the ride along included customees with theeduls and logicalsse pickup (csProgram manager

    - Marketing -

- Coordinated efforts with a local Spanish speaking media company (Univision) to prepare 	RARP radio spots to run on Univision stations beginning in July.

    - Direct Implementation -

      - Audits, Site Surveys and Partnerships -

Not Applicable.

      - Direct Installations, Rebates, Equipment Maintenance and Optimization -

| Types of Measures Recommended | Numbers of Measures Installed in June |
| --- | --- |
| Refrigerators | 2,494 |
| Freezers | 286 |

      - Calculated and Actual Payment Reconciliation -

The calculate rebate amount shown in the program’s corresponding workbook does not reflect the cost to pick-up and recycle the refrigerator/freezer.

    - EM&V

None

- Program Challenges

None

- Customer Disputes

None

- Compliance Items

Distributed RARP marketing literature at energy efficiency events that includes information on energy savings associated with the disposal of older refrigerators and freezers as directed by the CPUC.  The literature also included the new RARP qualification (effective July 1, 2004) which will require refrigerators and freezers be manufactured prior to 1990.

- Coordination Activities

- Discussions continued with Flex Your Power (FYP) to incorporate RARP in their advertising campaigns.

- Coordinated efforts with the Home Energy Survey Program to promote RARP by providing brochures in Mail-In Survey reports, distributing brochures during the In-Home Surveys and creating a web site link from the On-Line Survey report to the RARP program information/sign up web site page.

- Coordinated efforts with the South Bay Partnership Program to promote RARP by distributing brochures through various events held within the cities of the South Bay.

- Coordinated efforts with a local Spanish speaking media company (Univision) to prepare for RARP radio spots to run on Univision stations beginning in July.

- Changes to Subcontractors or Staffing

Program manager and subcontractors have not changed.

- Additional Items

None