| Program Implementer Name: | Southern California Edison |
| --- | --- |
| Program Title: | Single Family Energy Efficiency Rebates Program - Procurement |
| Program Number: | 1160-04 |
| Month: | December 2004 |

- Program Status

Program Description

The Single Family Energy Efficiency Rebate (SFEER) program of 2004-2005 offers measures from the traditional part of the program as well as measures previously included in the Residential Upstream Lighting program. Combining all these measures applicable to residential customers under the same program allows synergies and efficiencies in the areas of administration, materials preparation, and communications to the various market actors.  While all residential customers have the opportunity to participate in the program, additional marketing and promotional activity is targeted to customer segments defined as hard-to-reach (HTR).  This targeted marketing activity increases awareness and participation from these customers to ensure that the HTR goals are met or exceeded.

    - Budgets and Expenditures

| Budget and Expenditures | Budget | Dec-04 | % of Bdgt | Cumulative | % of Bdgt | Committed | % of Bdgt | Cumulative & Committed | % of Bdgt | Unspent |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total | $24,390,501 | $2,185,879 | 9% | $16,664,235 | 68% | $1,000,958 | 4% | $17,665,193 | 72% | $7,726,266 |
| Admin | $850,600 | $32,159 | 4% | $161,203 | 19% |  |  | $161,203 | 19% | $689,397 |
| Marketing | $652,800 | $48,070 | 7% | $223,233 | 34% |  |  | $223,233 | 34% | $429,567 |
| DI | $22,379,722 | $2,105,650 | 9% | $16,279,799 | 73% | $1,000,958 | 4% | $17,280,757 | 77% | $6,099,923 |
| EM&V | $507,379 |  |  |  |  |  |  |  |  | $507,379 |
| Financing |  |  | NA |  | NA |  | NA |  | NA |  |

Note – negative values, if any, reflect accounting adjustments made to correct errors/oversights made during previous reporting periods.

    - Energy Effects

| Energy Effects | Goals | Dec-04 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW | 76,630 | 8,234 | 11% | 55,575 | 73% | 4,095 | 5% | 59,670 | 78% | 21,055 |
| Annual kWh | 438,945,086 | 52,242,615 | 12% | 284,857,766 | 65% | 30,059,322 | 7% | 314,917,088 | 72% | 154,087,320 |
| Lifecyc kWh | 4,473,372,488 | 532,667,845 | 12% | 2,881,768,550 | 64% | 336,952,059 | 8% | 3,218,720,609 | 72% | 1,591,603,937 |
| Annual Therms |  |  | NA |  | NA |  | NA |  | NA |  |
| Lifecyc Therms |  |  | NA |  | NA |  | NA |  | NA |  |

    - Performance Goals

This program does not have performance goals.

  - Activities/Accomplishments

    - Administrative -

- All lighting measure targets were achieved, including both original and extended targets based on fund shifts.  Any unspent funds will be applied toward the 2005 promotions.

- SCE is in the process of reconciling program expenses through December 2004 and plans to submit a fundshift in the coming months from the procurement-funded CA New Homes program to the procurement-funded Single Family EE Rebates program.

    - Marketing -

- None

    - Direct Implementation -

      - Audits, Site Surveys and Partnerships -

Not Applicable

      - Direct Installations, Rebates, Equipment Maintenance and Optimization –

| Types of Measures Installed | Number Installed in December |
| --- | --- |
| Pool Pump & Motors | 535 |
| Room AC | 37 |
| Windows | 1,731 |
| ENERGY STAR® qualified Refrigerators | 2,675 |
| Programmable Thermostats | 1,550 |
| Attic Insulation | 80 |
| Whole House Fans | 91 |
| Desert Area Air Conditioning | 12 |
| HVAC | 129 |
| Evaporative Coolers | 29 |
| Lighting | 811,865 |

      - Calculated and Actual Payment Reconciliation -

None

    - EM&V

The EM&V activity is being done as a supplement to the 2004-05 EM&V study of statewide Single Family Energy Efficiency Rebate program that is being managed by PG&E.

- Program Challenges

The retailers are key to delivering the program and achieving ever-increasing results.  We have been working very closely with them to expand the Point-of-Sale (POS) rebate concept and to date have done this very successfully with programmable thermostats.  Our hope is to expand this delivery mechanism to other measures.  The recent indication to post the retailers’ sales data on the internet has them very concerned.  One retailer has told me that if their sales data is posted they will immediately withdraw from the program.  Another has indicated they will likely withdraw from the program.  Respecting the competitive aspect of the retailers’ sales data is very important.  If we do, we have a good chance of expanding our POS concept to other measures, making it easy for customers to participate in the program and thereby significantly increasing results.

- Customer Disputes

None

- Compliance Items

None

- Coordination Activities

None

- Changes to Subcontractors or Staffing

Program manager and subcontractors have not changed.

- Additional Items

The procurement-funded Single Family EE Rebates program underwent two fundshifts in December.  The first shift transferred $1M into the DI Incentives budget from the DI Incentives budget of the procurement-funded Savings By Design program.  The second shift transferred $1.075M into DI Incentives budget ($255k from the DI Incentives budget of the procurement-funded RARP program, $600k from the DI Incentives budget of the procurement-funded CA New Homes program, and $220k from the Admin and Marketing budgets within the procurement-funded Single Family EE Rebates program.

Home Depot

Lowes