| Program Implementer Name: | Southern California Edison |
| --- | --- |
| Program Title: | Nonresidential Standard Performance Contract Program - Procurement |
| Program Number: | 1177-04 |
| Month: | January 2005 |

- Program Status

Program Description

The Nonresidential Standard Performance Contract (SPC) program is a pay-for-performance program that offers cash incentives for custom-designed, cost effective long term annual energy saving retrofits of existing business facilities. Designed primarily for large and medium businesses, small and very small businesses can also participate if the energy efficiency measures do not qualify for the Express Efficiency program. Depending on the energy-efficiency measure installed, an itemized or calculated approach is used to estimate the energy savings and incentive. An itemized measure will be based on a pre-determined rate and no kWh savings calculation by the applicant is necessary. For all other measures not included as an itemized measure, the estimated payment will be determined by the quantity of kilowatt-hours (kWh) or therms of gas saved.

The program is offered to customers within Southern California Edison’s (SCE) service territory and is part of both the Commercial and Industrial Hardware Incentive Programs described in SCE’s Long-Term Resource Plan Testimony.

    - Budgets and Expenditures

| Budget and Expenditures | Budget | Jan-05 | % of Bdgt | Cumulative | % of Bdgt | Committed | % of Bdgt | Cumulative & Committed | % of Bdgt | Unspent |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total | $33,648,395 | $497,333 | 1% | $4,065,262 | 12% | $18,974,682 | 56% | $23,039,944 | 68% | $29,583,133 |
| Admin | $511,166 | $27,030 | 5% | $264,972 | 52% |  |  | $264,972 | 52% | $246,194 |
| Marketing | $321,000 | $11,750 | 4% | $96,356 | 30% |  |  | $96,356 | 30% | $224,644 |
| DI | $32,167,834 | $458,553 | 1% | $3,703,934 | 12% | $18,974,682 | 59% | $22,678,616 | 71% | $28,463,900 |
| EM&V | $648,395 |  |  |  |  |  |  |  |  | $648,395 |
| Financing |  |  | NA |  | NA |  | NA |  | NA |  |

Note – negative values, if any, reflect accounting adjustments made to correct errors/oversights made during previous reporting periods.

    - Energy Effects

| Energy Effects | Goals | Jan-05 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW | 33,879 | 1,079 | 3% | 3,976 | 12% | 24,183 | 71% | 28,159 | 83% | 29,904 |
| Annual kWh | 234,671,142 | 4,843,962 | 2% | 21,894,499 | 9% | 168,402,973 | 72% | 190,297,472 | 81% | 212,776,643 |
| Lifecyc kWh | 3,499,211,373 | 63,724,605 | 2% | 310,919,611 | 9% | 2,453,525,226 | 70% | 2,764,444,837 | 79% | 3,188,291,762 |
| Annual Therms |  |  | NA |  | NA |  | NA |  | NA |  |
| Lifecyc Therms |  |  | NA |  | NA |  | NA |  | NA |  |

The difference in cumulative kWh savings is due to the annual adjustment of the SPC early retirement projects. For this feature, the SPC incentive is calculated for multiple years to account for the remaining years of useful life. If an applicant replaces their existing AC unit, chiller or motor before the end of its useful life, the SPC program pays for the savings achieved over those additional years.  In the workbook, since the reported savings are annual numbers, the kWh savings are adjusted to only reflect one year of savings rather than the multiple years which the program pays.  For the purposes of reporting, the workbook attributes an “average” estimated remaining useful life for packaged AC units, chillers and motors. Actual projects may deviate from this “average,” therefore actual remaining useful life results will be reconciled at year end.

    - Performance Goals

This program does not have performance goals.

  - Activities/Accomplishments

    - Administrative

- During the month of January, 4 new applications were received and sent for review, 18 applications were approved and contracted, and 17 installation reports were approved for payment. Total active applications processed to date in Procurement is 538.

- Weekly team meetings were held with internal staff to review current projects, discuss new submittals, and update the application, reporting and payment processes.

- Updates were made to program manuals and the SPC website reflects the 2005 application forms and program changes. New 2005 program CDs were printed for mailing and distribution.

- Weekly conference calls were held with statewide SPC program managers from PG&E and SDG&E to discuss policy guidelines, review program guidelines to ensure statewide consistency, and discuss program updates for 2005.

- Weekly phone conferences with project reviewers and inspectors were held to discuss the status of submitted applications, resolve specific project issues and review other items as necessary to ensure timely completion of reviews.

- Program staff mailed 350 program packets and SPC CDs to customers, internal staff, and other interested parties.

    - Marketing -

No updates.

    - Direct Implementation -

      - Audits, Site Surveys and Partnerships -

Not Applicable.

      - Direct Installations, Rebates, Equipment Maintenance and Optimization –

| Measure | Units Installed in January |
| --- | --- |
| Com-Customized Space Conditioning | 223,676 kWh |
| Com. Chillers | 119,100 kWh |
| Early Retirement Chillers, traditional | 171,520 kWh |
| Early Retirement Chillers | 4,462,616 kWh |
| Com. Indoor System Ltg. Modification | 243,883 kWh |
| Com. Indoor System Ltg. Replacement | 153,102 kWh |
| Com. Outdoor Replacement | 140,702 kWh |
| Commercial Customized Process | 477,326 kWh |
| Com Customized Refrigeration | 744,583 kWh |
| Industrial Customized Process | 230,008 kWh |
| Reflective Window Film - Coastal | 6,345 sq. ft. |
| Cool Roof | 244,900 sq. ft. |
| Screw-in CFL 14-26 watts | 40 lamps |
| Hardwired CFL 14-26 watts | 71amps |
| Hardwired CFL 66-90 watts (incandescent basecase) | 179 lamps |
| Hardwired Fluorescent Fixture, >90 watts(incandescent base case) | 84 lamps |
| LED Exit Signs | 63 signs |
| T8 or T5 fluorescent lamp – 3 foot | 2 lamps |
| T8 or T5 fluorescent lamp – 4 foot | 27 lamps |
| T8 or T5 fluorescent lamp – 8 foot | 3 lamps |
| Interior HO | 1,682 fixture |
| Occupancy Sensor wall mounted | 14 units |
| Occupancy Sensor ceiling mounted | 1,169 units |
| New Low Temp reach in Display Case with doors( replace open) | 240 units |
| Vending Machine Controller | 4 units |

      - Calculated and Actual Payment Reconciliation -

Since actual incentives payable to customers are capped at 50% of each measure cost, certain measures only receive partial incentive payments. As a result, the financial incentives to customers in Tab 1A - Expenditures Worksheet may differ from the calculated financial incentives in Tab 2A - Recorded EE Activities Worksheet.

    - EM&V

None

- Program Challenges

None

- Customer Disputes

None

- Compliance Items

None

- Coordination Activities

SPC staff coordinated with Express Efficiency staff to transfer applications between the two programs as needed. Customers often submit applications in SPC when they are eligible for Express Efficiency, and vice versa.  Procedures have been established to make for seamless coordination between the two programs.

- Changes to Subcontractors or Staffing

None

- Additional Items

A notification of change in incentive levels was filed in January by SCE on behalf of the statewide SPC administrators. The notice removed measures from the itemized portion of the Standard Performance Contract (SPC) program to align with the changes made to the Statewide Nonresidential Express Efficiency program. The removed measures are as follows:

- Linear Fluorescent Electronic Ballasts – Dimming and Non-dimming (Measure L-D)

- Plug Load Sensors (Measure L-J)

- Cool Roof.  (Measure H-F1 and H-F2)

- Auto Closers for Reach-Ins (Measure R-O & R-P)

Additionally incentives for economizers will be moved from the “air conditioning & refrigeration” rate of $0.14 per kWh to the “other” rate of $0.08 per kWh.