| Program Implementer Name: | Southern California Edison |
| --- | --- |
| Program Title: | Nonresidential Standard Performance Contract Program - Procurement |
| Program Number: | 1177-04 |
| Month: | April 2004 |

- Program Status

Program Description

The Nonresidential Standard Performance Contract (SPC) program is a pay-for-performance program that offers cash incentives for custom-designed, cost effective long term annual energy saving retrofits of existing business facilities. Designed primarily for large and medium businesses, small and very small businesses can also participate if the energy efficiency measures do not qualify for the Express Efficiency program. Depending on the energy-efficiency measure installed, an itemized or calculated approach is used to estimate the energy savings and incentive. An itemized measure will be based on a pre-determined rate and no kWh savings calculation by the applicant is necessary. For all other measures not included as an itemized measure, the estimated payment will be determined by the quantity of kilowatt-hours (kWh) or therms of gas saved.

The program is offered to customers within Southern California Edison’s (SCE) service territory and is part of both the Commercial and Industrial Hardware Incentive Programs described in SCE’s Long-Term Resource Plan Testimony.

    - Budgets and Expenditures

| Budget and Expenditures | Budget | Apr-04 | % of Bdgt | Cumulative | % of Bdgt | Committed | % of Bdgt | Cumulative & Committed | % of Bdgt | Unspent |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total | $33,648,395 | $9,316 | 0% | $31,013 | 0% | $4,105,980 | 12% | $4,136,993 | 12% | $33,617,382 |
| Admin | $511,166 | $6,163 | 1% | $22,937 | 4% |  |  | $22,937 | 4% | $488,229 |
| Marketing | $321,000 | $3,153 | 1% | $8,076 | 3% |  |  | $8,076 | 3% | $312,924 |
| DI | $32,167,834 |  |  |  |  | $4,105,980 | 13% | $4,105,980 | 13% | $32,167,834 |
| EM&V | $648,395 |  |  |  |  |  |  |  |  | $648,395 |
| Financing |  |  | NA |  | NA |  | NA |  | NA |  |

    - Energy Effects

| Energy Effects | Goals | Apr-04 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW | 33,879 |  |  |  |  | 4,995 | 15% | 4,995 | 15% | 33,879 |
| Annual kWh | 234,671,142 |  |  |  |  | 36,023,535 | 15% | 36,023,535 | 15% | 234,671,142 |
| Lifecyc kWh | 3,499,211,373 |  |  |  |  | 509,720,652 | 15% | 509,720,652 | 15% | 3,499,211,373 |
| Annual Therms |  |  | NA |  | NA |  | NA |  | NA |  |
| Lifecyc Therms |  |  | NA |  | NA |  | NA |  | NA |  |

    - Performance Goals

This program does not have performance goals.

  - Activities/Accomplishments

    - Administrative -

- Updates were made to the program website including the posting of revised application forms and program manuals, updated software links, current funding and commitments status, and additional program information.

- Development of a brochure and fact sheet was finalized and 5,000 of each were printed and distributed to internal staff, account representatives, consultants and management.

- Program staff responded to 100 requests for program CDs.

- Weekly team meetings were held with internal staff to review current projects, and discuss new submittals.

- Weekly conference calls were held with SCE, PG&E, and SDG&E SPC program managers to discuss similar projects, resolve policy issues, and ensure program continuity statewide.

- Weekly phone conferences with reviewers were held to discuss project status for various applications, appropriate review/inspection procedures, and expectations for program participation.

    - Marketing -

See Attachment A for list of marketing materials.

    - Direct Implementation -

      - Audits, Site Surveys and Partnerships -

Not Applicable.

      - Direct Installations, Rebates, Equipment Maintenance and Optimization –

None

      - Calculated and Actual Payment Reconciliation -

Not applicable

    - EM&V

None

- Program Challenges

None

- Customer Disputes

None

- Compliance Items

None

- Coordination Activities

Two, 3-hour seminars were held on April 22 for SCE account managers, field engineers, and management staff to learn of new SPC program implementations for 2004. Each session addressed policy or procedural changes, discussed budgets and goals, and provided information to assist customers in properly submitting applications and completing the appropriate forms and documentation. The seminar also included a demonstration of the SPC-CD, energy calculations, and a review of new software additions.

SPC staff coordinated with Express Efficiency staff to transfer applications between the two programs as needed. Customers often submit applications in SPC when they are eligible for Express Efficiency, and vice versa. Procedures have been established to assist customer with filling out forms for the appropriate rebate program they qualify, and make for seamless coordination between the two programs.

- Changes to Subcontractors or Staffing

Program manager and subcontractors have not changed

- Additional Items

None