| Program Implementer Name: | Southern California Edison |
| --- | --- |
| Program Title: | Nonresidential Standard Performance Contract Program - Procurement |
| Program Number: | 1177-04 |
| Month: | May 2004 |

- Program Status

Program Description

The Nonresidential Standard Performance Contract (SPC) program is a pay-for-performance program that offers cash incentives for custom-designed, cost effective long term annual energy saving retrofits of existing business facilities. Designed primarily for large and medium businesses, small and very small businesses can also participate if the energy efficiency measures do not qualify for the Express Efficiency program. Depending on the energy-efficiency measure installed, an itemized or calculated approach is used to estimate the energy savings and incentive. An itemized measure will be based on a pre-determined rate and no kWh savings calculation by the applicant is necessary. For all other measures not included as an itemized measure, the estimated payment will be determined by the quantity of kilowatt-hours (kWh) or therms of gas saved.

The program is offered to customers within Southern California Edison’s (SCE) service territory and is part of both the Commercial and Industrial Hardware Incentive Programs described in SCE’s Long-Term Resource Plan Testimony.

    - Budgets and Expenditures

| Budget and Expenditures | Budget | May-04 | % of Bdgt | Cumulative | % of Bdgt | Committed | % of Bdgt | Cumulative & Committed | % of Bdgt | Unspent |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total | $33,648,395 | $4,995 | 0% | $36,001 | 0% | $5,525,378 | 16% | $5,561,378 | 17% | $33,612,395 |
| Admin | $511,166 | $4,283 | 1% | $27,212 | 5% |  |  | $27,212 | 5% | $483,954 |
| Marketing | $321,000 | $713 | 0% | $8,788 | 3% |  |  | $8,788 | 3% | $312,212 |
| DI | $32,167,834 |  |  |  |  | $5,525,378 | 17% | $5,525,378 | 17% | $32,167,834 |
| EM&V | $648,395 |  |  |  |  |  |  |  |  | $648,395 |
| Financing |  |  | NA |  | NA |  | NA |  | NA |  |

    - Energy Effects

| Energy Effects | Goals | May-04 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW | 33,879 |  |  |  |  | 8,888 | 26% | 8,888 | 26% | 33,879 |
| Annual kWh | 234,671,142 |  |  |  |  | 60,239,465 | 26% | 60,239,465 | 26% | 234,671,142 |
| Lifecyc kWh | 3,499,211,373 |  |  |  |  | 790,330,958 | 23% | 790,330,958 | 23% | 3,499,211,373 |
| Annual Therms |  |  | NA |  | NA |  | NA |  | NA |  |
| Lifecyc Therms |  |  | NA |  | NA |  | NA |  | NA |  |

    - Performance Goals

This program does not have performance goals.

  - Activities/Accomplishments

    - Administrative -

- Updates were made to the program website including updated software links, current funding and commitments status, and additional program information.

- Program staff responded to 20 requests for program CDs.

- Weekly team meetings were held with internal staff to review current projects, and discuss new submittals.

- Weekly conference calls were held with SCE, PG&E, and SDG&E SPC program managers to discuss similar projects, resolve policy issues, and ensure program continuity statewide.

- Weekly phone conferences with project reviewers were held to discuss the status of submitted applications, resolve specific project issues and review other items as necessary to ensure timely completion of reviews.

- Updates were made to SPCTrack, the program database, to upgrade the payment screen and provide accurate and timely issue of incentive payments.

    - Marketing -

See Attachment A for list of marketing materials.

    - Direct Implementation -

      - Audits, Site Surveys and Partnerships -

Not Applicable.

      - Direct Installations, Rebates, Equipment Maintenance and Optimization –

None

      - Calculated and Actual Payment Reconciliation -

None

    - EM&V

None

- Program Challenges

None

- Customer Disputes

None

- Compliance Items

None

- Coordination Activities

SPC staff coordinated with Express Efficiency staff to transfer applications between the two programs as needed. Customers often submit applications in SPC when they are eligible for Express Efficiency, and vice versa. Procedures have been established to assist customer with filling out forms for the appropriate rebate program they qualify for, and make for seamless coordination between the two programs.

- Changes to Subcontractors or Staffing

Program manager and subcontractors have not changed.

- Additional Items

None