| Program Implementer Name: | Southern California Edison |
| --- | --- |
| Program Title: | Nonresidential Standard Performance Contract Program - Procurement |
| Program Number: | 1177-04 |
| Month: | May 2005 |

- Program Status

Program Description

The Nonresidential Standard Performance Contract (SPC) program is a pay-for-performance program that offers cash incentives for custom-designed, cost effective long term annual energy saving retrofits of existing business facilities. Designed primarily for large and medium businesses, small and very small businesses can also participate if the energy efficiency measures do not qualify for the Express Efficiency program. Depending on the energy-efficiency measure installed, an itemized or calculated approach is used to estimate the energy savings and incentive. An itemized measure will be based on a pre-determined rate and no kWh savings calculation by the applicant is necessary. For all other measures not included as an itemized measure, the estimated payment will be determined by the quantity of kilowatt-hours (kWh) or therms of gas saved.

The program is offered to customers within Southern California Edison’s (SCE) service territory and is part of both the Commercial and Industrial Hardware Incentive Programs described in SCE’s Long-Term Resource Plan Testimony.

    - Budgets and Expenditures

| Budget and Expenditures | Budget | May-05 | % of Bdgt | Cumulative | % of Bdgt | Committed | % of Bdgt | Cumulative & Committed | % of Bdgt | Unspent |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total | $33,648,395 | $450,581 | 1% | $6,448,524 | 19% | $27,509,812 | 82% | $33,958,336 | 101% | $27,199,871 |
| Admin | $511,166 | $38,293 | 7% | $405,472 | 79% |  |  | $405,472 | 79% | $105,694 |
| Marketing | $321,000 | $25,336 | 8% | $170,078 | 53% |  |  | $170,078 | 53% | $150,922 |
| DI | $32,167,834 | $381,026 | 1% | $5,849,173 | 18% | $27,509,812 | 86% | $33,358,985 | 104% | $26,318,661 |
| EM&V | $648,395 | $5,926 | 1% | $23,801 | 4% |  |  | $23,801 | 4% | $624,594 |
| Financing |  |  | NA |  | NA |  | NA |  | NA |  |

Note – negative values, if any, reflect accounting adjustments made to correct errors/oversights made during previous reporting periods.

    - Energy Effects

| Energy Effects | Goals | May-05 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW | 33,879 | 1,040 | 3% | 7,205 | 21% | 26,049 | 77% | 33,254 | 98% | 26,674 |
| Annual kWh | 234,671,142 | 6,740,722 | 3% | 44,914,746 | 19% | 176,287,613 | 75% | 221,202,359 | 94% | 189,756,396 |
| Lifecyc kWh | 3,499,211,373 | 100,184,440 | 3% | 639,444,047 | 18% | 2,565,098,319 | 73% | 3,204,542,366 | 92% | 2,859,767,326 |
| Annual Therms |  |  | NA |  | NA |  | NA |  | NA |  |
| Lifecyc Therms |  |  | NA |  | NA |  | NA |  | NA |  |

The difference in cumulative kWh savings is due to the annual adjustment of the SPC early retirement projects. For this feature, the SPC incentive is calculated for multiple years to account for the remaining years of useful life. If an applicant replaces their existing AC unit, chiller or motor before the end of its useful life, the SPC program pays for the savings achieved over those additional years.  In the workbook, since the reported savings are annual numbers, the kWh savings are adjusted to only reflect one year of savings rather than the multiple years which the program pays.  For the purposes of reporting, the workbook attributes an “average” estimated remaining useful life for packaged AC units, chillers and motors. Actual projects may deviate from this “average,” therefore actual remaining useful life results will be reconciled at year end.

    - Performance Goals

This program does not have performance goals.

  - Activities/Accomplishments

    - Administrative

- During May 27 installation reports were received and 9 were approved for payment.

- Weekly team meetings were held with internal staff to review current projects, discuss new submittals, improve the project review forms, and standardize our reporting and payment processes.

- Weekly participation reports were generated and distributed to SCE account representatives and engineering staff providing timely status updates on active SPC projects.

- Weekly conference calls were held with statewide SPC program managers from PG&E and SDG&E to discuss policy issues, and plans for the 2006 filings.

- SPC staff attended several SCE segment meetings to discuss the status of the SPC program and the SPC Summer Lighting Incentive Program.

- Weekly phone conferences with project reviewers and inspectors were held to discuss the status of submitted applications, resolve specific project issues and review other items as necessary to ensure timely completion of reviews.

- Third-party reviewers scheduled site inspections for all installed projects and most new applications.

- Program staff mailed 49 program packets and SPC CDs to customers, internal staff, and requests from the SPC mailbox.

- The SPCTrack database was modified to appropriately track applications for the SPC Summer Lighting Incentive program.

    - Marketing -

    - Direct Implementation -

      - Audits, Site Surveys and Partnerships -

Not Applicable.

      - Direct Installations, Rebates, Equipment Maintenance and Optimization –

| Measure | Installations in May |
| --- | --- |
| Com. Indoor Lighting Sys. Mod. | 10,868 kWh |
| Com. Outdoor Lighting | 24,461 kWh |
| Com. Customized - Process | 844,586 kWh |
| Com. Customized Pumping | 201,620 kWh |
| Ind. Adj. Speed Drives | 4,415,736 kWh |
| Ind. Customized Process | 1,713,424 kWh |
| Cool Roof | 100,000 sq. ft. |
| Screw-in CFL (5-13 watts) | 3 units |
| Screw-in Compact Fluorescent Lamp, 14-26 watts | 51 units |
| Screw-In CFL >=27 watts | 26 units |
| Led Exit Signs | 224 units |
| T8 or T5 fluorescent lamp – 2 foot | 4 lamps |
| T-8 or T5 Lamp and Electronic, 4-foot lamp | 4,090 lamps |
| T8 or T5 Lamp and Electronic, 4-foot lamp removed | 2,515 lamps |
| Interior HO T-5 lamp fixture retrofits | 1,242 fixtures |
| Occupancy Sensor wall mounted | 245 units |
| Occupancy Sensor ceiling mounted | 238 units |

      - Calculated and Actual Payment Reconciliation -

Since actual incentives payable to customers are capped at 50% of each measure cost, certain measures only receive partial incentive payments. As a result, the financial incentives to customers in Tab 1A - Expenditures Worksheet may differ from the calculated financial incentives in Tab 2A - Recorded EE Activities Worksheet.

    - EM&V

None

- Program Challenges

None

- Customer Disputes

None

- Compliance Items

None

- Coordination Activities

- Changes to Subcontractors or Staffing

None

- Additional Items

Staff completed program modifications in preparation for approval of the Summer Initiative Lighting Reduction Program, which provides an additional incentive for peak reduction. Software upgrades, program applications, marketing strategies, database improvements, web development, and process enhancements are in place pending approval.

The procurement-funded SPC program underwent a fundshift in the month of November that transferred $1.4M from the incentives budget into the incentives budget of the procurement-funded Express Efficiency program.