| Program Implementer Name: | Southern California Edison |
| --- | --- |
| Program Title: | Upstream HVAC and Motors Rebates Program - Procurement |
| Program Number: | 1179-04 |
| Month: | January 2005 |

- Program Status

Program Description

The Upstream Motors and Air Conditioning program is a prescriptive rebate program that provides upstream financial incentives to distributors to stock and sell qualifying high efficiency products.  All incentives will be paid upstream.  No rebates will be offered to end users.  SCE’s commercial, industrial and agricultural customers are eligible to participate.  Program marketing will be targeted toward transmission-constrained and geographically hard to reach markets in order to maximize program benefits.  Both nonresidential retrofit and new construction applications qualify for the program, as this is an upstream program focused on changing distributors’ stocking practices to favor qualifying energy-efficient equipment. SCE’s customers from the smallest to the largest are eligible to receive the advantage of the upstream incentives.  Packaged air conditioning is used by small commercial customers; motors are used by all customer classes. Incentives are offered for high efficiency packaged and split system air conditioners, heat pumps, integral HVAC smart controls, package chillers, and motors. Depending on market response, additional measures may be added in the second year of the program (i.e., 2005).  The program is offered to customers within Southern California Edison’s (SCE) service territory and is part of both the Commercial and Industrial Hardware Incentive Programs described in SCE’s Long-Term Resource Plan Testimony.

    - Budgets and Expenditures

| Budget and Expenditures | Budget | Jan-05 | % of Bdgt | Cumulative | % of Bdgt | Committed | % of Bdgt | Cumulative & Committed | % of Bdgt | Unspent |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total | $5,579,453 | $98,219 | 2% | $1,420,042 | 26% | $1,019,036 | 19% | $2,439,078 | 45% | $3,975,237 |
| Admin | $303,354 | $10,200 | 3% | $138,995 | 46% |  |  | $138,995 | 46% | $164,359 |
| Marketing | $661,500 |  |  | $67,932 | 10% |  |  | $67,932 | 10% | $593,568 |
| DI | $4,495,146 | $88,018 | 2% | $1,213,115 | 28% | $1,019,036 | 24% | $2,232,151 | 52% | $3,097,856 |
| EM&V | $119,453 |  |  |  |  |  |  |  |  | $119,453 |
| Financing |  |  | NA |  | NA |  | NA |  | NA |  |

Note – negative values, if any, reflect accounting adjustments made to correct errors/oversights made during previous reporting periods.

    - Energy Effects

| Energy Effects | Goals | Jan-05 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW | 8,655 | 83 | 1% | 2,159 | 25% | 2,658 | 31% | 4,817 | 56% | 6,496 |
| Annual kWh | 23,760,007 | 254,559 | 1% | 5,617,366 | 24% | 7,178,553 | 30% | 12,795,919 | 54% | 18,142,640 |
| Lifecyc kWh | 360,406,168 | 3,901,777 | 1% | 84,824,470 | 24% | 108,627,297 | 30% | 193,451,767 | 54% | 275,581,698 |
| Annual Therms |  |  | NA |  | NA |  | NA |  | NA |  |
| Lifecyc Therms |  |  | NA |  | NA |  | NA |  | NA |  |

    - Performance Goals

This program does not have performance goals.

  - Activities/Accomplishments

    - Administrative –

- Significant strides have been made in processing checks to participating Distributors.  A couple of minor improvements remain, which should be completed in February.

- The draft Program Policies and Procedures Manual is under review.

    - Marketing –

- Continuing efforts to enroll major HVAC and motor distributors in SCE territory:

32 HVAC Distributors enrolled

79 Motors Distributors enrolled

- Manufacturer participation in the Upstream Program is a critical element of the Upstream Program’s success.  The Upstream Team is focused on developing 2005 motor and HVAC strategies to address Distributor backlogs of unclaimed rebates, under-participation, and up-selling tools.

- The “End-of-Year” e-mails and letters sent to distributors in December have helped to encourage them to submit applications for 2004 installations no later than mid-February.  Distributors have already begun entering a large number of applications during January with 2005 sales dates.  Some are entering applications the day following completion of the sale.

- Distributors continue to report that they are utilizing Upstream Program rebates to reduce the sales price of high-efficiency equipment, and are also using pricing to influence designer/contractor equipment selections.

- XXXXX is putting on a series of dinner meetings titled “2005 Partners in Business” throughout California. The meetings target XXXXX sales staff and contractors.  Upstream Team members attended the first meeting on January 18 to make a presentation on the benefits of premium efficiency HVAC equipment.  XXXXX is now using this presentation as a part of this ongoing activity.

    - Direct Implementation

      - Audits, Site Surveys and Partnerships -

Not applicable

      - Direct Installations, Rebates, Equipment Maintenance and Optimization –

- The five-step program for motor up-selling has been refined and discussed with Reliance and Applied, two large motors distributors, with very encouraging feedback.  The five steps will be discussed with other manufacturers and distributors in the coming weeks.  Intervention Strategies have been developed to address motor market barriers like convincing customers to buy premium motors using existing or new motor manufacturer up-selling tools, establishing goals and monitoring performance for 2005, encouraging motor manufacturer involvement, and maximizing branch participation by encouraging distributors to establish an incentive program to motivate sales staff.

- Members of the Upstream Team continue to work with Lennox on a backlog of over 1,000 AC units (statewide) for 2004.  A portion of those sales were submitted during January and the remainder will be processed in February.

| Measures | Measures Installed in January | Committed |
| --- | --- | --- |
| HVAC | 580 | 11,521 |
| Motors | 3 | 656 |

      - Calculated and Actual Payment Reconciliation -

None

    - EM&V

Verification/inspection protocols for program installations have been developed and the first sample of installations has been selected for verification.  All installations at customer sites which received a rebate over $2,500 will be verified, and additional sites will be selected on a random basis to verify a total of 20% of participating sites.  A script was developed to help the schedulers explain the need to verify the installation to the customer.  Because the SCE customers have not directly participated in a rebate program associated with motors or HVAC equipment, they are reluctant to take the time to allow an inspection.  New tactics have been employed and new processes are now in place to improve the inspection process.

- Program Challenges

None

- Customer Disputes

None

- Compliance Items

None

- Coordination Activities

None

- Changes to Subcontractors or Staffing

None

- Additional Items

None