| Program Implementer Name: | Southern California Edison |
| --- | --- |
| Program Title: | Upstream HVAC and Motors Rebates Program - Procurement |
| Program Number: | 1179-04 |
| Month: | April 2005 |

- Program Status

Program Description

The Upstream Motors and Air Conditioning program is a prescriptive rebate program that provides upstream financial incentives to distributors to stock and sell qualifying high efficiency products.  All incentives will be paid upstream.  No rebates will be offered to end users.  SCE’s commercial, industrial and agricultural customers are eligible to participate.  Program marketing will be targeted toward transmission-constrained and geographically hard to reach markets in order to maximize program benefits.  Both nonresidential retrofit and new construction applications qualify for the program, as this is an upstream program focused on changing distributors’ stocking practices to favor qualifying energy-efficient equipment. SCE’s customers from the smallest to the largest are eligible to receive the advantage of the upstream incentives.  Packaged air conditioning is used by small commercial customers; motors are used by all customer classes. Incentives are offered for high efficiency packaged and split system air conditioners, heat pumps, integral HVAC smart controls, package chillers, and motors. Depending on market response, additional measures may be added in the second year of the program (i.e., 2005).  The program is offered to customers within Southern California Edison’s (SCE) service territory and is part of both the Commercial and Industrial Hardware Incentive Programs described in SCE’s Long-Term Resource Plan Testimony.

    - Budgets and Expenditures

| Budget and Expenditures | Budget | Apr-05 | % of Bdgt | Cumulative | % of Bdgt | Committed | % of Bdgt | Cumulative & Committed | % of Bdgt | Unspent |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total | $5,579,453 | $685,262 | 12% | $2,595,197 | 47% | $874,598 | 16% | $3,469,795 | 62% | $2,984,257 |
| Admin | $303,354 | $37,578 | 12% | $212,152 | 70% |  |  | $212,152 | 70% | $91,202 |
| Marketing | $661,500 | $35,379 | 5% | $142,691 | 22% |  |  | $142,691 | 22% | $518,809 |
| DI | $4,495,146 | $612,306 | 14% | $2,240,354 | 50% | $874,598 | 19% | $3,114,952 | 69% | $2,254,792 |
| EM&V | $119,453 |  |  |  |  |  |  |  |  | $119,453 |
| Financing |  |  | NA |  | NA |  | NA |  | NA |  |

Note – negative values, if any, reflect accounting adjustments made to correct errors/oversights made during previous reporting periods.

    - Energy Effects

| Energy Effects | Goals | Apr-05 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW | 8,655 | 1,490 | 17% | 4,774 | 55% | 2,064 | 24% | 6,838 | 79% | 3,881 |
| Annual kWh | 23,760,007 | 3,676,649 | 15% | 12,876,128 | 54% | 5,305,879 | 22% | 18,182,007 | 77% | 10,883,878 |
| Lifecyc kWh | 360,406,168 | 55,220,988 | 15% | 194,952,913 | 54% | 79,997,601 | 22% | 274,950,514 | 76% | 165,453,255 |
| Annual Therms |  |  | NA |  | NA |  | NA |  | NA |  |
| Lifecyc Therms |  |  | NA |  | NA |  | NA |  | NA |  |

    - Performance Goals

This program does not have performance goals.

  - Activities/Accomplishments

    - Administrative –

- Significant strides have been made in processing checks to participating Distributors.

- The draft Program Policies and Procedures Manual is under review.

- The V2 (Phase II) on-line application system upgrades will help improve the existing processing and workflow.

- Efforts have focused on finalizing the format for return data on rejected applications.  Progress is expected into May.

    - Marketing –

- Continuing efforts to enroll major HVAC and motor distributors in SCE territory:

33 HVAC Distributors enrolled

83 Motors Distributors enrolled

- During April, we implemented a “Top-10” distributor contact program, whereby the top 10 HVAC and motor distributors are contacted every two weeks (in person, e-mail or phone).  This has already shown results.  SCE added over 200 motors totaling over 2,900 HP with submittals of many medium and large motors from several distributors during April.  We will continue this level of contact into the future.

- Distributor contacts focus on ensuring that the existing up-selling tools are being distributed to sales staff and are helping to increase sales and determining how sales are shaping up for 2005 summer season.

- Members of the Upstream Team will attend the 2005 ACWA Spring Meeting May 4 & 5 to discuss large motor opportunities with water utilities and irrigation customers.

- Distributors continue to report that they are utilizing Upstream Program rebates to reduce the sales price of high-efficiency equipment, and are also using pricing to influence designer/contractor equipment selections.

- A “Light the Fire” e-mail reminder was sent to all participating distributors, reminding them to submit applications for qualifying equipment promptly to help us accurately assess the funding of the Upstream Program for the remainder of the year.  It also reminded them that Program funding is limited and rebates are paid on a 'first come; first served' basis.

    - Direct Implementation

      - Audits, Site Surveys and Partnerships -

Not applicable

      - Direct Installations, Rebates, Equipment Maintenance and Optimization –

- XXXXX, XXXXXsent an e-mail stating they will only be stocking high efficiency units for all products at or above 6 tons, due to the Upstream Program.  His rationale:

“We carried both [standard and premium efficiency units] in 2004 and feel that eliminating standard units will only help get better selling prices and for the few we need to meet a competitive situation, it is still worth giving the customer a high efficiency unit.”

And in closing…

“We expect to sell an additional few hundred units this year that will qualify for rebates.  Thanks for your continued support.  We hope this program will continue in the future, and we will be there with you.”

- Members of the Upstream Team met with the Kaman Regional VP and obtained a commitment to push premium motors in 2005.  The Kaman branches are able to use the rebate to lower the prices for key customers. A 5-step plan has been implemented to work with the Kaman branch offices and track the Kaman results over the next several weeks.

- XXXXX (motors distributor) is beginning to realize the impact of not participating in the Upstream Program.  Members of the Upstream Team met with the VP and he is running a report on previous sales to identify units that may qualify for rebates and assess the situation further.

- Members of the Upstream Team are working with the distributors to make sure that they have and are using the Motor Upselling Tools (XXXXX, XXXXX, XXXXX).  XXXXX has stated that the tool is being distributed and there is good feedback from XXXXX corporate headquarters.

- Intervention Strategies have been developed to address motor market barriers like convincing customers to buy premium motors by tailoring motor manufacturer up-selling tools to the CA market, establishing goals and monitoring distributor performance for 2005, encouraging motor manufacturer involvement, and maximizing branch participation by encouraging distributors to establish an incentive program to motivate sales staff.

| Measures | Measures Installed in April | Committed |
| --- | --- | --- |
| HVAC | 7,186 | 10,632 |
| Motors | 36 | 167 |

      - Calculated and Actual Payment Reconciliation -

None

    - EM&V

There were 20 HVAC inspections completed during April, totaling 94 HVAC units.  The April numbers are lower because of a 2-week vacation of the full-time inspector.  There do not appear to be any significant barriers with completing inspections.

- Program Challenges

None

- Customer Disputes

In April we received and investigated the first complaint related to the Upstream Program; not from a distributor, but from a contractor doing business with a participating distributor.  On April 4, XXXXX, XXXXX had waited long enough for rebates committed by Air Cold Supply for installations performed by XXXXX company in the Palm Springs area in August and September, 2004.  Our investigation revealed that some of the rebates had been paid to XXXXX, but apparently had not yet been forwarded to XXXXXas agreed.  Further, some units did not meet the Program’s minimum efficiency requirements and were rejected, while others could not be traced to a valid SCE service address.  Apparently, this information had not yet been passed on to XXXXX by XXXXX.

Our findings were reviewed with XXXXX emphasizing the need to clarify which units qualify for rebates and the need to obtain better address information when reported installations cannot be matched to an SCE service address.  Rebates paid for qualified equipment have now been passed on to XXXXX.  This matter is now considered closed.

- Compliance Items

None

- Coordination Activities

None

- Changes to Subcontractors or Staffing

None

- Additional Items

None

The procurement-funded Upstream HVAC & Motors Rebates program underwent a fundshift in the month of September that transferred $500k from Direct Implementation Incentives into the Incentives budget of the procurement-funded Single Family EE Rebates program.