| Program Implementer Name: | Southern California Edison |
| --- | --- |
| Program Title: | Savings By Design – Procurement |
| Program Number: | 1183-04 |
| Month: | October 2004 |

- Program Status

Program Description

Southern California Edison Company’s Savings By Design (SBD) is an energy efficiency program for the nonresidential new construction industry started by the investor-owned utilities (IOUs) in 1999 to provide statewide consistency, program stability, and savings persistence to the new construction market.  SBD builds on the best elements of successful new construction programs run by the investor owned utilities since the early 1990’s.  The program promotes integrated design and emphasizes early design involvement by offering building owners and their design teams a wide range of services including education, design assistance, and owner incentives as well as design team incentives.  SBD will leverage its resources and procure energy savings and demand reduction for this integrated resource planning purpose.  As a result energy savings will be achieved at a very cost-effective level.

    - Budgets and Expenditures

| Budget and Expenditures | Budget | Oct-04 | % of Bdgt | Cumulative | % of Bdgt | Committed | % of Bdgt | Cumulative & Committed | % of Bdgt | Unspent |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total | $10,443,685 | $22,211 | 0% | $98,447 | 1% |  |  | $98,447 | 1% | $10,345,238 |
| Admin | $266,600 | $6,248 | 2% | $33,882 | 13% |  |  | $33,882 | 13% | $232,718 |
| Marketing | $447,600 |  |  |  |  |  |  |  |  | $447,600 |
| DI | $9,485,800 | $15,963 | 0% | $64,565 | 1% |  |  | $64,565 | 1% | $9,421,234 |
| EM&V | $243,685 |  |  |  |  |  |  |  |  | $243,685 |
| Financing |  |  | NA |  | NA |  | NA |  | NA |  |

    - Energy Effects

| Energy Effects | Goals | Oct-04 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW | 12,757 |  |  |  |  |  |  |  |  | 12,757 |
| Annual kWh | 65,198,392 |  |  |  |  |  |  |  |  | 65,198,392 |
| Lifecyc kWh | 1,076,988,623 |  |  |  |  |  |  |  |  | 1,076,988,623 |
| Annual Therms |  |  | NA |  | NA |  | NA |  | NA |  |
| Lifecyc Therms |  |  | NA |  | NA |  | NA |  | NA |  |

    - Performance Goals

| Performance Goals | Goals | Oct-04 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Industry Specific Case Studies | TBD | 0 | 0% | 0 | 0% | 0 | 0% | 0 | 0% |  |
| 2005 Title 24 Seminars | 2 - 6 | 0 | 0% | 0 | 0% | 0 | 0% | 0 | 0% | 2 – 6 |
| Other Seminars (PY 2004) | 4 - 6 | 0 | 0% | 0 | 0% | 0 | 0% | 0 | 0% | 4 – 6 |

  - Activities/Accomplishments

    - Administrative -

None

    - Marketing -

No activity charged to procurement budget for this time period.

    - Direct Implementation -

      - Audits, Site Surveys and Partnerships -

No changes for this time period.

      - Direct Installations, Rebates, Equipment Maintenance and Optimization –

Not applicable

      - Calculated and Actual Payment Reconciliation -

None

    - EM&V

None

- Program Challenges

None

- Customer Disputes

None

- Compliance Items

None

- Coordination Activities

None

- Changes to Subcontractors or Staffing

None

- Additional Items

- Statewide Savings By Design activities:

  - Held the SBD sponsored American Institute of Architects – California Council’s (AIACC) Desert Practices Conference.

  - SBD’s Energy Efficiency Integrated Design Awards were formally presented to its 3 award winners.  Details regarding the award recipients can be found at www.savingsbydesign.com.

  - Statewide Savings By Design was presented AIACC’s Presidential Citation award for its outstanding service to the community at large for their efforts on behalf of, or relating to, the built environment.

- SCE Savings By Design activities:

  - Held Savings By Design Program staff meeting

  - Held Savings By Design Monthly Implementation staff meeting

  - Held the Southern California Edison/Southern California Gas SBD sponsored Sustainability/Energy Efficiency Conference on October 28 for the design teams working with the Los Angeles Community College District (LACCD) and LACCD’s staff.  Event sponsorship was also provided by the Los Angeles Community College District and SCE/UC/CSU Partnership.

- SCE customer project activity in October:

  - Savings By Design is working with a developer on a 760,000 square foot distribution center in Riverside County (SCE service territory).  SBD’s influence on their daylighting and lighting designs will save a potential of 760,000 kWh.

  - The original design for a major university’s Science Building was calculated as achieving just over 5% greater energy efficiency requirements over their Title 24 baseline.  SBD working with the design team and customer is incorporating suggested measures such as glazing, high efficiency lighting and controls, and VSDs on chilled water systems.  These enhancements if implemented will raise the calculated energy savings to over 20% greater energy efficiency over their Title 24 baseline.

  - A major beverage distribution company is working with SBD to make their 19,000 square foot expansion project more energy efficient.  Focusing on their refrigeration system, SBD estimates the company may save over 130,000 kWh annually.