| Program Implementer Name: | Southern California Edison |
| --- | --- |
| Program Title: | Innovative Designs for Energy Efficiency Activities - Procurement |
| Program Number: | 1185-04 |
| Month: | June 2005 |

- Program Status

Program Description

SCE’s Innovative Designs for Energy Efficiency Activities (IDEEA) program is a competitive bidding solicitation of innovative and cost-effective energy efficiency program proposals across all market and customer segments, funded by energy procurement funds.   The focus will be on different marketing or delivery methods, different market segments, and/or different technologies than those offered in the SCE portfolio.  Winning proposals will fill possible gaps in the overall portfolio of programs offered in SCE’s service territory or offer best practices not incorporated in similar programs in the portfolio.

    - Budgets and Expenditures

| Budget and Expenditures | Budget | Jun-05 | % of Bdgt | Cumulative | % of Bdgt | Committed | % of Bdgt | Cumulative & Committed | % of Bdgt | Unspent |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total | $12,528,690 | $697,513 | 6% | $1,156,221 | 9% |  |  | $1,156,221 | 9% | $11,372,469 |
| Admin | $490,600 | $34,699 | 7% | $268,344 | 55% |  |  | $268,344 | 55% | $222,256 |
| Marketing | $5,000 |  |  |  |  |  |  |  |  | $5,000 |
| DI | $11,104,400 | $661,246 | 6% | $880,249 | 8% |  |  | $880,249 | 8% | $10,224,151 |
| EM&V | $928,690 | $1,569 | 0% | $7,629 | 1% |  |  | $7,629 | 1% | $921,062 |
| Financing |  |  | NA |  | NA |  | NA |  | NA |  |

Note – negative values, if any, reflect accounting adjustments made to correct errors/oversights made during previous reporting periods.

    - Energy Effects

For the month of June, all 13 component programs’ energy savings and demand reduction results shall be reported.

Evaporative Cooling Repair

| Energy Effects | Goals | Jun-05 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW | 2,743 | 395 | 14% | 865 | 32% |  |  | 865 | 32% | 1,879 |
| Annual kWh | 4,291,311 | 479,251 | 11% | 1,067,205 | 25% |  |  | 1,067,205 | 25% | 3,224,106 |
| Lifecyc kWh | 37,094,209 | 4,355,445 | 12% | 9,655,565 | 26% |  |  | 9,655,565 | 26% | 27,438,644 |
| Annual Therms |  |  | NA |  | NA |  | NA |  | NA |  |
| Lifecyc Therms |  |  | NA |  | NA |  | NA |  | NA |  |

*“Actual” is based on contractor claimed actual energy savings.  These contractor Actual savings will “true up” with SCE’s budget in 30 to 60 days.

80 Plus

| Energy Effects | Goals | Jun-05 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW | 1,485 |  |  |  |  |  |  |  |  | 1,485 |
| Annual kWh | 8,731,320 |  |  |  |  |  |  |  |  | 8,731,320 |
| Lifecyc kWh | 34,925,280 |  |  |  |  |  |  |  |  | 34,925,280 |
| Annual Therms |  |  | NA |  | NA |  | NA |  | NA |  |
| Lifecyc Therms |  |  | NA |  | NA |  | NA |  | NA |  |

*“Actual” is based on contractor claimed actual energy savings.  These contractor Actual savings will “true up” with SCE’s budget in 30 to 60 days.

Miniature Cold Cathode Lighting

| Energy Effects | Goals | Jun-05 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW | 797 | 44 | 6% | 44 | 6% | 54 | 7% | 98 | 12% | 753 |
| Annual kWh | 3,133,440 | 387,645 | 12% | 387,645 | 12% | 469,855 | 15% | 857,501 | 27% | 2,745,795 |
| Lifecyc kWh | 25,067,520 | 3,101,164 | 12% | 3,101,164 | 12% | 3,758,842 | 15% | 6,860,005 | 27% | 21,966,356 |
| Annual Therms |  |  | NA |  | NA |  | NA |  | NA |  |
| Lifecyc Therms |  |  | NA |  | NA |  | NA |  | NA |  |

*“Actual” is based on contractor claimed actual energy savings.  These contractor Actual savings will “true up” with SCE’s budget in 30 to 60 days.

Agricultural Ventilation

| Energy Effects | Goals | Jun-05 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW | 343 | 19 | 6% | 19 | 6% | 193 | 56% | 212 | 62% | 324 |
| Annual kWh | 2,638,636 | 146,978 | 6% | 146,978 | 6% | 1,480,859 | 56% | 1,627,837 | 62% | 2,491,658 |
| Lifecyc kWh | 39,579,534 | 2,204,671 | 6% | 2,204,671 | 6% | 22,212,885 | 56% | 24,417,556 | 62% | 37,374,863 |
| Annual Therms |  |  | NA |  | NA |  | NA |  | NA |  |
| Lifecyc Therms |  |  | NA |  | NA |  | NA |  | NA |  |

*“Actual” is based on contractor claimed actual energy savings.  These contractor Actual savings will “true up” with SCE’s budget in 30 to 60 days.

Energy Service for Oil Production

| Energy Effects | Goals | Jun-05 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW | 856 | 47 | 6% | 47 | 6% | 601 | 70% | 648 | 76% | 809 |
| Annual kWh | 6,848,000 | 379,078 | 6% | 379,078 | 6% | 4,806,627 | 70% | 5,185,706 | 76% | 6,468,922 |
| Lifecyc kWh | 102,720,000 | 5,686,176 | 6% | 5,686,176 | 6% | 72,099,408 | 70% | 77,785,584 | 76% | 97,033,824 |
| Annual Therms |  |  | NA |  | NA |  | NA |  | NA |  |
| Lifecyc Therms |  |  | NA |  | NA |  | NA |  | NA |  |

*“Actual” is based on contractor claimed actual energy savings.  These contractor Actual savings will “true up” with SCE’s budget in 30 to 60 days.

Community Colleges Program

| Energy Effects | Goals | Jun-05 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW | 849 |  |  | 221 | 26% |  |  | 221 | 26% | 628 |
| Annual kWh | 5,898,074 |  |  | 1,096,478 | 19% |  |  | 1,096,478 | 19% | 4,801,596 |
| Lifecyc kWh | 74,744,695 |  |  | 17,543,654 | 23% |  |  | 17,543,654 | 23% | 57,201,041 |
| Annual Therms | 307,491 |  |  |  |  |  |  |  |  | 307,491 |
| Lifecyc Therms | 3,548,076 |  |  |  |  |  |  |  |  | 3,548,076 |

*“Actual” is based on contractor claimed actual energy savings.  These contractor Actual savings will “true up” with SCE’s budget in 30 to 60 days.

AirCare Plus

Contractor is one month behind in invoicing and workbook reporting.

| Energy Effects | Goals | May-05 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW | 1,432 | 11 | 1% | 11 | 1% | 9 | 1% | 20 | 1% | 1,421 |
| Annual kWh | 7,427,800 | 63,200 | 1% | 63,200 | 1% | 55,825 | 1% | 119,025 | 2% | 7,364,600 |
| Lifecyc kWh | 59,872,640 | 505,600 | 1% | 505,600 | 1% | 446,600 | 1% | 952,200 | 2% | 59,367,040 |
| Annual Therms |  |  | NA |  | NA |  | NA |  | NA |  |
| Lifecyc Therms |  |  | NA |  | NA |  | NA |  | NA |  |

*“Actual” is based on contractor claimed actual energy savings.  These contractor Actual savings will “true up” with SCE’s budget in 30 to 60 days.

Multifamily HVAC Controls

| Energy Effects | Goals | Jun-05 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW | 100 | 4 | 4% | 41 | 41% | 17 | 17% | 57 | 57% | 59 |
| Annual kWh | 1,920,000 | 67,200 | 4% | 781,440 | 41% | 316,800 | 17% | 1,098,240 | 57% | 1,138,560 |
| Lifecyc kWh | 28,800,000 | 1,008,000 | 4% | 11,721,600 | 41% | 4,752,000 | 17% | 16,473,600 | 57% | 17,078,400 |
| Annual Therms |  |  | NA |  | NA |  | NA |  | NA |  |
| Lifecyc Therms |  |  | NA |  | NA |  | NA |  | NA |  |

*“Actual” is based on contractor claimed actual energy savings.  These contractor Actual savings will “true up” with SCE’s budget in 30 to 60 days.

A/C Energy Hog Roundup

The program still in ramp-up phase and the contractor still on a learning curve for reporting.

*“Actual” is based on contractor claimed actual energy savings.  These contractor Actual savings will “true up” with SCE’s budget in 30 to 60 days.

Addressable Dimmable T5 Retrofit

The program still in ramp-up phase and the contractor still on a learning curve for reporting.

*“Actual” is based on contractor claimed actual energy savings.  These contractor Actual savings will “true up” with SCE’s budget in 30 to 60 days.

Refrigerated Warehouse

The program still in ramp-up phase and the contractor still on a learning curve for reporting.

*“Actual” is based on contractor claimed actual energy savings.  These contractor Actual savings will “true up” with SCE’s budget in 30 to 60 days.

Cool Control Cash Control

| Energy Effects | Goals | Jun-05 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW | 669 |  |  | 68 | 10% | 598 | 89% | 666 | 100% | 601 |
| Annual kWh | 1,129,949 |  |  | 116,688 | 10% | 1,009,402 | 89% | 1,126,090 | 100% | 1,013,261 |
| Lifecyc kWh | 16,949,232 |  |  | 1,750,320 | 10% | 15,141,024 | 89% | 16,891,344 | 100% | 15,198,912 |
| Annual Therms |  |  | NA |  | NA |  | NA |  | NA |  |
| Lifecyc Therms |  |  | NA |  | NA |  | NA |  | NA |  |

*“Actual” is based on contractor claimed actual energy savings.  These contractor Actual savings will “true up” with SCE’s budget in 30 to 60 days.

Convenience Store Energy Efficiency Delivery

| Energy Effects | Goals | Jun-05 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW | 175 |  |  |  |  |  |  |  |  | 175 |
| Annual kWh | 3,048,662 |  |  |  |  |  |  |  |  | 3,048,662 |
| Lifecyc kWh | 42,681,274 |  |  |  |  |  |  |  |  | 42,681,274 |
| Annual Therms |  |  | NA |  | NA |  | NA |  | NA |  |
| Lifecyc Therms |  |  | NA |  | NA |  | NA |  | NA |  |

*“Actual” is based on contractor claimed actual energy savings.  These contractor Actual savings will “true up” with SCE’s budget in 30 to 60 days.

    - Performance Goals

| Performance Goals | Goals | Jun-05 | % of Goal | Cumulative | % of Goal | Committed | % of Goal | Cumulative & Committed | % of Goal | Remaining Goal |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Telephone calls and e-mails to appropriate contact people at potential bidder entities. | 80 | 0 | 0% | 1041 | 1301% | 0 | 0% | 1041 | 1301% | 0 |

  - Activities/Accomplishments

    - Administrative -

- Since some IDEEA component programs have had a few month(s) direct implementation activity, programs are being asked to provide a year-end forecast activity to indicate if their program implementation design will allow full purchase order commitment by December 31, 2005

- Starting July, SCE program management shall determine if component programs will meet full commitment by December 31, 2005 and review the portfolio each month as each contract progresses.  The idea is to determine if high performing programs with a desirable cost per kilowatt-hour can use additional funds from programs that may fall short of their purchase order goal.

    - Marketing –

    - Direct Implementation –

      - Audits, Site Surveys and Partnerships -

Not applicable

      - Direct Installations, Rebates, Equipment Maintenance and Optimization –

Not applicable

      - Calculated and Actual Payment Reconciliation -

Three IDEEA component programs shall have calculated and actual payment reconciliation.  These programs are Energy Service for Oil, Refrigerated Warehouse, and Convenience Store Energy Efficiency Delivery.  Their respective explanations are contained in the individual program narratives included.

    - EM&V

A Request for Proposals was prepared last year, but SCE requested that its release be deferred. Now that the IDEEA programs have been chosen, SCE will select an EM&V contractor with the most suitable team to evaluate these IDEEA programs and to write a more specific EM&V plan for Energy Division review.

- Program Challenges

None

- Customer Disputes

None

- Compliance Items

None

- Coordination Activities

None

- Changes to Subcontractors or Staffing

No changes from plan.

- Additional Items

None