| Program Implementer Name: | Southern California Edison |
| --- | --- |
| Program Title: | Statewide Residential Appliance Recycling Program - PGC |
| Program Number: | 1232-04 |
| Month: | May 2004 |

- Program Status

Program Description

The Statewide Residential Appliance Recycling program (RARP) is designed to produce cost effective coincident peak demand reduction and long-term annual energy savings by allowing eligible customers (single family and multifamily owners/landlords and tenants) to dispose of their operable, inefficient primary and secondary refrigerators and freezers in an environmentally safe manner.  The program is offered to customers within the investor-owned utilities’ (IOUs) service territories of Pacific Gas and Electric (PG&E), Southern California Edison (SCE), and San Diego Gas & Electric (SDG&E).

    - Budgets and Expenditures

| Budget and Expenditures | Budget | May-04 | % of Bdgt | Cumulative | % of Bdgt | Committed | % of Bdgt | Cumulative & Committed | % of Bdgt | Unspent |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total | $12,322,000 | $317,395 | 3% | $588,955 | 5% | $1,162,048 | 9% | $1,751,003 | 14% | $11,733,045 |
| Admin | $912,728 | $59,965 | 7% | $200,045 | 22% |  |  | $200,045 | 22% | $712,683 |
| Marketing | $220,000 | $14,391 | 7% | $53,324 | 24% |  |  | $53,324 | 24% | $166,676 |
| DI | $10,867,272 | $243,038 | 2% | $335,587 | 3% | $1,162,048 | 11% | $1,497,635 | 14% | $10,531,685 |
| EM&V | $322,000 |  |  |  |  |  |  |  |  | $322,000 |
| Financing |  |  | NA |  | NA |  | NA |  | NA |  |

    - Energy Effects

| Energy Effects | Goals | May-04 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW | 9,514 | 218 | 2% | 298 | 3% | 1,047 | 11% | 1,344 | 14% | 9,216 |
| Annual kWh | 55,670,889 | 1,272,981 | 2% | 1,732,822 | 3% | 6,094,101 | 11% | 7,826,923 | 14% | 53,938,067 |
| Lifecyc kWh | 334,025,336 | 7,637,887 | 2% | 10,396,932 | 3% | 36,564,604 | 11% | 46,961,536 | 14% | 323,628,404 |
| Annual Therms |  |  | NA |  | NA |  | NA |  | NA |  |
| Lifecyc Therms |  |  | NA |  | NA |  | NA |  | NA |  |

    - Performance Goals

| Performance Goals | Goals | May-04 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Encourage program participation from the "hard-to-reach" (HTR) customer segment as defined by the CPUC in the Energyb Policy Manual | 57% of all customer participation | 0% | n/a | 0% | n/a | 0% | n/a | 0% | n/a | 57% |

  - Activities/Accomplishments

    - Administrative –

- Prepared a petition to modify the Decision 03-12-060 related to the age restrictions on refrigerators and freezers.  The petition was filed at the end of May 2004 in anticipation of the July 1, 2004 deadline imposed by the CPUC’s ED staff to implement this new program requirement.

    - Marketing -

None

    - Direct Implementation -

      - Audits, Site Surveys and Partnerships -

Not Applicable

      - Direct Installations, Rebates, Equipment Maintenance and Optimization –

| Types of Measures Recommended | Numbers of Measures Installed |
| --- | --- |
| Refrigerators | 1,645 |
| Freezers | 170 |

      - Calculated and Actual Payment Reconciliation -

The calculated rebate amount shown in the program’s corresponding workbook does not reflect the cost to pick-up and recycle the refrigerator/freezer.

    - EM&V

None

- Program Challenges

None

- Customer Disputes

None

- Compliance Items

Distributed RARP marketing literature at energy efficiency events that includes information on energy savings associated with the disposal of older refrigerators and freezers as directed by the CPUC.  The literature also included the new RARP qualification (effective July 1, 2004) which will require refrigerators and freezers be manufactured prior to 1990.

- Coordination Activities

- Discussions were initiated with outside contractors used by the LIEE group to conduct RARP HTR outreach efforts to moderate income households.

- Discussions were initiated with Flex Your Power (FYP) to incorporate RARP in their advertising campaigns.

- Coordinated efforts with the Home Energy Survey Program to promote RARP by providing brochures in Mail-In Survey reports, distributing brochures during the In-Home Surveys and creating a web site link from the On-Line Survey reports to the RARP program information/sign up web site page.

- Coordinated efforts with the South Bay Partnership Program to promote RARP by distributing brochures through various events held within the cities of the South Bay.

- Changes to Subcontractors or Staffing

Program manager and subcontractors have not changed.

- Additional Items

None