| Program Implementer Name: Southern California Edison. Program Title:; Statewide Residential Appliance Recycling Program - PGC. Program Number:; 1232-04. Month:; July 2004. - Program Status Program Description The Statewide Residential Appliance Recycling program (RARP) is designed to produce cost effective coincident peak demand reduction and long-term annual energy savings by allowing eligible customers (single family and multifamily owners/landlords and tenants) to dispose of their operable, inefficient primary and secondary refrigerators and freezers in an environmentally safe manner. The program is offered to customers within the investor-owned utilities’ (IOUs) service territories of Pacific Gas and Electric (PG&E), Southern California Edison (SCE), and San Diego Gas & Electric (SDG&E). - Budgets and Expenditures Budget and Expenditures; Budget; Jul-04; % of Bdgt; Cumulative; % of Bdgt; Committed; % of Bdgt; Cumulative & Committed; % of Bdgt; Unspent. Total; $12,322,000; $519,330; 4%; $1,364,547; 11%; $1,372,160; 11%; $2,736,707; 22%; $10,957,453. Admin; $912,728; $40,036; 4%; $256,421; 28%; $256,421; 28%; $656,307. Marketing; $220,000; $1,623; 1%; $53,273; 24%; $53,273; 24%; $166,727. DI; $10,867,272; $477,671; 4%; $1,054,853; 10%; $1,372,160; 13%; $2,427,013; 22%; $9,812,419. EM&V; $322,000; $322,000. Financing; NA; NA; NA; NA. Note – negative values, if any, reflect accounting adjustments made to correct errors/oversights made during previous reporting periods. - Energy Effects Energy Effects; Goals; Jul-04; % of Goals; Cumulative; % of Goals; Committed; % of Goals; Cumulative & Committed; % of Goals; Goals Minus Cumulative. Coinc Peak kW; 9,514; 429; 5%; 945; 10%; 1,236; 13%; 2,181; 23%; 8,569. Annual kWh; 55,670,889; 2,498,661; 4%; 5,505,018; 10%; 7,196,037; 13%; 12,701,055; 23%; 50,165,872. Lifecyc kWh; 334,025,336; 14,991,968; 4%; 33,030,107; 10%; 43,176,223; 13%; 76,206,330; 23%; 300,995,229. Annual Therms; NA; NA; NA; NA. Lifecyc Therms; NA; NA; NA; NA. - Performance Goals Performance Goals; Goals; Jul-04; % of Goals; Cumulative; % of Goals; Committed; % of Goals; Cumulative & Committed; % of Goals; Goals Minus Cumulative. Encourage program participation from the "hard-to-reach" (HTR) customer segment as defined by the CPUC in the Energyb Policy Manual; 57% of all customer participation; 0%; n/a; 52%; n/a; 0%; n/a; 52%; n/a. - Activities/Accomplishments - Administrative – - As of July 1, began the implementation of the new program requirement to limit participation to refrigerators and freezers manufactured prior to 1990. Informed all parties (SCE communications) and worked with the recycling services contractor to ensure compliance with the new requirement. SCE continues to await a final decision to the Petition to Modify Decision 03-12-060 filed in May 2004 regarding the new age restriction on refrigerators and freezers. - Marketing - - Coordinated efforts with a local Spanish speaking media company (Univision) to run RARP radio spots on Univision stations beginning in July and continuing into August. - Direct Implementation - - Audits, Site Surveys and Partnerships - Not Applicable - Direct Installations, Rebates, Equipment Maintenance and Optimization – Types of Measures Installed; Number Installed in July. Refrigerators; 3,239. Freezers; 326. - Calculated and Actual Payment Reconciliation - The calculated rebate amount shown in the program’s corresponding workbook does not reflect the cost to pick-up and recycle the refrigerator/freezer. - EM&V None - Program Challenges Beginning July 1, the Implementer has handled many customer calls that have resulted in denials for pick up appointments due to the age restriction on refrigerators and freezers - Customer Disputes None - Compliance Items Distributed RARP marketing literature at energy efficiency events that includes information on energy savings associated with the disposal of older refrigerators and freezers as directed by the CPUC. The literature also included the new RARP qualification (effective July 1, 2004) which will require refrigerators and freezers be manufactured prior to 1990. - Coordination Activities - Coordinated efforts with the SCE Communications Group and the recycling services vendor to establish a link for Spanish speaking customers to schedule pick up appointments online through the SCE.com web site. - Coordinated efforts with the Home Energy Survey Program to promote RARP by providing brochures in Mail-In Survey reports, distributing brochures during the In-Home Surveys and creating a web site link from the On-Line Survey reports to the RARP program information/sign up web site page. - Coordinated efforts with the South Bay Partnership Program to promote RARP by distributing brochures through various events held within the cities of the South Bay. - Radio spots began to run on the local Spanish speaking station (Univision) in July and will continue into August. - Radio spots continued on LA-based station all through the month of July and into August. - Changes to Subcontractors or Staffing Program manager and subcontractors have not changed. - Additional Items None |  |
| --- | --- |

| Program Implementer Name: |  | Southern California Edison |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Program Title: |  | Statewide Residential Appliance Recycling Program - PGC |  |  |  |  |
| Program Number: |  | 1232-04 |  |  |  |  |
| Month: |  | July 2004 |  |  |  |  |

- Program Status

Program Description

The Statewide Residential Appliance Recycling program (RARP) is designed to produce cost effective coincident peak demand reduction and long-term annual energy savings by allowing eligible customers (single family and multifamily owners/landlords and tenants) to dispose of their operable, inefficient primary and secondary refrigerators and freezers in an environmentally safe manner.  The program is offered to customers within the investor-owned utilities’ (IOUs) service territories of Pacific Gas and Electric (PG&E), Southern California Edison (SCE), and San Diego Gas & Electric (SDG&E).

    - Budgets and Expenditures

| Budget and Expenditures | Budget | Jul-04 | % of Bdgt | Cumulative | % of Bdgt | Committed | % of Bdgt | Cumulative & Committed | % of Bdgt | Unspent |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total | $12,322,000 | $519,330 | 4% | $1,364,547 | 11% | $1,372,160 | 11% | $2,736,707 | 22% | $10,957,453 |
| Admin | $912,728 | $40,036 | 4% | $256,421 | 28% |  |  | $256,421 | 28% | $656,307 |
| Marketing | $220,000 | $1,623 | 1% | $53,273 | 24% |  |  | $53,273 | 24% | $166,727 |
| DI | $10,867,272 | $477,671 | 4% | $1,054,853 | 10% | $1,372,160 | 13% | $2,427,013 | 22% | $9,812,419 |
| EM&V | $322,000 |  |  |  |  |  |  |  |  | $322,000 |
| Financing |  |  | NA |  | NA |  | NA |  | NA |  |

Note – negative values, if any, reflect accounting adjustments made to correct errors/oversights made during previous reporting periods.

    - Energy Effects

| Energy Effects | Goals | Jul-04 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW | 9,514 | 429 | 5% | 945 | 10% | 1,236 | 13% | 2,181 | 23% | 8,569 |
| Annual kWh | 55,670,889 | 2,498,661 | 4% | 5,505,018 | 10% | 7,196,037 | 13% | 12,701,055 | 23% | 50,165,872 |
| Lifecyc kWh | 334,025,336 | 14,991,968 | 4% | 33,030,107 | 10% | 43,176,223 | 13% | 76,206,330 | 23% | 300,995,229 |
| Annual Therms |  |  | NA |  | NA |  | NA |  | NA |  |
| Lifecyc Therms |  |  | NA |  | NA |  | NA |  | NA |  |

    - Performance Goals

| Performance Goals | Goals | Jul-04 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Encourage program participation from the "hard-to-reach" (HTR) customer segment as defined by the CPUC in the Energyb Policy Manual | 57% of all customer participation | 0% | n/a | 52% | n/a | 0% | n/a | 52% | n/a |  |

  - Activities/Accomplishments

    - Administrative –

- As of July 1, began the implementation of the new program requirement to limit participation to refrigerators and freezers manufactured prior to 1990.  Informed all parties (SCE communications) and worked with the recycling services contractor to ensure compliance with the new requirement. SCE continues to await a final decision to the Petition to Modify Decision 03-12-060 filed in May 2004 regarding the new age restriction on refrigerators and freezers.

    - Marketing -

- Coordinated efforts with a local Spanish speaking media company (Univision) to run RARP radio spots on Univision stations beginning in July and continuing into August.

    - Direct Implementation -

      - Audits, Site Surveys and Partnerships -

Not Applicable

      - Direct Installations, Rebates, Equipment Maintenance and Optimization –

| Types of Measures Installed | Number Installed in July |
| --- | --- |
| Refrigerators | 3,239 |
| Freezers | 326 |

      - Calculated and Actual Payment Reconciliation -

The calculated rebate amount shown in the program’s corresponding workbook does not reflect the cost to pick-up and recycle the refrigerator/freezer.

    - EM&V

None

- Program Challenges

Beginning July 1, the Implementer has handled many customer calls that have resulted in denials for pick up appointments due to the age restriction on refrigerators and freezers

- Customer Disputes

None

- Compliance Items

Distributed RARP marketing literature at energy efficiency events that includes information on energy savings associated with the disposal of older refrigerators and freezers as directed by the CPUC.  The literature also included the new RARP qualification (effective July 1, 2004) which will require refrigerators and freezers be manufactured prior to 1990.

- Coordination Activities

- Coordinated efforts with the SCE Communications Group and the recycling services vendor to establish a link for Spanish speaking customers to schedule pick up appointments online through the SCE.com web site.

- Coordinated efforts with the Home Energy Survey Program to promote RARP by providing brochures in Mail-In Survey reports, distributing brochures during the In-Home Surveys and creating a web site link from the On-Line Survey reports to the RARP program information/sign up web site page.

- Coordinated efforts with the South Bay Partnership Program to promote RARP by distributing brochures through various events held within the cities of the South Bay.

- Radio spots began to run on the local Spanish speaking station (Univision) in July and will continue into August.

- Radio spots continued on LA-based station all through the month of July and into August.

- Changes to Subcontractors or Staffing

Program manager and subcontractors have not changed.

- Additional Items

None