- Marketing Materials

| Program Implementer Name: | Southern California Edison |
| --- | --- |
| Program Title: | Statewide CA Energy Star New Homes – Single Family, Multifamily Programs - PGC |
| Program Number: | 1239-04 |
| Month: | July 2004 |

- Program Status

Program Description

The California Energy Star® New Homes Program will influence the design and construction of single family and multifamily residential new construction. Working together with single and multifamily builders, architects, energy analysts, and other building industry professionals, this program will increase energy savings which will be achieved through a combination of education, design assistance and financial incentives. Single family and low-rise multifamily builder projects meeting the program requirements will also meet the requirements of the U. S. Environmental Protection Agency (EPA) Energy Star Homes Program. (The EPA does not currently recognize high rise construction with the Energy Star label.)

The program is offered by the four investor-owned California utilities: Pacific Gas & Electric (PG&E), San Diego Gas & Electric (SDG&E), Southern California Edison (SCE) and Southern California Gas (SoCalGas). Program participation is available on a statewide basis, managed locally by each utility. All applications, procedures and program requirements are consistent throughout all four utility service areas.

    - Budgets and Expenditures

| Budget and Expenditures | Budget | Jul-04 | % of Bdgt | Cumulative | % of Bdgt | Committed | % of Bdgt | Cumulative & Committed | % of Bdgt | Unspent |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total | $9,018,569 | $233,850 | 3% | $645,615 | 7% | $2,574,120 | 29% | $3,219,735 | 36% | $8,372,955 |
| Admin | $1,209,000 | $63,727 | 5% | $353,240 | 29% |  |  | $353,240 | 29% | $855,760 |
| Marketing | $428,200 | $16,682 | 4% | $83,414 | 19% |  |  | $83,414 | 19% | $344,786 |
| DI | $6,952,600 | $153,441 | 2% | $208,960 | 3% | $2,574,120 | 37% | $2,783,080 | 40% | $6,743,640 |
| EM&V | $428,769 |  |  |  |  |  |  |  |  | $428,769 |
| Financing |  |  | NA |  | NA |  | NA |  | NA |  |

Note – negative values, if any, reflect accounting adjustments made to correct errors/oversights made during previous reporting periods.

    - Energy Effects

| Energy Effects | Goals | Jul-04 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW | 9,855 | 4 | 0% | 4 | 0% | 4,735 | 48% | 4,739 | 48% | 9,851 |
| Annual kWh | 7,491,632 | 2,868 | 0% | 2,868 | 0% | 3,545,353 | 47% | 3,548,221 | 47% | 7,488,764 |
| Lifecyc kWh | 134,849,376 | 51,624 | 0% | 51,624 | 0% | 63,816,350 | 47% | 63,867,974 | 47% | 134,797,752 |
| Annual Therms |  |  | NA |  | NA |  | NA |  | NA |  |
| Lifecyc Therms |  |  | NA |  | NA |  | NA |  | NA |  |

    - Performance Goals

| Performance Goals | Goals | Jul-04 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| CHEERS Training | 5 | 0 | 0% | 0 | 0% | 0 | 0% | 0 | 0% | 5 |
| Multifamily builder, architect, Title 24 consultant, design team - targeted training | 4 | 0 | 0% | 0 | 0% | 0 | 0% | 0 | 0% | 4 |
| 20% direct implementation costs are allocated to HTR customers | 20% |  |  |  |  |  |  |  |  |  |

  - Activities/Accomplishments

    - Administrative -

- Continued providing 2004 applications to builders and builder agents for both the MF and SF programs.

- Continue to receive packages from SF builders who are participating in the CESNHP. These packages are then sent on for plan check by our plan check agent CHEERS. We are very close to using all of our PGC funding and will soon be using our Procurement monies to continue the SF program. The MF program was bid out by RFPs and we are still analyzing the information to choose a successful subcontractor for the job.

    - Marketing –

None

    - Direct Implementation -

      - Audits, Site Surveys and Partnerships -

Not Applicable

      - Direct Installations, Rebates, Equipment Maintenance and Optimization –

| Measures | Installed in July | Paid & Committed |
| --- | --- | --- |
| SF Home 15% Inland | 0 | 1,314 |
| SF Home 20% Inland | 3 | 2,559 |
| MF Home 15% | 0 | 533 |

      - Calculated and Actual Payment Reconciliation -

None

    - EM&V

None

- Program Challenges

None

- Customer Disputes

None

- Compliance Items

None

- Coordination Activities

SCE, PG&E, and Sempra Utilities continue to work in a coordinated and consistent fashion through regular conference calls and/or meetings.  The IOUs are anticipating no changes for the CESNHP for 2005 so we are meeting in August to discuss the applications and to try to get the process moving in January for the 2005 program.

Additionally, SCE continues to promote the CESNHP to those cities currently participating in SCE’s Local Government Initiative’s Community Energy Efficiency Program.

- Changes to Subcontractors or Staffing

None

- Additional Items

SCE continues to attend BIA functions to promote the CESNHP.