- Marketing Materials

| Program Implementer Name: | Southern California Edison |
| --- | --- |
| Program Title: | Statewide CA Energy Star New Homes – Single Family, Multifamily Programs - PGC |
| Program Number: | 1239-04 |
| Month: | February 2005 |

- Program Status

Program Description

The California Energy Star® New Homes Program (CESNHP) influences the energy efficient design and construction of single family and multifamily residential new construction. In collaboration with single and multifamily builders, architects, energy analysts, and other building industry professionals, this program increases energy savings that is achieved through a combination of education, design assistance and financial incentives. Single family and low-rise multifamily builder projects meeting the program requirements will also meet the requirements of the U. S. Environmental Protection Agency’s (EPA) Energy Star Homes Program. (The EPA does not currently recognize high rise construction with the Energy Star label.)

The program is offered by the four investor-owned California utilities: Pacific Gas & Electric (PG&E), San Diego Gas & Electric (SDG&E), Southern California Edison (SCE) and Southern California Gas (SoCalGas). Program participation is available on a statewide basis, managed locally by each utility. All applications, procedures and program requirements are consistent throughout all four utility service areas.

    - Budgets and Expenditures

| Budget and Expenditures | Budget | Feb-05 | % of Bdgt | Cumulative | % of Bdgt | Committed | % of Bdgt | Cumulative & Committed | % of Bdgt | Unspent |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total | $9,428,769 | $71,021 | 1% | $1,680,788 | 18% | $2,829,600 | 30% | $4,510,388 | 48% | $7,747,981 |
| Admin | $1,209,000 | $37,764 | 3% | $608,090 | 50% |  |  | $608,090 | 50% | $600,910 |
| Marketing | $428,200 | $10,325 | 2% | $147,739 | 35% |  |  | $147,739 | 35% | $280,461 |
| DI | $7,362,800 | $22,932 | 0% | $924,960 | 13% | $2,829,600 | 38% | $3,754,560 | 51% | $6,437,840 |
| EM&V | $428,769 |  |  |  |  |  |  |  |  | $428,769 |
| Financing |  |  | NA |  | NA |  | NA |  | NA |  |

Note – negative values, if any, reflect accounting adjustments made to correct errors/oversights made during previous reporting periods.

    - Energy Effects

| Energy Effects | Goals | Feb-05 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW | 10,233 | 12 | 0% | 244 | 2% | 5,013 | 49% | 5,256 | 51% | 9,989 |
| Annual kWh | 9,433,403 | 11,069 | 0% | 226,674 | 2% | 4,644,262 | 49% | 4,870,936 | 52% | 9,206,730 |
| Lifecyc kWh | 169,801,258 | 199,238 | 0% | 4,080,125 | 2% | 83,596,723 | 49% | 87,676,848 | 52% | 165,721,133 |
| Annual Therms |  |  | NA |  | NA |  | NA |  | NA |  |
| Lifecyc Therms |  |  | NA |  | NA |  | NA |  | NA |  |

    - Performance Goals

| Performance Goals | Goals | Feb-05 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| CHEERS Training | 5 | 0 | 0% | 0 | 0% | 0 | 0% | 0 | 0% | 5 |
| Multifamily builder, architect, Title 24 consultant, design team - targeted training | 4 | 0 | 0% | 1 | 25% | 0 | 0% | 1 | 25% | 3 |
| 20% direct implementation costs are allocated to HTR customers | 20% |  |  | 56% |  |  |  | 56% |  |  |

  - Activities/Accomplishments

    - Administrative -

2005 CESHNP Applications printed and in use:

- 2005 Single Family Application

- 2005 Multi-Family Low-Rise Application

- 2005 Multi-Family High Rise Application

- 2005 Multifamily Energy Consultant Application

SCE attended the California Building Industry Association (CBIA) Quarterly Committee Meeting for Construction Codes & Energy.  Committee attendees included building energy consultants, utility & commission representatives, as well as builders and others from the building community.  This committee reports on activities and updates within the building industry, including utility and other program updates.  In addition, discussions are held with regard to issues concerning changes to the Title 24 Standards and legislation affecting the building community.

    - Marketing –

For February, Residential New Construction (RNC) placed a media advertisement in the Home Buyer’s Guide that provides a listing of Energy Star Home projects within SCE territory.  Currently RNC is working on securing advertising in local building industry and trade magazines such as Builder and Developer, California Builder, Builder Digest of California and Southern California Builder.

    - Direct Implementation –

      - Audits, Site Surveys and Partnerships -  Not applicable

      - Direct Installations, Rebates, Equipment Maintenance and Optimization –

| Measures | Installed in February | Paid & Committed |
| --- | --- | --- |
| SF Home 15% Inland | 12 | 1,249 |
| SF Home 20% Inland | 0 | 2,569 |
| MF Home 15% | 0 | 1,695 |

      - Calculated and Actual Payment Reconciliation -

None

    - EM&V

The Statewide Conference calls regarding CESNHP for 2006-2008 program planning continue on a weekly basis.  In addition to standard program planning activities, the primary focus and challenge for the team rests on Title 24 standards that are changing in October 2005, emerging technologies in home building and appliances, and how these factors will affect Energy Star branding and whether Energy Star branding will remain a viable option for the future. XXXXX are performing analyses on prescriptive measures as well as an option for the 2006-2008 program planning. Besides conference calls, the Program Managers for the 4 IOUs met to discuss continuing our partnership in Residential New Construction at the RESNET Conference.

- Program Challenges

California’s Title 24 changes effective in October 2005.

- Customer Disputes

None

- Compliance Items

None

- Coordination Activities

The Statewide Residential New Construction team continues working on the CESNHP for the 2005 year. The RNC team continues to discuss ways to partner in the 2006-2008 program planning.

- Residential New Construction met with the Public Affairs, Major Customer Division, and Consumer

Affairs and the Account Executive representatives to discuss ways to partner to provide a variety of Edison’s product and services that will support the Desert Communities in the Palm Springs area.  Residential New Construction provided information on the CESNHP, both for single family and multifamily new construction. The is an area that is targeted to develop areas for residential homes and RNC would like partner with the various builders, including smaller builders who construct homes in this area.

Residential New Construction attended the South Bay: Facing the Future conference which brought together consumers, government officials, business owners and interested parties to discuss the future of the cities making up the South Bay Partnership.

XXXXX, Project Manager for RNC attended the RESNET (Residential Energy Services Network) Conference on behalf of SCE. SCE, along with The Gas Company and Pacific Gas and Electric were asked to give a presentation focusing on the CESNHP and the critical importance of home inspections as part of the program.  The presentation was titled: Completing the Circle: The Builder-Rater-Utility Relationship. Many of the attendees were from other states and found our high level of requirements to participate interesting and exciting. It was well received and it also gave the RNC Team the opportunity to get a better idea of what the new Energy Star requirements being considered for California with the new Title 24 standards.

- Changes to Subcontractors or Staffing

None

- Additional Items

None