| Program Implementer Name: | Southern California Edison |
| --- | --- |
| Program Title: | Statewide Nonresidential Standard Performance Contract Program - PGC |
| Program Number: | 1240-04 |
| Month: | April 2005 |

- Program Status

Program Description

The statewide Nonresidential Standard Performance Contract (SPC) program offered by Pacific Gas and Electric Company, Southern California Edison, and San Diego Gas and Electric Company is a pay-for-performance program that offers cash incentives for custom-designed, cost effective energy saving retrofits of existing business facilities.  Designed primarily for large and medium businesses, small and very small businesses can also participate if the energy efficiency measures do not qualify for the statewide Express Efficiency program. Depending on the energy-efficiency measure installed, an itemized or calculated approach is used to estimate the energy savings and incentive. An itemized measure will be based on a pre-determined rate and no kWh savings calculation by the applicant is necessary. For all other measures not included as an itemized measure, the estimated payment will be determined by the quantity of kilowatt-hours (kWh) or therms of gas saved.

    - Budgets and Expenditures

| Budget and Expenditures | Budget | Apr-05 | % of Bdgt | Cumulative | % of Bdgt | Committed | % of Bdgt | Cumulative & Committed | % of Bdgt | Unspent |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total | $18,626,000 | $560,433 | 3% | $6,112,051 | 33% | $8,636,121 | 46% | $14,748,172 | 79% | $12,513,949 |
| Admin | $2,418,400 | $118,993 | 5% | $1,552,078 | 64% |  |  | $1,552,078 | 64% | $866,322 |
| Marketing | $1,579,000 | $65,350 | 4% | $918,794 | 58% |  |  | $918,794 | 58% | $660,206 |
| DI | $14,002,600 | $376,090 | 3% | $3,641,179 | 26% | $8,636,121 | 62% | $12,277,300 | 88% | $10,361,421 |
| EM&V | $626,000 |  |  |  |  |  |  |  |  | $626,000 |
| Financing |  |  | NA |  | NA |  | NA |  | NA |  |

Note – negative values, if any, reflect accounting adjustments made to correct errors/oversights made during previous reporting periods.

    - Energy Effects

| Energy Effects | Goals | Apr-05 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW | 15,291 | 192 | 1% | 5,311 | 35% | 13,286 | 87% | 18,597 | 122% | 9,980 |
| Annual kWh | 102,917,493 | 1,106,953 | 1% | 32,640,670 | 32% | 84,976,724 | 83% | 117,617,394 | 114% | 70,276,823 |
| Lifecyc kWh | 1,532,954,893 | 16,783,032 | 1% | 469,070,720 | 31% | 1,203,582,920 | 79% | 1,672,653,640 | 109% | 1,063,884,173 |
| Annual Therms |  |  | NA |  | NA |  | NA |  | NA |  |
| Lifecyc Therms |  |  | NA |  | NA |  | NA |  | NA |  |

The difference in cumulative kWh savings is due to the annual adjustment of the SPC early retirement projects. For this feature, the SPC incentive is calculated for multiple years to account for the remaining years of useful life. If an applicant replaces their existing AC unit, chiller or motor before the end of its useful life, the SPC program pays for the savings achieved over those additional years.  In the workbook, since the reported savings are annual numbers, the kWh savings are adjusted to only reflect one year of savings rather than the multiple years which the program pays.  For the purposes of reporting, the workbook attributes an “average” estimated remaining useful life for packaged AC units, chillers and motors. Actual projects may deviate from this “average,” therefore actual remaining useful life results will be reconciled at year end.

    - Performance Goals

This program does not have performance goals.

  - Activities/Accomplishments

    - Administrative -

- During the month of April, 86 new applications were received and sent for review, 23 applications were approved and contracted, and seven installation reports were approved for payment.

- Weekly team meetings were held with internal staff to review current projects, discuss new submittals, and update the application, reporting and payment processes.

- Weekly participation reports were generated and distributed to SCE account representatives and engineering staff providing timely status updates on active SPC projects.

- Weekly conference calls were held with statewide SPC program managers from PG&E and SDG&E to discuss policy issues, and plans for the 2006 filings.

- SPC staff attended several SCE segment meetings to discuss the SPC program and the SPC Summer Lighting Incentive Program.

- Weekly phone conferences with project reviewers and inspectors were held to discuss the status of submitted applications, resolve specific project issues and review other items as necessary to ensure timely completion of reviews.

- Program staff mailed 234 program packets and SPC CDs to customers, internal staff, and requests from the SPC mailbox.

    - Marketing -

    - Direct Implementation –

      - Audits, Site Surveys and Partnerships -

Not Applicable

      - Direct Installations, Rebates, Equipment Maintenance and Optimization –

| Measure | Installations in April |
| --- | --- |
| Com. EMS (Space Conditioning) | 8,126 kWh |
| Com. Early Retirement Chillers | 8 kWh |
| Com. Indoor Lighting Sys. Repl. | 422,878 kWh |
| Com. Customized - Process | 403,482 kWh |
| Com. Customized - Refrigeration | 5,167 kWh |
| Variable-Frequency Drives - HVAC Fans | 100 hp units |
| LED Exit Sign | 3 units |
| T-8 or T-5 Lamp and Electronic ballast - 4 foot | 487 units |
| T-8 or T5 Lamp and Electronic, 4-foot lamp removed | 157 units |
| T-8 or T-5 Lamp and Electronic, 8-foot lamp installed | 36 units |
| Interior HO T-5 4 lamp fixture retrofits | 562 fixtures |
| Occupancy Sensor wall mounted | 250 |

      - Calculated and Actual Payment Reconciliation -

Since actual incentives payable to customers are capped at 50% of each measure cost, certain measures only receive partial incentive payments. As a result, the financial incentives to customers in Tab 1A - Expenditures Worksheet may differ from the calculated financial incentives in Tab 2A - Recorded EE Activities Worksheet.

    - EM&V

None

- Program Challenges

None

- Customer Disputes

None

- Compliance Items

None

- Coordination Activities

- Changes to Subcontractors or Staffing

None

- Additional Items

Staff completed program modifications in preparation for approval of the Summer Initiative Lighting Reduction Program, which provides an additional incentive for peak reduction. Software upgrades, program applications, marketing strategies, database improvements, web development, and process enhancements are in place pending approval.