| Program Implementer Name: | Southern California Edison |
| --- | --- |
| Program Title: | Statewide Nonresidential Standard Performance Contract Program - PGC |
| Program Number: | 1240-04 |
| Month: | November 2004 |

- Program Status

Program Description

The statewide Nonresidential Standard Performance Contract (SPC) program offered by Pacific Gas and Electric Company, Southern California Edison, and San Diego Gas and Electric Company is a pay-for-performance program that offers cash incentives for custom-designed, cost effective energy saving retrofits of existing business facilities.  Designed primarily for large and medium businesses, small and very small businesses can also participate if the energy efficiency measures do not qualify for the statewide Express Efficiency program. Depending on the energy-efficiency measure installed, an itemized or calculated approach is used to estimate the energy savings and incentive. An itemized measure will be based on a pre-determined rate and no kWh savings calculation by the applicant is necessary. For all other measures not included as an itemized measure, the estimated payment will be determined by the quantity of kilowatt-hours (kWh) or therms of gas saved.

    - Budgets and Expenditures

| Budget and Expenditures | Budget | Nov-04 | % of Bdgt | Cumulative | % of Bdgt | Committed | % of Bdgt | Cumulative & Committed | % of Bdgt | Unspent |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total | $18,626,000 | $220,111 | 1% | $3,664,844 | 20% | $4,949,756 | 27% | $8,614,599 | 46% | $14,961,157 |
| Admin | $2,418,400 | $85,057 | 4% | $978,291 | 40% |  |  | $978,291 | 40% | $1,440,109 |
| Marketing | $1,579,000 | $55,089 | 3% | $620,845 | 39% |  |  | $620,845 | 39% | $958,155 |
| DI | $14,002,600 | $79,965 | 1% | $2,065,707 | 15% | $4,949,756 | 35% | $7,015,463 | 50% | $11,936,893 |
| EM&V | $626,000 |  |  |  |  |  |  |  |  | $626,000 |
| Financing |  |  | NA |  | NA |  | NA |  | NA |  |

Note – negative values, if any, reflect accounting adjustments made to correct errors/oversights made during previous reporting periods.

    - Energy Effects

| Energy Effects | Goals | Nov-04 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW | 15,291 | 97 | 1% | 2,455 | 16% | 7,545 | 49% | 10,000 | 65% | 12,836 |
| Annual kWh | 102,917,493 | 649,453 | 1% | 15,033,996 | 15% | 46,990,885 | 46% | 62,024,881 | 60% | 87,883,497 |
| Lifecyc kWh | 1,532,954,893 | 9,460,575 | 1% | 215,621,217 | 14% | 668,396,509 | 44% | 884,017,725 | 58% | 1,317,333,676 |
| Annual Therms |  |  | NA |  | NA |  | NA |  | NA |  |
| Lifecyc Therms |  |  | NA |  | NA |  | NA |  | NA |  |
| Energy Effects | Goals | Nov-04 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |

The difference in cumulative kWh savings is due to the annual adjustment of the SPC early retirement projects. For this feature, the SPC incentive is calculated for multiple years to account for the remaining years of useful life. If an applicant replaces their existing AC unit, chiller or motor before the end of its useful life, the SPC program pays for the savings achieved over those additional years.  In the workbook, since the reported savings are annual numbers, the kWh savings are adjusted to only reflect one year of savings rather than the multiple years which the program pays.  For the purposes of reporting, the workbook attributes an “average” estimated remaining useful life for packaged AC units, chillers and motors. Actual projects may deviate from this “average,” therefore actual remaining useful life results will be reconciled at year end.

    - Performance Goals

This program does not have performance goals.

  - Activities/Accomplishments

    - Administrative -

- During the month of November, 17 new applications were received and sent for review, and 7 installation reports were approved for payment.  Total active applications to date are 216.

- Weekly team meetings were held with internal staff to review current projects, discuss new submittals, and update the application, reporting and payment processes.

- Weekly conference calls were held with statewide SPC program managers from PG&E and SDG&E to discuss policy guidelines, review program guidelines to ensure statewide consistency, and discuss program updates for 2005.

- Weekly phone conferences with project reviewers and inspectors were held to discuss the status of submitted applications, resolve specific project issues and review other items as necessary to ensure timely completion of reviews.

- To track statewide incentive payments and commitments, a web-based database has been developed that tracks all statewide SPC projects. The system uses Microsoft Access 2000 and Active Server Page (ASP.NET) software to allow web-based access to current program funding and commitment levels. The system will flag instances of potential utility cap and statewide cap overruns upon data entry of new project applications. The entries are completed weekly and reports are generated weekly.

    - Marketing -

None

    - Direct Implementation –

      - Audits, Site Surveys and Partnerships -

Not Applicable

      - Direct Installations, Rebates, Equipment Maintenance and Optimization –

| Measure | Installed in November |
| --- | --- |
| Com. Chillers | 236,114 kWh |
| Ind. Customized - Space Conditioning | 336,917 kWh |
| Com. Indoor Lighting System Replacement | 169,182 kWh |
| VFD-HVAC Fans | 185 hp |
| Screw-in CFL, 14-26 watts | 956 units |
| Screw-in CFL, 14-26 watts w/reflector | 425 units |
| Screw-in CFL, >27 watts | 264 units |
| LED Exit Signs | 23 units |
| T-8 or T-5 Lamp and Electronic ballast - 3 foot | 1080 lamps |
| T-8 or T-5 Lamp and Electronic ballast - 4foot | 989 lamps |
| Timeclock | 1 unit |

      - Calculated and Actual Payment Reconciliation -

Since actual incentives payable to customers are capped at 50% of each measure cost, certain measures only receive partial incentive payments. As a result, the financial incentives to customers in Tab 1A - Expenditures Worksheet may differ from the calculated financial incentives in Tab 2A - Recorded EE Activities Worksheet.

    - EM&V

None

- Program Challenges

None

- Customer Disputes

None

- Compliance Items

None

- Coordination Activities

SPC staff coordinated with Express Efficiency staff to transfer applications between the two programs as needed. Customers often submit applications to SPC when they are actually eligible for Express Efficiency, and vice versa.  Procedures have been established to make for seamless coordination between the two programs.

- Changes to Subcontractors or Staffing

None

- Additional Items

None