| Program Implementer Name: | Southern California Edison |
| --- | --- |
| Program Title: | Statewide Express Efficiency - PGC |
| Program Number: | 1243-04 |
| Month: | December 2005 |

- Program Status

Program Description

Express Efficiency is the only prescriptive rebate program that provides equitable financial incentives to all investor owned utility (IOU) small-and medium-sized nonresidential customers on a seamless statewide basis. By having a design that actually prescribes what measures may be installed, it is a very straightforward and customer-friendly program that ensures that the smallest customers have a hassle-free, reliable means to decrease their utility bill and make their business more energy efficient. The program will continue its focus on customers who are defined as hard-to-reach (HTR), who traditionally are less likely to install energy efficient technologies due to geographic, ethnic and other market barriers.  To achieve this goal, SCE will draw upon the all the synergies that exist between its programs, such as the Energy Audit program and with other, community based organizations. Doing so will increase the economies of scale and create a greater positive impact for all present and future stakeholders.

    - Budgets and Expenditures

| Budget and Expenditures | Budget | Dec-05 | % of Bdgt | Cumulative | % of Bdgt | Committed | % of Bdgt | Cumulative & Committed | % of Bdgt | Unspent |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total | $12,501,000 | $1,024,057 | 8% | $11,372,937 | 91% | $839,747 | 7% | $12,212,684 | 98% | $1,128,063 |
| Admin | $2,840,200 | $261,791 | 9% | $2,556,538 | 90% |  |  | $2,556,538 | 90% | $283,662 |
| Marketing | $1,303,200 | $77,722 | 6% | $930,815 | 71% |  |  | $930,815 | 71% | $372,385 |
| DI | $7,856,600 | $684,545 | 9% | $7,885,584 | 100% | $839,747 | 11% | $8,725,331 | 111% | -$28,985 |
| EM&V | $501,000 |  |  |  |  |  |  |  |  | $501,000 |
| Financing |  |  | NA |  | NA |  | NA |  | NA |  |

Note – negative values, if any, reflect accounting adjustments made to correct errors/oversights made during previous reporting periods.

    - Energy Effects

| Energy Effects | Goals | Dec-05 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW | 46,407 | 3,191 | 7% | 31,863 | 69% | 3,523 | 8% | 35,386 | 76% | 14,544 |
| Annual kWh | 210,382,163 | 20,060,698 | 10% | 177,226,996 | 84% | 19,397,269 | 9% | 196,624,265 | 93% | 33,155,167 |
| Lifecyc kWh | 2,131,457,383 | 207,600,966 | 10% | 2,052,314,168 | 96% | 233,355,536 | 11% | 2,285,669,704 | 107% | 79,143,215 |
| Annual Therms |  |  | NA |  | NA |  | NA |  | NA |  |
| Lifecyc Therms |  |  | NA |  | NA |  | NA |  | NA |  |

    - Performance Goals

| Performance Goals | Goals | Dec-05 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Hard-to-reach customer participation as a percentage of total rebate applications paid | 40% |  | n/a | 37% | n/a |  | n/a | 37% | n/a |  |

  - Activities/Accomplishments

    - Administrative -

- Held monthly telephone conference with the statewide team to discuss program implementation status, performance, delivery strategy, and issues.

    - Marketing –

- No significant marketing events took place in the month of December.

    - Direct Implementation -

      - Audits, Site Surveys and Partnerships -

Not Applicable.

      - Direct Installations, Rebates, Equipment Maintenance and Optimization –

| # Customer Sites (Paid in December) | Average Cost Per Site |
| --- | --- |
| 501 | $1,272 |

| Types of Measures | Measures Installed in December |
| --- | --- |
| Lighting | 49,862 |
| HVAC* | 13,159 |
| Refrigeration** | 531 |
| Food Service |  |
| Agricultural | 480 |

* Includes window film, measured in square feet.

** Includes gaskets and strip curtains, measured in linear feet.

      - Calculated and Actual Payment Reconciliation -

Adjustments:

1.	Ten cost transfers completed for $18,878.08 for payments mistakenly charged to incentive budget.

2.	Four returned checks (reference number 474279) in December for $8,689.75.

3.	Cost transfer for $10,474.80 for three charges mistakenly charged to the incentive budget in December.

4.	One check received for $848.00 in December returning overpayment to customer.

Underpayments:

1.	(5) “LED Exit Sign”, less $11.15 per unit to account for the purchase price being less than the rebate amount.

2.	(3) “LED Exit Sign”, less $9.00 per unit to account for the purchase price being less than the rebate amount.

3.	(1) “LED Exit Sign”, less $11.05 per unit to account for the purchase price being less than the rebate amount.

4.	(164) “T-8 or T-5 Lamp and Electronic ballast - 4 foot Installed”, less $2.00 per unit to account for the purchase price being less than the rebate amount.

5.	(160) “T-8 or T-5 Lamp and Electronic ballast - 4 foot Installed”, less $1.50 per unit to account for the purchase price being less than the rebate amount.

6.	(10) “Screw-in Compact Fluorescent Lamp, 14-26 watts”, less $.88 per unit to account for the purchase price being less than the rebate amount.

7.	(12) “Screw-in Compact Fluorescent Lamp, 14-26 watts with reflector”, less $1.686 per unit to account for the purchase price being less than the rebate amount.

8.	(286) “Screw-in Compact Fluorescent Lamp, 5-13 watts”, less $.03 per unit to account for the purchase price being less than the rebate amount.

- EM&V

None

- Program Challenges

None

- Customer Disputes

None

- Compliance Items

None

- Coordination Activities

There were no activities beyond what may be described in the monthly reporting tables.

- Changes to Subcontractors or Staffing

Program manager and subcontractors have not changed.

- Additional Items

None