| Program Implementer Name: | Southern California Edison |
| --- | --- |
| Program Title: | Statewide Express Efficiency - PGC |
| Program Number: | 1243-04 |
| Month: | March 2004 |

- Program Status

Program Description

Express Efficiency is the only prescriptive rebate program that provides equitable financial incentives to all investor owned utility (IOU) small-and medium-sized nonresidential customers on a seamless statewide basis. By having a design that actually prescribes what measures may be installed, it is a very straightforward and customer-friendly program that ensures that the smallest customers have a hassle-free, reliable means to decrease their utility bill and make their business more energy efficiency. The program will continue its focus on customers who are defined as hard-to-reach (HTR), who traditionally are less likely to install energy efficient technologies due to geographic, ethnic and other market barriers.  To achieve this goal, SCE will draw upon the all the synergies that exist between its programs, such as the Energy Audit program and with other, community based organizations. Doing so will increase the economies of scale and create a greater positive impact for all present and future stakeholders.

    - Budgets and Expenditures

| Budget and Expenditures | Budget | Mar-04 | % of Bdgt | Cumulative | % of Bdgt | Committed | % of Bdgt | Cumulative & Committed | % of Bdgt | Unspent |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total | $12,501,000 | $264,859 | 2% | $486,076 | 4% | $961,731 | 8% | $1,447,807 | 12% | $12,014,923 |
| Admin | $2,840,200 | $108,144 | 4% | $246,319 | 9% |  |  | $246,319 | 9% | $2,593,881 |
| Marketing | $1,303,200 | $41,741 | 3% | $85,587 | 7% |  |  | $85,587 | 7% | $1,217,613 |
| DI | $7,856,600 | $114,974 | 1% | $154,171 | 2% | $961,731 | 12% | $1,115,902 | 14% | $7,702,429 |
| EM&V | $501,000 |  |  |  |  |  |  |  |  | $501,000 |
| Financing |  |  | NA |  | NA |  | NA |  | NA |  |

    - Energy Effects

| Energy Effects | Goals | Mar-04 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW | 46,407 | 656 | 1% | 703 | 2% | 15,874 | 34% | 16,576 | 36% | 45,704 |
| Annual kWh | 210,382,163 | 3,030,710 | 1% | 3,238,798 | 2% | 74,369,439 | 35% | 77,608,237 | 37% | 207,143,365 |
| Lifecyc kWh | 2,131,457,383 | 29,710,977 | 1% | 32,880,635 | 2% | 610,114,795 | 29% | 642,995,430 | 30% | 2,098,576,748 |
| Annual Therms |  |  | NA |  | NA |  | NA |  | NA |  |
| Lifecyc Therms |  |  | NA |  | NA |  | NA |  | NA |  |

    - Performance Goals

| Performance Goals | Goals | Mar-04 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Hard-to-reach customer participation as a percentage of total rebate applications paid | 40% | 37% | n/a | 36.5% | n/a | 0% | n/a | 36.5% | n/a |  |

  - Activities/Accomplishments

    - Administrative -

- Held bi-weekly telephone conferences with statewide team to discuss program implementation status, strategy, and issues.

    - Marketing –

- Met with refrigeration vendors and account executives to discuss strategies for promoting gaskets and strip curtains to small grocery and convenience store market segments.

- Worked with Business Solutions team to develop a pilot program to distribute LED exit signs through the Hesperia Fire Department as part of routine building inspections.

- See Supporting Documentation section below.

    - Direct Implementation -

      - Audits, Site Surveys and Partnerships -

Not Applicable.

      - Direct Installations, Rebates, Equipment Maintenance and Optimization –

| # Customer Sites | Cost Per Site |
| --- | --- |
| 146 | $850 |

| Types of Measures Recommended | Numbers of Measures Installed |
| --- | --- |
| Lighting | 31,090 |
| HVAC | 87,922 |
| Refrigeration | 0 |
| Food Service | 0 |
| Agricultural | 0 |

      - Calculated and Actual Payment Reconciliation -

None

    - EM&V

None

- Program Challenges

None

- Customer Disputes

None

- Compliance Items

None

- Coordination Activities

There were no activities beyond what may be described in the monthly reporting tables.

- Changes to Subcontractors or Staffing

Program manager and subcontractors have not changed.

- Additional Items

None