| Program Implementer Name: | Southern California Edison |
| --- | --- |
| Program Title: | Statewide Express Efficiency - PGC |
| Program Number: | 1243-04 |
| Month: | August 2004 |

- Program Status

Program Description

Express Efficiency is the only prescriptive rebate program that provides equitable financial incentives to all investor owned utility (IOU) small-and medium-sized nonresidential customers on a seamless statewide basis. By having a design that actually prescribes what measures may be installed, it is a very straightforward and customer-friendly program that ensures that the smallest customers have a hassle-free, reliable means to decrease their utility bill and make their business more energy efficiency. The program will continue its focus on customers who are defined as hard-to-reach (HTR), who traditionally are less likely to install energy efficient technologies due to geographic, ethnic and other market barriers.  To achieve this goal, SCE will draw upon the all the synergies that exist between its programs, such as the Energy Audit program and with other, community based organizations. Doing so will increase the economies of scale and create a greater positive impact for all present and future stakeholders.

    - Budgets and Expenditures

| Budget and Expenditures | Budget | Aug-04 | % of Bdgt | Cumulative | % of Bdgt | Committed | % of Bdgt | Cumulative & Committed | % of Bdgt | Unspent |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total | $12,501,000 | $474,470 | 4% | $3,165,955 | 25% | $1,701,371 | 14% | $4,867,326 | 39% | $9,335,045 |
| Admin | $2,840,200 | $97,107 | 3% | $778,285 | 27% |  |  | $778,285 | 27% | $2,061,915 |
| Marketing | $1,303,200 | $34,758 | 3% | $264,953 | 20% |  |  | $264,953 | 20% | $1,038,247 |
| DI | $7,856,600 | $342,605 | 4% | $2,122,717 | 27% | $1,701,371 | 22% | $3,824,088 | 49% | $5,733,883 |
| EM&V | $501,000 |  |  |  |  |  |  |  |  | $501,000 |
| Financing |  |  | NA |  | NA |  | NA |  | NA |  |

Note – negative values, if any, reflect accounting adjustments made to correct errors/oversights made during previous reporting periods.

    - Energy Effects

| Energy Effects | Goals | Aug-04 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW | 46,407 | 1,425 | 3% | 8,220 | 18% | 7,801 | 17% | 16,021 | 35% | 38,187 |
| Annual kWh | 210,382,163 | 6,924,477 | 3% | 41,468,248 | 20% | 39,135,453 | 19% | 80,603,700 | 38% | 168,913,916 |
| Lifecyc kWh | 2,131,457,383 | 86,711,585 | 4% | 488,542,032 | 23% | 459,677,886 | 22% | 948,219,918 | 44% | 1,642,915,351 |
| Annual Therms |  |  | NA |  | NA |  | NA |  | NA |  |
| Lifecyc Therms |  |  | NA |  | NA |  | NA |  | NA |  |

    - Performance Goals

| Performance Goals | Goals | Aug-04 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Hard-to-reach customer participation as a percentage of total rebate applications paid | 40% | 45% | n/a | 45% | n/a | 0% | n/a | 45% | n/a |  |

  - Activities/Accomplishments

    - Administrative -

- Held bi-weekly telephone conferences with statewide team to discuss program implementation status, strategy, and issues.

- The statewide team met in Los Angeles on August 11th and 12th to discuss program status, marketing strategies, and possible program changes for 2005.  A number of measures have been selected for removal or modification as a result of the meeting.  The Express Efficiency team also met with the statewide Standard Performance Contract team during the two-day meeting.

- SCE began processing outstanding 2003 applications as approved by the Energy Division.  Processing and payment is expected to be completed by mid-September.

    - Marketing –

- SCE hosted a booth at the Western Restaurant and Hospitality Expo in Los Angeles August 28 – 30, 2004.  The booth promoted Express Efficiency foodservice and refrigeration measures to the restaurant and institutional foodservice industries.  The show was well attended and many leads were generated.

- Printing of promotional flyers for CFL’s, T-8 florescent lamps, exit signs, occupancy sensors, refrigeration, and general energy efficiency tips for commercial customers has been put on hold.  No further promotional efforts are necessary for 2004 as the program is approaching full commitment of the one-year budget.

- On August 23rd the Apple Valley Fire Department kicked off the LED Exit Sign Program to businesses in the area.  Five fire inspectors will be involved in the retrofit of exit signs at the historic Apple Valley Inn.  The inspectors will be pro-actively promoting the Express Efficiency rebate available to small and medium size business customers when a sign fails an inspection, or when they encounter incandescent exit signs.

    - Direct Implementation -

      - Audits, Site Surveys and Partnerships -

Not Applicable.

      - Direct Installations, Rebates, Equipment Maintenance and Optimization –

| # Customer Sites (Paid in August) | Cost Per Site |
| --- | --- |
| 702 | $444 |

| Types of Measures Recommended | Measures Installed in August |
| --- | --- |
| Lighting | 56,082 |
| HVAC* | 20,811 |
| Refrigeration** | 53 |
| Food Service | 1 |
| Agricultural | 124 |

* Includes cool roofs and window film, measured in square feet.

** Includes gaskets and strip curtains, measured in linear feet.

      - Calculated and Actual Payment Reconciliation -

Underpayments:

1. (1) “Setback Programmable Thermostat” unit installed, less $1.20 per unit to account for rebate amount exceeding installed cost. $1.20

2. (100) “Vending Machine Controller” units installed, less $1.00 per unit to account for rebate amount exceeding installed cost. $100.00

3. (530) “T-8 or T-5 Lamp and Electronic ballast - 4 foot” units installed, less $2.00 per unit to account for customer previously (May 2004) receiving a rebate for electronic ballast only. $1060.00

Overpayment:

There was an error in calculation of a payment resulting in an overpayment to a customer by $52.50.  The customer has been contacted and has agreed to return the overpayment.

Adjustment:

Two Adjustments will be made for payments mistakenly charged to the incentive budget totaling $610.41.  They are in the amount of $275.18 and $335.23.  Request for cost transfers have been submitted.

    - EM&V

None

- Program Challenges

None

- Customer Disputes

None

- Compliance Items

None

- Coordination Activities

There were no activities beyond what may be described in the monthly reporting tables.

- Changes to Subcontractors or Staffing

Program manager and subcontractors have not changed.

- Additional Items

None