| Program Implementer Name: | Southern California Edison |
| --- | --- |
| Program Title: | Statewide Emerging Technologies Program - PGC |
| Program Number: | 1255-04 |
| Month: | May 2004 |

- Program Status

Program Description

The Statewide Emerging Technologies (ET) program is an information-only program that seeks to accelerate the introduction of innovative energy efficient technologies, applications, and analytical tools that are not widely adopted in California.  There are a daunting amount of market barriers a new energy efficient product must overcome to gain acceptance.  During initial marketing efforts, energy efficient products accepted by “innovators” may fail to gain wider acceptance with more risk adverse customers.  The intent of the ET program is to help accelerate a product’s market acceptance through a variety of approaches, but mainly by reducing the performance uncertainties associated with new products and applications.   The program targets all market segments.

    - Budgets and Expenditures

| Budget and Expenditures | Budget | May-04 | % of Bdgt | Cumulative | % of Bdgt | Committed | % of Bdgt | Cumulative & Committed | % of Bdgt | Unspent |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total | $3,679,000 | $144,649 | 4% | $235,654 | 6% | $119,913 | 3% | $355,567 | 10% | $3,443,346 |
| Admin | $981,000 | $35,240 | 4% | $117,546 | 12% |  |  | $117,546 | 12% | $863,454 |
| Marketing | $20,000 | $114 | 1% | $114 | 1% |  |  | $114 | 1% | $19,886 |
| DI | $2,599,000 | $109,295 | 4% | $117,994 | 5% | $119,913 | 5% | $237,907 | 9% | $2,481,006 |
| EM&V | $79,000 |  |  |  |  |  |  |  |  | $79,000 |
| Financing |  |  | NA |  | NA |  | NA |  | NA |  |

    - Energy Effects

This program does not have energy savings goals.

    - Performance Goals

| Performance Goals | Goals | May-04 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Emerging Technologies Applications Assessments initiated in PY2004 | 10 | 0 | 10% | 0 | 00% | 4 | 40% | 4 | 40% | 6 |
| ETCC ET Database PY2004 update | 1 | 0 | 0% | 0 | 0% | 0 | 0% | 0 | 0% | 1 |
| PY2004 ETCC meetings | 4 | 0 | 0 | 2 | 50% | 0 | 0% | 2 | 50% | 2 |

  - Activities/Accomplishments

    - Administrative -

No Activity.

    - Marketing -

None

    - Direct Implementation -

      - Audits, Site Surveys and Partnerships -

Emerging Technologies Coordinating Council

The Emerging Technologies Coordinating Council (ETCC) did not meet during the month of May.  The ETCC has met twice this year:  January 15, 2004 and April 23, 2004.

2004 Emerging Technology Application Assessments

The 2004 program has committed and initiated a total of four assessment projects this year.  During the month of May, the program committed one new assessment project:

- California Kitchen Down-Lights.  This assessment project will measure the usage and load profile of a downlight compact fluorescent lighting system for residential kitchens. The lighting system was developed through the CEC PIER program. The system is designed for quick connections during construction and uses a single ballast to drive two separate recessed cans.  The light system will be installed in two Habitat for Humanity housing projects in Southern California.

The following assessment projects committed to and initiated earlier this year continue:

- Residential Economizer Cycle Retrofits. Program staff continues to negotiate the test agreement with the manufacturer.

- Advanced Heuristic Thermostatic Control System for Hotels.  Several conference rooms and guest rooms at a hotel site in Palm Springs will be retrofitted and monitored during separate project phases.

- Occupancy Sensor Nightlight Wall Switches for Hotel Guest Room Bathrooms.  This assessment project will determine the impacts of hotel room occupancy rates on the savings of occupancy sensor night light (OSNL) wall switches.  The OSNL devices were developed through the CEC PIER program.  During the month of May, baseline lighting usage monitoring neared completion and installation of the occupancy sensor night light wall switches commenced at two hotel sites.

In addition, program staff is evaluating and prioritizing a list of potential technology application assessment projects for 2004 and 2005.  Several assessment projects initiated in prior program years continue as summarized in the following narratives.

2003 Statewide Emerging Technology Application Assessments

The program staff was engaged in the following ongoing projects initiated in 2003:

- Rapid Start “Super” T-8 Fluorescent Lamp/Ballast.  Program staff is working on the data analysis and final report.

- Instant Start “Super” T-8 Lamp/Ballast.  Program staff is working on the data analysis and final report.

- Stairwell Lighting Bi-Level Switching.  This assessment project will measure the savings potential and address issues related towards using motion sensors to control the lighting levels in existing stairwells.  The assessment is taking place within SCE facilities.  Since the start of the year, program staff and Corporate Real Estate reviewed and selected the potential test sites.

- Network Management of Computer Power Option Settings.  Program staff is working to initiate the large scale pilot, 100 computers, across several SCE departments and business units.  The small scale pilot was completed.

- Electrochromic Glazing.  Electrochromic glazing is on order.

- Displacement Ventilation. Program staff is in the process of selecting an engineering firm to finalize the system design and produce working drawings.

- Advanced Classroom Lighting System.  Commissioning plan was being finalized and under review.

- Anti Corrosion Coatings for Condenser Coils.  Baseline performance data collection of the existing system is in progress.

- Voltage Reducer System for Dimming Control.  Lighting performance data collection as a function of voltage reduction in progress.

2003 Local Demonstration and Information Transfer ET Application Assessments

The program staff was engaged in the following ongoing projects initiated in 2003:

- Professional Wet Cleaning.  The final report is under review.

- Cold Storage Refrigeration Control.  A request for proposals for the control system was issued and bids received during the month.

- Salt Reduction of Waste Water Precipitation of Salts for Fluid Bed/Lime Process.  Data analysis of a separate demonstration project in Oxnard is underway for use in the final project concept analysis.

- Petroleum Dry Cleaning.  Testing procedures are under development.  Site selection and negotiations with potential customers for field testing are in progress.

- Silicone Dry Cleaning.  Testing procedures are under development.  Site selection and negotiations with potential customers for field testing are in progress.

- Carbon Dioxide Dry Cleaning.  Testing procedures are under development.  Site selection and negotiations with potential customers for field testing are in progress.  Prior reporting incorrectly indicated that site selection and end-use monitoring equipment installation were completed.

- Advanced Control for Plastic Granulators.  Program staff completed their initial classification of plastics granulators.

2002 Statewide Emerging Technologies Assessments

The program staff worked on the following projects that were initiated in 2002:

- Integrated Design for New Children’s Museum, and

- Underfloor Air Distribution.  Construction design documents are being prepared.

- T-5 High Output Lighting System for High Bay Workshop, and

- Variable Geometry Reflector System for HID Lighting.  Program staff is working on the final report and fact sheet.

- Integrated Efficiency Improvements for Small Grocery Stores.  Refrigeration system conversion is in progress.  Refrigeration end-use monitoring delayed until store owner transfers products into new cooler boxes.

- Multiplex Refrigeration in Small Sit-Down Restaurant.  Roof structural concerns surfaced this month and potential cost impacts are under review.

- Integrated Hood Exhaust Backwall Make-Up Air System for Hood Exhaust.

The site selection process is underway for the integrated hood exhaust backwall make-up air system for kitchen hood exhaust.

- Perforated Supply Plenum Make-Up Air System for Hood Exhaust.  End-use monitoring and data collection continues.  Preliminary data analysis is underway.

- Variable Frequency Drive for Commercial Kitchen Hood Exhaust and Make-Up Air System.  End use data collection continues as well as preliminary data reduction and analysis.

2002 Local Demonstration & Information Transfer ET Application Assessments

The program staff working on the following projects that were initiated in 2002:

- Integrated Design for Non-Residential Retrofit Buildings. Phase III construction at the site continues.

- Low-E Pigment for Stucco and Paints for Residential and/or Small Commercial Buildings.  Program staff is working on the final technical report.

- Spray-on Radiant Barrier for Existing Residential and/or Small Commercial Buildings.  Program staff is working on the final technical report.

2001 Emerging Technologies Showcases

The program staff worked on the following projects that were initiated in 2001:

- Southeast Learning Center. Site construction continues.

- Professional Wet Cleaning.  The final report is in review.

2000 Emerging Technologies Showcases

The program staff worked on the following projects that were initiated in 2000:

- National Resource Defense Council (NRDC) Santa Monica Headquarters Natural Ventilation, High Efficiency HVAC, Daylighting Control, Water Recovery System, Occupancy Sensors, and Photovoltaic System.  End use monitoring and data collection are underway.  First draft report is in review.

- Southeast Learning Center – Natural Ventilation, High Efficiency HVAC, and Daylighting Controls.  The facility remains under construction.

- Pomona Unified School District – Portable Classroom.  Construction is underway.

      - Direct Installations, Rebates, Equipment Maintenance and Optimization –

Not Applicable

      - Calculated and Actual Payment Reconciliation -

Not Applicable

    - EM&V

None

- Program Challenges

None

- Customer Disputes

None

- Compliance Items

None

- Coordination Activities

None

- Changes to Subcontractors or Staffing

None

- Additional Items

None