| Program Implementer Name: | Southern California Edison |
| --- | --- |
| Program Title: | Statewide Emerging Technologies Program - PGC |
| Program Number: | 1255-04 |
| Month: | April 2004 |

- Program Status

Program Description

The Statewide Emerging Technologies (ET) program is an information-only program that seeks to accelerate the introduction of innovative energy efficient technologies, applications, and analytical tools that are not widely adopted in California.  There are a daunting amount of market barriers a new energy efficient product must overcome to gain acceptance.  During initial marketing efforts, energy efficient products accepted by “innovators” may fail to gain wider acceptance with more risk adverse customers.  The intent of the ET program is to help accelerate a product’s market acceptance through a variety of approaches, but mainly by reducing the performance uncertainties associated with new products and applications.   The program targets all market segments.

    - Budgets and Expenditures

| Budget and Expenditures | Budget | Apr-04 | % of Bdgt | Cumulative | % of Bdgt | Committed | % of Bdgt | Cumulative & Committed | % of Bdgt | Unspent |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total | $3,679,000 | $24,827 | 1% | $91,004 | 2% | $125,175 | 3% | $216,179 | 6% | $3,587,996 |
| Admin | $981,000 | $24,783 | 3% | $82,305 | 8% |  |  | $82,305 | 8% | $898,695 |
| Marketing | $20,000 |  |  |  |  |  |  |  |  | $20,000 |
| DI | $2,599,000 | $44 | 0% | $8,699 | 0% | $125,175 | 5% | $133,874 | 5% | $2,590,301 |
| EM&V | $79,000 |  |  |  |  |  |  |  |  | $79,000 |
| Financing |  |  | NA |  | NA |  | NA |  | NA |  |

    - Energy Effects

This program does not have energy savings goals.

    - Performance Goals

| Performance Goals | Goals | Apr-04 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Emerging Technologies Applications Assessments initiated in PY2004 | 10 | 2 | 20% | 3 | 30% | 0 | 0% | 3 | 30% | 7 |
| ETCC ET Database PY2004 update | 1 | 0 | 0% | 0 | 0% | 0 | 0% | 0 | 0% | 1 |
| PY2004 ETCC meetings | 4 | 1 | 25% | 1 | 25% | 0 | 0% | 1 | 25% | 3 |

  - Activities/Accomplishments

    - Administrative -

- No Activity.

    - Marketing -

None

    - Direct Implementation -

      - Audits, Site Surveys and Partnerships -

Emerging Technologies Coordinating Council

The Emerging Technologies Coordinating Council (ETCC) met on April 23, 2004 in Davis, California.  A meeting notice was posted on the ETCC webpage (www.ca-etcc.com) on April 8, 2004 15 days prior to the meeting.

2004 Emerging Technology Application Assessments

The 2004 program has committed and initiated a total of three assessment projects this year.  During the month of April, the program committed two new assessment projects:

- Residential Economizer Cycle Retrofits. This assessment project will retrofit residential economizer cycles onto existing air conditioning units to document potential energy savings, performance, costs, and market barriers.  A variety of hardware configurations are under consideration.  Currently, program staff is negotiating a three party agreement with both a manufacturer and one prospective residential customer.

- Advanced Heuristic Thermostatic Control System for Hotels.  A new type of advanced thermostat, with an embedded heuristic control function wired to either one or more occupancy sensors, may be used to control a room’s cooling and heating demand.  An agreement to test the technology was signed with a hotel in the Palm Spring’s area.   Several conference rooms and guest rooms will be retrofitted and monitored during separate project phases.

The following assessment project committed to and initiated earlier this year continues:

- Occupancy Sensor Nightlight Wall Switches for Hotel Guest Room Bathrooms.  During the month of April, baseline lighting usage monitoring continued and the occupancy sensor night light wall switches were procured.  Program staff developed a database application to manage the baseline datalogger information and to facilitate preliminary data analysis.

In addition, program staff is evaluating and prioritizing a list of 34 potential technology application assessment projects for 2004 and 2005.  Several assessment projects initiated in prior program years continue as summarized in the following narratives.

2003 Statewide Emerging Technology Application Assessments

The program staff was engaged in the following ongoing projects initiated in 2003:

- Rapid Start “Super” T-8 Fluorescent Lamp/Ballast.  The data collection for the assessment was completed.  Program staff is engaged in the determinations of the demand reduction, energy savings, and fixture performance.

- Instant Start “Super” T-8 Lamp/Ballast.  The data collection for the assessment was completed.  Program staff is engaged in the determinations of the demand reduction, energy savings, and fixture performance.

- Network Management of Computer Power Option Settings.  Version 2 of the client-server software was installed in each client in the small group pilot.  Program staff also installed a “beta” version of the client reporting tool and began testing and comparisons to detailed datalogger information.

- Electrochromic Glazing.  Electrochromic glazing has been ordered.

- Displacement Ventilation. Engineering analysis has been completed.  System design is under final reviewed.

- Advanced Classroom Lighting System. Installation of the advanced lighting fixtures was completed.  Commissioning plan was under development.

- Anti Corrosion Coatings for Condenser Coils.  Monitoring equipment for the performance of the HVAC unit was installed.  Data collection of the existing conditions has started.

- Voltage Reducer System for Dimming Control.  Data collection was completed, and analysis has started.

2003 Local Demonstration and Information Transfer ET Application Assessments

The program staff was engaged in the following ongoing projects initiated in 2003:

- Professional Wet Cleaning.  Data collection was completed.  The preparation of the final report was in progress.

- Cold Storage Refrigeration Control.  The monitoring of the energy usage of the existing cold storage has been completed.  The automatic control system was under designed.

- Salt Reduction of Waste Water Precipitation of Salts for Fluid Bed/Lime Process.  The data from the pilot data were used to initiate evaluation of technical feasibility of combining the two processes.   One of the key issues is the generation of large amount of solids in the process.  The development of cost estimates has also been initiated.

- Petroleum Dry Cleaning.  Testing procedures were under development.  Negotiations with potential customers for field testing are in progress.

- Silicone Dry Cleaning.  Testing procedures were under development.  Negotiations with potential customers for field testing are in progress.

- Carbon Dioxide Dry Cleaning.  Testing procedures were under development.  Installation of monitoring system in a cleaner has been completed

- Advanced Control for Plastic Granulators.  Survey of exiting plastic granulators in the market has been completed.  Classifications of granulators were in progress.

2002 Statewide Emerging Technologies Assessments

The program staff worked on the following projects that were initiated in 2002:

- Integrated Design for New Children’s Museum, and

- Underfloor Air Distribution.  Building energy simulations of the various energy efficient opportunities have been completed.  The design team has selected the best combination of various technologies for the new building.  Construction document is under preparation.

- T-5 High Output Lighting System for High Bay Workshop, and

- Variable Geometry Reflector System for HID Lighting.  Monitoring of the exiting lighting systems have been completed.  New lighting equipment has been installed, and post monitoring has been completed.  Final report has started.

- Integrated Efficiency Improvements for Small Grocery Stores.  Monitoring of the energy usage of the existing lighting and refrigeration system has been completed.  New lighting system has been installed.  Refrigeration system conversion is in progress.

- Multiplex Refrigeration in Small Sit-Down Restaurant.  Monitoring system has been installed, and data collection for existing conditions is in progress.  New multiplex refrigeration design has been completed.  Refrigeration components have been ordered.

- Integrated Hood Exhaust Backwall Make-Up Air System for Hood Exhaust, and

- Perforated Supply Plenum Make-Up Air System for Hood Exhaust.  The perforated plenum make-up system for hood exhaust has been installed in one of the Panda Restaurant.  Installation of the monitoring system has been completed, and data collection has been initiated.  The integrated hood exhaust backwall make-up air system for hood exhaust was under design.

- Variable Frequency Drive for Commercial Kitchen Hood Exhaust and Make-Up Air System.  The kitchen exhaust hood and make-up air system variable frequency drive was installed.  Installation of the monitoring system has been completed and end use monitoring was initiated.

2002 Local Demonstration & Information Transfer ET Application Assessments

The program staff working on the following projects that were initiated in 2002:

- Integrated Design for Non-Residential Retrofit Buildings. Construction phases I and II were completed and commissioning has started.  Phase III construction at the site has started.

- Low-E Pigment for Stucco and Paints for Residential and/or Small Commercial Buildings.  Data collection was completed.  Final report is under preparation.

- Spray-on Radiant Barrier for Existing Residential and/or Small Commercial Buildings.  Data collection was completed.  Final report is under preparation.

2001 Emerging Technologies Showcases

The program staff worked on the following projects that were initiated in 2001:

- Southeast Learning Center. Building energy simulations of the various energy efficient opportunities have been completed.  The design team has selected the best combination of various technologies for the new building.  Construction is underway.

- Professional Wet Cleaning.  The draft report was completed during the month and is in review.

2000 Emerging Technologies Showcases

The program staff worked on the following projects that were initiated in 2000:

- National Resource Defense Council (NRDC) Santa Monica Headquarters Natural Ventilation, High Efficiency HVAC, Daylighting Control, Water Recovery System, Occupancy Sensors, and Photovoltaic System.  Building construction was completed.  Monitoring system was installed and data collection is in progress.

- Southeast Learning Center – Natural Ventilation, High Efficiency HVAC, and Daylighting Controls.  The facility is under construction.

- Pomona Unified School District – Portable Classroom.  Building energy simulations of the various energy efficient opportunities were completed.  The design team has selected the best combination of various technologies for the new building.  Construction is progress.

      - Direct Installations, Rebates, Equipment Maintenance and Optimization –

Not Applicable

      - Calculated and Actual Payment Reconciliation -

Not Applicable

    - EM&V

None

- Program Challenges

None

- Customer Disputes

None

- Compliance Items

None

- Coordination Activities

None

- Changes to Subcontractors or Staffing

None

- Additional Items

None