| Program Implementer Name: | Southern California Edison |
| --- | --- |
| Program Title: | Statewide Savings By Design – PGC |
| Program Number: | 1261-04 |
| Month: | March 2005 |

- Program Status

Program Description

Savings By Design (SBD) is an energy efficiency program for the nonresidential new construction industry started by the investor-owned utilities (IOUs) in 1999 to provide statewide consistency, program stability, and savings persistence to the new construction market.  SBD builds on the best elements of successful new construction programs run by the investor owned utilities since the early 1990’s.  The program promotes integrated design and emphasizes early design involvement by offering building owners and their design teams a wide range of services including education, design assistance, and owner incentives as well as design team incentives.

    - Budgets and Expenditures

| Budget and Expenditures | Budget | Mar-05 | % of Bdgt | Cumulative | % of Bdgt | Committed | % of Bdgt | Cumulative & Committed | % of Bdgt | Unspent |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total | $18,310,596 | $361,612 | 2% | $3,037,020 | 17% | $19,925,334 | 109% | $22,962,354 | 125% | $15,273,575 |
| Admin | $1,739,600 | $69,063 | 4% | $835,144 | 48% |  |  | $835,144 | 48% | $904,456 |
| Marketing | $205,200 |  |  | $21,057 | 10% |  |  | $21,057 | 10% | $184,143 |
| DI | $15,855,200 | $292,549 | 2% | $2,180,820 | 14% | $19,925,334 | 126% | $22,106,154 | 139% | $13,674,380 |
| EM&V | $510,596 |  |  |  |  |  |  |  |  | $510,596 |
| Financing |  |  | NA |  | NA |  | NA |  | NA |  |

Note – negative values, if any, reflect accounting adjustments made to correct errors/oversights made during previous reporting periods.

    - Energy Effects

| Energy Effects | Goals | Mar-05 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW | 17,557 | 299 | 2% | 1,523 | 9% | 19,888 | 113% | 21,410 | 122% | 16,035 |
| Annual kWh | 88,042,706 | 2,683,984 | 3% | 13,936,454 | 16% | 153,574,140 | 174% | 167,510,594 | 190% | 74,106,252 |
| Lifecyc kWh | 1,452,700,830 | 49,771,560 | 3% | 264,832,537 | 18% | 2,841,051,219 | 196% | 3,105,883,757 | 214% | 1,187,868,293 |
| Annual Therms |  |  | NA |  | NA |  | NA |  | NA |  |
| Lifecyc Therms |  |  | NA |  | NA |  | NA |  | NA |  |

    - Performance Goals

| Performance Goals | Goals | Mar-05 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Industry Specific Case Studies | 5 | 0 | 0% | 0 | 0% | 0 | 0% | 0 | 0% | 0 |
| 2004 Title 24 Seminars | 2 | 0 | 0% | 2 | 100% | 0 | 0% | 2 | 100% | 0 |
| eQUEST Training | 2 | 0 | 0% | 6 | 300% | 0 | 0% | 6 | 300% | 0 |
| Demystifying the Whole Building Approach to Energy Effic. Design | 2 | 0 | 0% | 4 | 200% | 0 | 0% | 4 | 200% | 0 |
| Cool Roofs (SBD Presentation) | 2 | 0 | 0% | 1 | 50% | 0 | 0% | 1 | 50% | 1 |
| 2005 Title 24 Seminars | 2 | 0 | 0% | 0 | 0% | 0 | 0% | 2 | 0% | 2 |
| Other Seminars (PY 2005) | 4 | 0 | 0% | 0 | 0% | 0 | 0% | 0 | 0% | 4 |
| Integrated School Building Design | 3 | 0 | 0% | 2 | 67% | 0 | 0% | 2 | 67% | 1 |
| Design Strategies for High Performance Glass | 1 | 0 | 0% | 1 | 100% | 0 | 0% | 1 | 100% | 0 |

  - Activities/Accomplishments

    - Administrative -

None

    - Marketing –

1.2.3	Direct Implementation –

      - Audits, Site Surveys and Partnerships -

Not applicable

      - Direct Installations, Rebates, Equipment Maintenance and Optimization –

| Types of Measures | kWh Committed | kWh Installed in March |
| --- | --- | --- |
| Whole Building Approach |  |  |
| Whole Building - Owner Incentive | 40,126,193 | 0 |
| Whole Building - DTI | 1 | 0 |
| System Approach |  |  |
| HVAC: Energy Reduction | 11,084,605 | 163,667 |
| Daylighting Controls | 2,737,088 | 8,832 |
| LPD Reductions | 13,534,494 | 978,084 |
| Supermarket Systems | 0 | 0 |
| Process Systems | 104,509,136 | 1,851,602 |

      - Calculated and Actual Payment Reconciliation –

In the month of March 2005, financial incentives in the amount of $224,493 (Tab 1A) were paid to customers.  “Tab 2A – RecordedEEActivities” calculates that $263,818 in financial incentives was paid to customers. The difference was the result of the following two situations: 1) projects with capped financial incentives being fully reported in the Recorded Activities and correspondingly accounting for only the partially paid or capped amount paid to the customer and 2) projects not being “status” changed as completed in the New Construction Information System (NCIS) database at the end of the month.  The actual financial incentives will appear in next month’s report.

    - EM&V

None

- Program Challenges

None

- Customer Disputes

None

- Compliance Items

None

- Coordination Activities

Statewide:  2005 Savings By Design rollout

- Changes to Subcontractors or Staffing

No changes to subcontractors or staffing during this month.

- Additional Items

- SCE Savings By Design activities:

  - Held Savings By Design Program staff meeting

- SBD project activity:

  - Research Center Development - New Construction Services is providing assistance in the development of a proposed educational theme park, which will be a model for a fully functioning "Green City". It is anticipated this far-reaching project will affect a 3 cities geographic area in SCE territory. It will be situated on over 500 acres and will employ a workforce of 2,500 employees and associates. This project is wide reaching and will encompass all aspects of sustainability, including "Green Energy", organic manufacturing, maglev transit, international foods, art centers, meditation centers, science and technology centers, and health and wellness centers. In addition, plans include an observatory, a lake, fun zones, hotels, amphitheater, convention center, and an RV park.

  - Public Interest Energy Research (PIER) Project Technical Advisory Group - New Construction Services is participating on the Technical Advisory Group for a PIER project that will develop and test an advanced RTU prototype with a five-ton cooling capacity. This advanced prototype is intended to address the reliability of small commercial building mechanical systems, and the resulting energy impacts and ventilation problems (IEQ) found in these systems that result from unreliable, poorly controlled, or out–of–tolerance systems. This project is sponsored through a California Energy Commission program within the “Public Interest Energy Research” program (PIER), known as the “Advanced Automated HVAC Fault Detection and Diagnostics Commercialization Program” (FDD program).