| Program Implementer Name: | Southern California Edison |
| --- | --- |
| Program Title: | Statewide Savings By Design – PGC |
| Program Number: | 1261-04 |
| Month: | September 2004 |

- Program Status

Program Description

Savings By Design (SBD) is an energy efficiency program for the nonresidential new construction industry started by the investor-owned utilities (IOUs) in 1999 to provide statewide consistency, program stability, and savings persistence to the new construction market.  SBD builds on the best elements of successful new construction programs run by the investor owned utilities since the early 1990’s.  The program promotes integrated design and emphasizes early design involvement by offering building owners and their design teams a wide range of services including education, design assistance, and owner incentives as well as design team incentives.

    - Budgets and Expenditures

| Budget and Expenditures | Budget | Sep-04 | % of Bdgt | Cumulative | % of Bdgt | Committed | % of Bdgt | Cumulative & Committed | % of Bdgt | Unspent |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total | $18,310,596 | $215,679 | 1% | $1,359,452 | 7% | $6,849,156 | 37% | $8,208,608 | 45% | $16,951,144 |
| Admin | $1,748,200 | $114,326 | 7% | $567,791 | 32% |  |  | $567,791 | 32% | $1,180,409 |
| Marketing | $1,285,000 | $14,315 | 1% | $16,973 | 1% |  |  | $16,973 | 1% | $1,268,027 |
| DI | $14,766,800 | $87,038 | 1% | $774,688 | 5% | $6,849,156 | 46% | $7,623,844 | 52% | $13,992,111 |
| EM&V | $510,596 |  |  |  |  |  |  |  |  | $510,596 |
| Financing |  |  | NA |  | NA |  | NA |  | NA |  |

Note – negative values, if any, reflect accounting adjustments made to correct errors/oversights made during previous reporting periods.

    - Energy Effects

| Energy Effects | Goals | Sep-04 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW | 17,557 | 564 | 3% | 781 | 4% | 8,067 | 46% | 8,848 | 50% | 16,776 |
| Annual kWh | 88,042,706 | 2,844,834 | 3% | 3,684,700 | 4% | 48,703,906 | 55% | 52,388,606 | 60% | 84,358,006 |
| Lifecyc kWh | 1,452,700,830 | 45,515,182 | 3% | 58,944,950 | 4% | 849,558,321 | 58% | 908,503,271 | 63% | 1,393,755,881 |
| Annual Therms |  |  | NA |  | NA |  | NA |  | NA |  |
| Lifecyc Therms |  |  | NA |  | NA |  | NA |  | NA |  |

    - Performance Goals

| Performance Goals | Goals | Sep-04 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Industry Specific Case Studies |  | 0 | 0% | 0 | 0% | 0 | 0% | 0 | 0% |  |
| 2005 Title 24 Seminars | 2 - 6 | 0 | 0% | 2 | 33% - 100% | 0 | 0% | 2 | 33% - 100% | 0 – 4 |
| eQUEST Training | 2 - 4 | 1 | 25% - 50% | 4 | 100% | 0 | 0% | 4 | 100% | 0 |
| Demystifying the Whole Building Approach to Energy Effic. Design | 2 - 4 | 0 | 0% | 4 | 100% | 0 | 0% | 4 | 100% | 0 |
| Cool Roofs (SBD Presentation) | 2 - 4 | 0 | 0% | 1 | 25% -50% | 0 | 0% | 1 | 25% -50% | 1 - 3 |
| Integrated School Building Design | 9 | 1 | 11% | 2 | 22% | 0 | 0% | 2 | 22% | 7 |
| Design Strategies for High Performance Glass |  | 1 |  |  |  |  |  |  |  |  |

  - Activities/Accomplishments

    - Administrative -

- In September, an additional 28 projects were recorded as committed to the program.  A commitment is where the customer received an Agreement from SCE.  The Agreement contains a description of the energy measures the customer agrees to include in their project, the associated estimated energy savings, and incentive commitments amounts.  These new projects represent a potential of over 12.3 million kWh of energy savings when completed.

- One hundred and forty-six “Pipeline” or potential customer projects are recorded in the program tracking system.  These projects are in various states of project development and represent a potential of 43.9 million kWh of energy savings if development of these projects proceeds.

    - Marketing –

Received CheckPoint brochures.

1.2.3	Direct Implementation –

      - Audits, Site Surveys and Partnerships -

Not applicable

      - Direct Installations, Rebates, Equipment Maintenance and Optimization –

| Types of Measures | kWh Committed | kWh Installed in September |
| --- | --- | --- |
| Whole Building Approach |  |  |
| Whole Building - Owner Incentive | 18,215,336 | -- |
| Whole Building - DTI | 1 | -- |
| System Approach |  |  |
| HVAC: Energy Reduction | 8,561,799 | 2,641 |
| Daylighting Controls | 2,802,821 | -- |
| LPD Reductions | 6,242,948 | 5,444 |
| Supermarket Systems | -- | -- |
| Process Systems | 20,562,898 | 3,461,225 |

      - Calculated and Actual Payment Reconciliation –

In the month of September, financial incentives in the amount of $3,691 were paid to customers.  “Tab 2A – RecordedEEActivities” calculates that $208,317 of incentives was paid to customers. The difference is the result of projects recorded as completed in the New Construction Information System (NCIS) database at the end of the month and not accounted for in the previous month. Additionally, an incentive cap of $75,000 was paid to a customer – but the full kWh was applied to the Recorded EE Activities calculation – resulting in an overstated amount of $132,674.

    - EM&V

None

- Program Challenges

None

- Customer Disputes

None

- Compliance Items

None

- Coordination Activities

Statewide:

- Held a statewide conference call with its partners to discuss shared activities such as statewide-sponsored events, 2005 brochure requirements, updating the energy-modeling software tool (CaNCcalc), input towards the scoping of future Evaluation and Measurement studies, and future year program design

- Participated in quarterly Statewide conference call with the University of California, Office of the President to coordinate activities and planning for new construction and remodel and renovation projects.

- Changes to Subcontractors or Staffing

No changes to subcontractors or staffing during this month.

- Additional Items

Statewide Savings By Design Activities:

- SCE Savings By Design

  - Held Savings By Design Program staff meeting

  - Held Savings By Design Monthly Implementation staff meeting

  - Continued planning of the Sustainability/Energy Efficiency Conference in October 2004 for the design teams working with the Los Angeles Community College District (LACCD) and LACCD’s staff in conjunction with Southern California Gas Company’s Savings By Design program and Los Angeles Community College District,.

  - Here is a sampling of customer project participation in September:

    - A major restaurant chain locating in Brea is using the design services offered in the program.  It is anticipated implementation of energy efficient recommendations will save the customer approximately 150,000 kWh per year.

    - A major retail department chain store has signed up nine new stores to the program.  The programs services will enable them to save over 8,000,000 kWh per year.