| Program Implementer Name: | Southern California Edison |
| --- | --- |
| Program Title: | Statewide Savings By Design – PGC |
| Program Number: | 1261-04 |
| Month: | August 2005 |

- Program Status

Program Description

Savings By Design (SBD) is an energy efficiency program for the nonresidential new construction industry started by the investor-owned utilities (IOUs) in 1999 to provide statewide consistency, program stability, and savings persistence to the new construction market.  SBD builds on the best elements of successful new construction programs run by the investor owned utilities since the early 1990’s.  The program promotes integrated design and emphasizes early design involvement by offering building owners and their design teams a wide range of services including education, design assistance, and owner incentives as well as design team incentives.

    - Budgets and Expenditures

| Budget and Expenditures | Budget | Aug-05 | % of Bdgt | Cumulative | % of Bdgt | Committed | % of Bdgt | Cumulative & Committed | % of Bdgt | Unspent |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total | $18,310,596 | $217,021 | 1% | $4,599,840 | 25% | $21,906,500 | 120% | $26,506,340 | 145% | $13,710,756 |
| Admin | $1,739,600 | $51,334 | 3% | $1,180,880 | 68% |  |  | $1,180,880 | 68% | $558,720 |
| Marketing | $205,200 | $513 | 0% | $24,496 | 12% |  |  | $24,496 | 12% | $180,704 |
| DI | $15,855,200 | $165,174 | 1% | $3,394,464 | 21% | $21,906,500 | 138% | $25,300,964 | 160% | $12,460,736 |
| EM&V | $510,596 |  |  |  |  |  |  |  |  | $510,596 |
| Financing |  |  | NA |  | NA |  | NA |  | NA |  |

Note – negative values, if any, reflect accounting adjustments made to correct errors/oversights made during previous reporting periods.

    - Energy Effects

| Energy Effects | Goals | Aug-05 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW | 17,557 |  |  | 2,941 | 17% | 23,079 | 131% | 26,020 | 148% | 14,617 |
| Annual kWh | 88,042,706 |  |  | 24,814,493 | 28% | 167,820,772 | 191% | 192,635,265 | 219% | 63,228,212 |
| Lifecyc kWh | 1,452,700,830 |  |  | 457,997,050 | 32% | 3,082,525,362 | 212% | 3,540,522,412 | 244% | 994,703,781 |
| Annual Therms |  |  | NA |  | NA |  | NA |  | NA |  |
| Lifecyc Therms |  |  | NA |  | NA |  | NA |  | NA |  |

    - Performance Goals

| Performance Goals | Goals | Aug-05 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Industry Specific Case Studies | 5 | 0 | 0% | 0 | 0% | 0 | 0% | 0 | 0% | 0 |
| 2004 Title 24 Seminars | 2 | 0 | 0% | 2 | 100% | 0 | 0% | 2 | 100% | 0 |
| eQUEST Training | 2 | 0 | 0% | 6 | 300% | 0 | 0% | 6 | 300% | 0 |
| Demystifying the Whole Building Approach to Energy Effic. Design | 2 | 0 | 0% | 4 | 200% | 0 | 0% | 4 | 200% | 0 |
| Cool Roofs (SBD Presentation) | 2 | 0 | 0% | 1 | 50% | 0 | 0% | 1 | 50% | 1 |
| 2005 Title 24 Seminars | 2 | 0 | 0% | 2 | 100% | 0 | 0% | 2 | 100% | 0 |
| Other Seminars (PY 2005) | 4 | 0 | 0% | 0 | 0% | 0 | 0% | 0 | 0% | 4 |
| Integrated School Building Design | 3 | 0 | 0% | 2 | 67% | 0 | 0% | 2 | 67% | 1 |
| Design Strategies for High Performance Glass | 1 | 0 | 0% | 1 | 100% | 0 | 0% | 1 | 100% | 0 |

  - Activities/Accomplishments

    - Administrative -

None

    - Marketing –

1.2.3	Direct Implementation –

      - Audits, Site Surveys and Partnerships -

Not applicable

      - Direct Installations, Rebates, Equipment Maintenance and Optimization –

| Types of Measures | kWh Committed YTD | kWh Installed in August |
| --- | --- | --- |
| Whole Building Approach |  |  |
| Whole Building - Owner Incentive | 47,818,620 | 0 |
| Whole Building - DTI | 4 | 0 |
| System Approach |  |  |
| HVAC: Energy Reduction | 10,766,507 | 0 |
| Daylighting Controls | 6,508,822 | 0 |
| LPD Reductions | 15,717,493 | 0 |
| Supermarket Systems | 0 | 0 |
| Process Systems | 108,037,645 | 0 |

      - Calculated and Actual Payment Reconciliation –

In the month of August 2005, financial incentives in the amount of $111,047 (Tab 1A, Direct Implementation Section) were paid to customers.  “Tab 2A – RecordedEEActivities” calculates that $0 in financial incentives was paid to customers.  The difference is the result of the following  situation: 1) projects not being “status” changed as completed in the New Construction Information System (NCIS) database at the end of the month.

    - EM&V

None

- Program Challenges

None

- Customer Disputes

None

- Compliance Items

None

- Coordination Activities

None

- Changes to Subcontractors or Staffing

No changes to subcontractors or staffing during this month.

- Additional Items

Notable SBD Project Activity:

SBD representatives working with a water district in the eastern part of SCE service territory, provided assistance to include premium motors and variable speed drives in the design of their new pumping house.  The measures are estimated to save the district 9,000,000 kWh annually.

The program met with a coastal community college district to assist in the energy efficient design of a new 54,000 square foot academic center.  The center includes an 18,000 square foot exotic animal training and management facility.  The facility will integrate high efficiency HVAC systems and energy efficient lighting to reduce annual energy use by an estimated 138,000 kWh and reduce load requirements by 45 kW.

In Moreno Valley, SBD is working with two clients in their joint project by incorporating energy efficiency alternative during construction rather than retrofitting after the project is complete.  The 300,000 square foot refrigerated distribution facility will save an estimated 1,342,000 kWh and reduced load requirement of 300 kW when it is completed.

SBD representatives are engaged with a transit village project.  This multi-use facility will incorporate photovoltaic technologies, natural ventilation, and other advance concepts.   The ultimate goal is to create a net-zero-energy complex.