| Program Implementer Name: | Southern California Edison |
| --- | --- |
| Program Title: | Statewide Savings By Design – PGC |
| Program Number: | 1261-04 |
| Month: | May 2004 |

- Program Status

Program Description

Savings By Design (SBD) is an energy efficiency program for the nonresidential new construction industry started by the investor-owned utilities (IOUs) in 1999 to provide statewide consistency, program stability, and savings persistence to the new construction market.  SBD builds on the best elements of successful new construction programs run by the investor owned utilities since the early 1990’s.  The program promotes integrated design and emphasizes early design involvement by offering building owners and their design teams a wide range of services including education, design assistance, and owner incentives as well as design team incentives.

    - Budgets and Expenditures

| Budget and Expenditures | Budget | May-04 | % of Bdgt | Cumulative | % of Bdgt | Committed | % of Bdgt | Cumulative & Committed | % of Bdgt | Unspent |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total | $18,310,596 | $159,787 | 1% | $653,430 | 4% | $3,205,293 | 18% | $3,858,723 | 21% | $17,657,166 |
| Admin | $1,748,200 | $130,525 | 7% | $333,773 | 19% |  |  | $333,773 | 19% | $1,414,427 |
| Marketing | $1,285,000 |  |  | $849 | 0% |  |  | $849 | 0% | $1,284,151 |
| DI | $14,766,800 | $29,262 | 0% | $318,809 | 2% | $3,205,293 | 22% | $3,524,101 | 24% | $14,447,991 |
| EM&V | $510,596 |  |  |  |  |  |  |  |  | $510,596 |
| Financing |  |  | NA |  | NA |  | NA |  | NA |  |

    - Energy Effects

| Energy Effects | Goals | May-04 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW | 17,557 |  |  | 3 | 0% | 3,786 | 22% | 3,789 | 22% | 17,554 |
| Annual kWh | 88,042,706 |  |  | 15,224 | 0% | 25,527,207 | 29% | 25,542,431 | 29% | 88,027,482 |
| Lifecyc kWh | 1,452,700,830 |  |  | 243,586 | 0% | 454,128,085 | 31% | 454,371,671 | 31% | 1,452,457,244 |
| Annual Therms |  |  | NA |  | NA |  | NA |  | NA |  |
| Lifecyc Therms |  |  | NA |  | NA |  | NA |  | NA |  |

    - Performance Goals

| Performance Goals | Goals | May-04 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Industry Specific Case Studies |  | 0 | 0% | 0 | 0% | 0 | 0% | 0 | 0% |  |
| 2005 Title 24 Seminars | 2 - 6 | 0 | 0% | 0 | 0% | 0 | 0% | 0 | 0% | 2 – 6 |
| eQUEST Training | 2 - 4 | 1 | 25% - 50% | 2 | 50% - 100% | 0 | 0% | 2 | 50% - 100% | 0 - 2 |
| Demystifying the Whole Building Approach to Energy Effic. Design | 2 - 4 | 1 | 25% - 50% | 3 | 75% - 150% | 0 | 0% | 3 | 75% - 150% | 0 - 1 |
| Cool Roofs (SBD Presentation) | 2 - 4 | 0 | 0% | 0 | 0% | 0 | 0% | 0 | 0% | 2 - 4 |

  - Activities/Accomplishments

    - Administrative -

- Tracked the addition of 12 newly committed construction projects where the customer received agreements with energy measure and incentive commitments.  These projects represent a potential of over 4 million kWh of energy savings when completed.

- Thirty-nine new “pipeline” or potential customer projects were added to the tracking system.  These projects are in the early development stages and represent a potential of 19 million kWh of energy savings if development of these projects complete.

    - Marketing –

            - The jurying process to select the award winners for the 2004 Savings By Design Integrated Energy Design Awards competition was completed.  Award winners and their projects can be viewed at www.savingsbydesign.com.

            - Savings By Design’s 2004 Savings By Design Integrated Energy Design Awards competition press release was carried in 10 e-news publications:

              - Businesswire

              - Centre for Energy

              - eBuild

              - Flex Your Power

              - GreenBiz.com

              - Greener Buildings

              - Hoover

              - Reed Construction Data

              - Solar Access.com

              - Yahoo Finance

1.2.3	Direct Implementation –

      - Audits, Site Surveys and Partnerships -

Not applicable

      - Direct Installations, Rebates, Equipment Maintenance and Optimization –

| Types of Measures Recommended | kWh Committed | kWh Installed in May |
| --- | --- | --- |
| Whole Building Approach |  |  |
| Whole Building - Owner Incentive | 5,969,858 | -- |
| Whole Building - DTI | 1 |  |
| System Approach |  |  |
| HVAC: Energy Reduction | 4,247,203 | -- |
| Daylighting Controls | 2,103,693 | -- |
| LPD Reductions | 3,817,461 | -- |
| Supermarket Systems | -- | -- |
| Process Systems | 13,078,585 | -- |

      - Calculated and Actual Payment Reconciliation –

Not Applicable

    - EM&V

None

- Program Challenges

None

- Customer Disputes

None

- Compliance Items

None

- Coordination Activities

- Statewide Savings By Design Program Staff Meeting (Teleconference).  Agenda included:  Program policies and procedures; activities in support of 2005 Title 24 Code; NPLV ratings; 2005 program planning; and status updates.

- Savings By Design represented at 2008 Building Standards planning session in conjunction with investor owned utilities, the California Energy Commission, nonprofit agencies and foundations, service provides, and other state agencies.

- Changes to Subcontractors or Staffing

Program manager and subcontractors have not changed.

- Additional Items

- Statewide Savings By Design Activities:

  - Participated in California Commissioning Collaborative bi-monthly meeting;

  - Participated in Collaborative for High Performance Schools funding and planning session;

  - Represented Savings By Design as part of the California Commissioning; and Collaborative at the National Conference on Building Commissioning.

- SCE SBD

  - Participated in a Green Charette with the SCE’s Major Customer Account Executive for Community Colleges at the offices of LPA Architect.  The charette covered two projects, a 57,000 Science & Math Building and a 72,000 Humanities Building.  These projects will include several passive and active elements in the design to reduce energy use by an estimated 0.5 million kWh when it completes in December of 2006.

  - SCE prepared an energy analysis of a bio-tech facility currently under design in Thousand Oaks.  Over 27 energy efficient design alternatives were identified and simulated to assess the energy and cost benefits associated with each alternative.  These measures, if implemented, will result in 22 percent less energy use than a minimally compliant Title 24 design.  Some of the measures recommended are to incorporate a “cool roof”, increased wall and roof insulation, improved glass, decrease Lighting Power Density, occupancy and daylighting controls, and the addition of skylights.

  - New Construction Services completed an analysis for an International Airport project.  The project involves the renovation and remodel of a large aircraft hangar.  The 350,000 square foot project will include the installation of a daylighting system and high efficiency lighting.  It is estimated the energy design enhancements will reduce energy use by 243 kW and 1.5 million kWh annually.