| Program Implementer Name: | Southern California Edison |
| --- | --- |
| Program Title: | Local Government Initiatives – PGC |
| Program Number: | 1318-04 |
| Month: | November 2005 |

- Program Status

Program Description

Through partnering with Local Governments and cities (collectively referred to as Jurisdictions), Southern California Edison’s (SCE) Local Government Initiative (LGI) offers energy efficiency information and education, hardware upgrades, and subsidized energy efficiency improvements to SCE’s small to medium-business owners, lower-to-moderate income residential customers, single and multifamily existing residential consumers, and residential and small commercial builders.

The core of this program approach is to work with the jurisdictions as a delivery channel for SCE's broad portfolio of energy efficiency information, services and incentives, thereby deepening the reach of our program offerings.  However, the added benefit of our partnership approach is that it allows us, working side-by-side with the cities, to customize offerings (either through bundled offerings or modifying individual programs) to either fill a specific need within a Jurisdiction, and/or better reach an identified Hard-to-Reach (HTR) component within a city.  Collaboration with Jurisdictions is an effective adjunct to the utility-to-customer approach used in many of SCE’s programs, leveraging the influence of the Jurisdictions who share similar energy efficiency goals.

    - Budgets and Expenditures

| Budget and Expenditures | Budget | Nov-05 | % of Bdgt | Cumulative | % of Bdgt | Committed | % of Bdgt | Cumulative & Committed | % of Bdgt | Unspent |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total | $1,000,000 | $19,994 | 2% | $680,287 | 68% |  |  | $680,287 | 68% | $319,713 |
| Admin | $277,000 | $5,227 | 2% | $89,640 | 32% |  |  | $89,640 | 32% | $187,360 |
| Marketing | $90,000 | $750 | 1% | $14,772 | 16% |  |  | $14,772 | 16% | $75,228 |
| DI | $561,000 | $14,018 | 2% | $554,373 | 99% |  |  | $554,373 | 99% | $6,627 |
| EM&V | $72,000 |  |  | $21,503 | 30% |  |  | $21,503 | 30% | $50,497 |
| Financing |  |  | NA |  | NA |  | NA |  | NA |  |

Note – negative values, if any, reflect accounting adjustments made to correct errors/oversights made during previous reporting periods.

    - Energy Effects

This program does not have energy savings.

    - Performance Goals

| Performance Goals | Goals | Nov-05 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Completed 2004/05 Enrollment Forms | 32 | 0 | 0% | 32 | 100% | 0 | 0% | 32 | 100% | 0 |
| Expand to New Jurisdiction Identified as HTR | 10 | 0 | 0% | 9 | 90% | 0 | 0% | 9 | 90% | 1 |
| Conduct Building Department Training or Information Updates on 2005 Title 24 Code Revisions | 12 | 0 | 0% | 15 | 125% | 0 | 0% | 15 | 125% | 0 |
| Coordinate Activities Promoting Residential and Multifamily Retrofit Programs | 10 | 1 | 10% | 12 | 120% | 0 | 0% | 12 | 120% | 0 |
| Coordinate Activities Promoting Nonresidential Programs | 10 | 2 | 20% | 13 | 130% | 0 | 0% | 13 | 130% | 0 |

  - Activities/Accomplishments

    - Administrative –

- SCE continues to work closely with XXXXX and the XXXXX to strategize the best way to market the LGI program to local governments.  To assist in preparing builders and those in the construction industry for the upcoming October 2005 Title-24 changes, SCE continues to participate in Building Energy Code Training (BECT) sessions that began in February and will continue throughout the year.

- Goal:  Re-register 32 Existing Jurisdictions

    - The 2005 re-register goal of 32 jurisdictions has been met.  To date, 33 jurisdictions have been re-registered bringing the percent of goal to 103%.

  - Outreach events completed by LGI management for November include:

    - Long Beach – The LGI was approached by a the City’s Neighborhood Resource Officer to include information regarding the “Refrigerator Recycling program in a weekly email newsletter.  The city in interested in an appliance recycling sweep.

    - Palm Springs – The LGI team worked closely with the staff of the City of Palm Springs in continuing to help develop their Green Building program.  LGI staff worked with SCE’s Public Affairs representative and helped to draft substantial input to their Green Building program currently under development.

    - Santa Clarita –  LGI management is working closely with the City of Santa Clarita to discuss energy efficiency.  An event upcoming in Palmdale will provide the arena for discussion and suggestion.

    - Paramount – The LGI team provided Paramount Chief Building Official with a PowerPoint presentation on Energy Codes as they had missed all the Builder Energy Code Training Events which took place earlier this year.  Paramount is interested in upcoming training events.

- Goal: Support Existing Jurisdictions; Promote LGI Programs – 10 Residential and 10 Non-Residential Community Outreach Activities

  - Currently 23 community outreach events have been completed which is 115% of the program goal.

  - In November, the LGI team paid visits to officials in the following cities:

    - Rialto – City Council Presentation – On November 1, 2005 the LGI team delivered a presentation to the City Council members and staff at the public meeting and provided the City Council with LGI briefing materials, including energy code and non-residential programs.  The majority of the city council was in attendance.

    - City of Temecula – Public Safety Expo & K9 Trails.   The LGI team worked with the city on the expo and staged a booth at the event to provide information of the residential energy efficiency programs.  The event was held on November 5, 2005 and over 1,000 visitors attended the event.

    - Westminister – City Council Presentation – On November 16, 2005, the LGI team delivered a presentation to the City Council members and staff at the public meeting and provided the City Council with LGI briefing materials, including energy code and non-residential programs.  City council members as well as leaders in public opinion were in attendance.

- Goal:  Obtain Participation/Registration from 10 new jurisdictions in Hard-To-Reach (HTR) markets

  - Even though the HTR goal is met, outreach efforts will continue to those HTR jurisdictions that are not currently signed on with LGI.

  - Outreach to new jurisdictions include the following city/area:

    - Baldwin Park

- Goal:  Train 12 Building Department Staff by coordinating with BII’s BECT training program

  - To date 12 BECT training sessions have occurred within SCE’s service territory and consequently the goal is met; however, BECT training sessions are still conducted on an as needed/requested basis.  As of November, thirty-one training sessions have taken place.

    - Marketing –

- 2005 program marketing materials are printed and in circulation.

    - Direct Implementation –

      - Audits, Site Surveys and Partnerships -

- None.

      - Direct Installations, Rebates, Equipment Maintenance and Optimization –

Not applicable

      - Calculated and Actual Payment Reconciliation -

Not applicable

    - EM&V

LGI is working closely with M&E in developing and enhancing LGI to make a more viable program.  The primary focus is on improving:

- Availability of program materials to the public through local jurisdictions

- Communications and relationships with city, county and state building officials

- Extending outreach and marketing materials to include the city/county Community Services Departments

- Internal relationships within SCE’s public relations departments (i.e., Public Affairs, Regional Affairs, Consumer Affairs, etc.)

- Interface with builders, architects and building industry vendors

- Attendance and support with Title 24 training sessions

- Program Challenges

SCE continues to work closely with internal and external organizations to promote and enhance the value of the LGI program.

- Customer Disputes

None

- Compliance Items

None

- Coordination Activities

On-going

- Changes to Subcontractors or Staffing

None

- Additional Items

None