| Program Implementer Name: | Southern California Edison |
| --- | --- |
| Program Title: | County of Los Angeles/SCE/SCG Partnership - PGC |
| Program Number: | 1321-04 |
| Month: | June 2004 |

- Program Status

Program Description

The County of Los Angeles, Southern California Edison Company, and Southern California Gas Partnership will continue to implement energy efficiency projects in existing County facilities and leverage the County’s existing energy management infrastructure. The County maintains an “in-house” energy management organization including administrators, project managers, energy analysts, technical support, and facility databases.  The County has implemented its Enterprise Energy Management Information System – a “real-time,” internet-based energy management program that archives and displays detailed facility consumption and operations information.  The County’s energy management organization maintains relationships with all 38 County departments, other County affiliated agencies (including the Office of Education, Public Housing, Metropolitan Transit Authority, Office of Small Business), and other local governments.

    - Budgets and Expenditures

| Budget and Expenditures | Budget | Jun-04 | % of Bdgt | Cumulative | % of Bdgt | Committed | % of Bdgt | Cumulative & Committed | % of Bdgt | Unspent |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total | $3,000,000 | -$2,952 | 0% | $42,317 | 1% |  |  | $42,317 | 1% | $2,957,683 |
| Admin | $298,401 | -$2,952 | -1% | $42,317 | 14% |  |  | $42,317 | 14% | $256,084 |
| Marketing | $2 |  |  |  |  |  |  |  |  | $2 |
| DI | $2,580,333 |  |  |  |  |  |  |  |  | $2,580,333 |
| EM&V | $121,264 |  |  |  |  |  |  |  |  | $121,264 |
| Financing |  |  | NA |  | NA |  | NA |  | NA |  |

Note – negative values, if any, reflect accounting adjustments made to correct errors/oversights made during previous reporting periods.

    - Energy Effects

| Energy Effects | Goals | Jun-04 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW | 1,902 |  |  |  |  |  |  |  |  | 1,902 |
| Annual kWh | 4,723,641 |  |  |  |  |  |  |  |  | 4,723,641 |
| Lifecyc kWh | 73,304,294 |  |  |  |  |  |  |  |  | 73,304,294 |
| Annual Therms |  |  | NA |  | NA |  | NA |  | NA |  |
| Lifecyc Therms |  |  | NA |  | NA |  | NA |  | NA |  |

    - Performance Goals

This program does not have performance goals.

  - Activities/Accomplishments

    - Administrative -

- A Partnership Master agreement is now fully executed by the partners. The attorneys from the County of Los Angeles, SCE and SCG have worked diligently to identify and resolve the partnership issues.

- Completed the RFP package for the RCx element of the Partnership program.  This RCx RFP is currently with SCE’s procurement group to be process and sent out to potential bidders.

- Partners are also reviewing  the final draft of RFP package for the retrofit element. Completion and release of both RFP packages to potential bidding contractors expected in July 2004.

- Two Pre-bid meetings have tentatively scheduled for the Retro-commissioning RFP (July 20, 2004) and the Retrofit RFP (July 27, 2004).

- Currently working with SCE Metering Services Division to schedule and qualify an electric meter that would be utilized for the Public Housing metering project.

- In process of contacting county facilities to gather facility data for the request for proposal packages.

    - Marketing -

None

    - Direct Implementation -

      - Audits, Site Surveys and Partnerships -

None

      - Direct Installations, Rebates, Equipment Maintenance and Optimization –

None

      - Calculated and Actual Payment Reconciliation -

None

    - EM&V

EM&V bids have been received, reviewed with XXXXX, the winning bidder. XXXXX has been awarded LA County Partnership Program EM&V Contract with “kick off” meeting to be conducted on July 22, 2004.

- Program Challenges

The program challenges and opportunities for RCx program require an innovative creation of a custom RFP package which may provide standards for future programs.

- Customer Disputes

None

- Compliance Items

None

- Coordination Activities

There were no activities beyond what may be described in the monthly reporting tables.

- Changes to Subcontractors or Staffing

None

- Additional Items

None