| Program Implementer Name: | Southern California Edison |
| --- | --- |
| Program Title: | County of Los Angeles/SCE/SCG Partnership - PGC |
| Program Number: | 1321-04 |
| Month: | August 2004 |

- Program Status

Program Description

The County of Los Angeles, Southern California Edison Company, and Southern California Gas Partnership will continue to implement energy efficiency projects in existing County facilities and leverage the County’s existing energy management infrastructure. The County maintains an “in-house” energy management organization including administrators, project managers, energy analysts, technical support, and facility databases.  The County has implemented its Enterprise Energy Management Information System – a “real-time,” internet-based energy management program that archives and displays detailed facility consumption and operations information.  The County’s energy management organization maintains relationships with all 38 County departments, other County affiliated agencies (including the Office of Education, Public Housing, Metropolitan Transit Authority, Office of Small Business), and other local governments.

    - Budgets and Expenditures

| Budget and Expenditures | Budget | Aug-04 | % of Bdgt | Cumulative | % of Bdgt | Committed | % of Bdgt | Cumulative & Committed | % of Bdgt | Unspent |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total | $3,000,000 | $8,208 | 0% | $60,637 | 2% |  |  | $60,637 | 2% | $2,939,362 |
| Admin | $298,401 | $8,208 | 3% | $60,061 | 20% |  |  | $60,061 | 20% | $238,340 |
| Marketing | $2 |  |  |  |  |  |  |  |  | $2 |
| DI | $2,580,333 |  |  | $551 | 0% |  |  | $551 | 0% | $2,579,781 |
| EM&V | $121,264 |  |  | $25 | 0% |  |  | $25 | 0% | $121,239 |
| Financing |  |  | NA |  | NA |  | NA |  | NA |  |

Note – negative values, if any, reflect accounting adjustments made to correct errors/oversights made during previous reporting periods.

    - Energy Effects

| Energy Effects | Goals | Aug-04 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW | 1,902 |  |  |  |  |  |  |  |  | 1,902 |
| Annual kWh | 4,723,641 |  |  |  |  |  |  |  |  | 4,723,641 |
| Lifecyc kWh | 73,304,294 |  |  |  |  |  |  |  |  | 73,304,294 |
| Annual Therms |  |  | NA |  | NA |  | NA |  | NA |  |
| Lifecyc Therms |  |  | NA |  | NA |  | NA |  | NA |  |

    - Performance Goals

This program does not have performance goals.

  - Activities/Accomplishments

    - Administrative -

- On August 17, 2004, SCE Procurement received nine proposals from bidders responding to the Retro-commissioning (RCx) RFP.  The partnership team is in the process of selecting the qualified bidders.  The proposals will be reviewed by the team and will be scored according to the following criteria.

  - Exceptions to Ts&Cs

  - Proposal Format

  - Teletrol Contractor on Team

  - RCx Experience

  - RCx Technical Approach

  - Energy Savings on past RCx projects

  - RCx Schedule

  - Fixed Price

  - Fee Schedule for Follow-On

- RCx contractor(s) will be selected by September 24, 2004.

- The RFP package for the retrofit element was completed and distributed on August 6, 2004 to bidders on the retrofit bidder’s list. A mandatory pre-bid meeting was held on August 10, 2004.  Eleven out of 18 vendors attended the meeting.  Job walks for six County buildings for the building-wide lighting control measures and two buildings for chiller replacement were conducted on August 11 and 12, 2004.  The proposals for the Retrofit RFP will be due on September 15, 2004.

- Partners are currently working with SCE Metering Services Division to qualify an electric meter that would be utilized for the Public Housing metering project. Attended a quarterly meeting held by the meter prioritization team on August 26, 2004 to discuss testing requirements and time-line. The meter test schedule was tentatively set to start on October 15, 2004 provided that the samples meters are received by September 26, 2004.

- A SCE purchase order request was created for XXXXX to support Public Agency Technology Transfer element of the Partnership program.  The purchase order was approved in late August 2004 and will be executed by mid-September.

    - Marketing -

None

    - Direct Implementation -

      - Audits, Site Surveys and Partnerships -

None

      - Direct Installations, Rebates, Equipment Maintenance and Optimization –

None

      - Calculated and Actual Payment Reconciliation -

None

    - EM&V

Based on input from the evaluation project kick-off meeting and from other discussions with the SCE project manager, XXXXX modified their proposed scope of work and submitted a Revised Work Plan to the Energy Division and their Master Evaluation Contract Team (MECT) for approval on August 9, 2004, the deadline set by the ALJ in her ruling.  The MECT comments on the plan were sent back to the evaluation team on August 20, 2004 and we have had several phone conversations with MECT representatives and among the evaluation project staff.  The MECT comments had to do with parts of the plan that do not completely correspond to specific M&E requirements in the Energy Efficiency Policy Manual.  To meet the requirements, we need only to add some clarifying text.  A draft revised plan was prepared and is being reviewed by the evaluation team.  We expect to submit it for MECT review shortly.

- Program Challenges

None

- Customer Disputes

None

- Compliance Items

None

- Coordination Activities

There were no activities beyond what may be described in the monthly reporting tables.

- Changes to Subcontractors or Staffing

None

- Additional Items

An adjustment was made in the workbook as a correction for an entry error in the July workbook entry.  $650 will be subtracted from the Labor - Program/Project Management category for August and will be added to Overhead category.