| Program Implementer Name: | Southern California Edison |
| --- | --- |
| Program Title: | County of Los Angeles/SCE/SCG Partnership - PGC |
| Program Number: | 1321-04 |
| Month: | April 2004 |

- Program Status

Program Description

The County of Los Angeles, Southern California Edison Company, and Southern California Gas Partnership will continue to implement energy efficiency projects in existing County facilities and leverage the County’s existing energy management infrastructure. The County maintains an “in-house” energy management organization including administrators, project managers, energy analysts, technical support, and facility databases.  The County has implemented its Enterprise Energy Management Information System – a “real-time,” internet-based energy management program that archives and displays detailed facility consumption and operations information.  The County’s energy management organization maintains relationships with all 38 County departments, other County affiliated agencies (including the Office of Education, Public Housing, Metropolitan Transit Authority, Office of Small Business), and other local governments.

    - Budgets and Expenditures

| Budget and Expenditures | Budget | Apr - 04 | % of Bdgt | Cumulative | % of Bdgt | Committed | % of Bdgt | Cumulative & Committed | % of Bdgt | Unspent |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total | $3,000,000 | $17,278 | 1% | $41,964 | 1% |  |  | $41,964 | 1% | $2,958,035 |
| Admin | $298,401 | $17,278 | 6% | $41,964 | 14% |  |  | $41,964 | 14% | $256,437 |
| Marketing | $2 |  |  |  |  |  |  |  |  | $2 |
| DI | $2,580,333 |  |  |  |  |  |  |  |  | $2,580,333 |
| EM&V | $121,264 |  |  |  |  |  |  |  |  | $121,264 |
| Financing |  |  | NA |  | NA |  | NA |  | NA |  |

    - Energy Effects

| Energy Effects | Goals | Apr - 04 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW | 1,902 |  |  |  |  |  |  |  |  | 1,902 |
| Annual kWh | 4,723,641 |  |  |  |  |  |  |  |  | 4,723,641 |
| Lifecyc kWh | 73,304,294 |  |  |  |  |  |  |  |  | 73,304,294 |
| Annual Therms |  |  | NA |  | NA |  | NA |  | NA |  |
| Lifecyc Therms |  |  | NA |  | NA |  | NA |  | NA |  |

    - Performance Goals

None

  - Activities/Accomplishments

    - Administrative -

- The partners met on April 12, 2004 and April 28, 2004 to work on implementation issues, including the contract between the partners, requests for proposals for the retrofit and continuous/retro-commissioning (“RCx”) programs, and additional funding for the public housing meter reading program.

- On April 15, 2004 SCE visited the County of Los Angeles, Internal Services Division facility to learn about the County’s energy management and monitoring systems.  The purpose of the tour was to gather knowledge of existing monitoring systems and to assess how these systems can augment the requirements for equipment monitoring in the RCx program.

- A partnership agreement has been drafted and is currently under review by the partners. The attorneys from the County, SCE and SCG are working diligently to identify and resolve most of the issues. It is very close to being complete.

- In process of drafting two RFP’s for Retrofit and Retro-Commissioning projects.  Partners are reviewing first draft of RFP package for retrofit program and developing RFP package for RCx program. Completion and release of both RFP packages to potential bidding contractors expected in July 2004.

- A work schedule was drafted by the County to show critical path for program implementation and was presented at the April 28, 2004 team meeting.

- In process of contacting county facilities to gather facility data for the request for proposal packages.

- The Partners received confirmation from the Emerging Technologies organizations within SCE to provide additional funding of $25,000 to supplement the reduced partnership budget to implement the Public Housing component of the program.

    - Marketing -

None

    - Direct Implementation -

      - Audits, Site Surveys and Partnerships -

None

      - Direct Installations, Rebates, Equipment Maintenance and Optimization –

None

      - Calculated and Actual Payment Reconciliation -

None

    - EM&V

SCE EM&V Program Manager (XXXXX) is currently developing an RFP for the EM&V effort.

- Program Challenges

The program challenges and opportunities for RCx program require an innovative creation of a custom RFP package which may provide standards for future programs.

- Customer Disputes

None

- Compliance Items

None

- Coordination Activities

There were no activities beyond what may be described in the monthly reporting tables.

- Changes to Subcontractors or Staffing

XXXXX (SCE Engineer) has replaced XXXXX (SCE Engineer) to provide technical support for the retrofit and retro-commissioning components of the partnership program.

- Additional Items

None