| Program Implementer Name: | Southern California Edison |
| --- | --- |
| Program Title: | Local Bakersfield/Kern County Program – PGC |
| Program Number: | 1325-04 |
| Month: | July 2004 |

- Program Status

Program Description

Pacific Gas and Electric Company (PG&E), Southern California Edison (SCE), Southern California Gas Company (SoCalGas), the City of Bakersfield (City), the County of Kern (County), and Staples/Hutchinson and Associates, Inc. (Staples/Hutchinson) entered into a partnership to reduce energy use by providing energy efficiency information and direct installation of energy efficient equipment to the City and County’s local community.

Specifically, this partnership will offer direct install services to hard-to-reach customers, home buyers, and small businesses; free energy audits to both residential and nonresidential hard-to-reach customers; marketing and outreach to encourage participation in statewide energy efficiency programs; municipal building energy efficiency retrofits; support for codes and standards enforcement; and local training seminars for residential contractors as well as design/build firms and engineers and architects working on commercial properties.

    - Budgets and Expenditures

| Budget and Expenditures | Budget | Jul-04 | % of Bdgt | Cumulative | % of Bdgt | Committed | % of Bdgt | Cumulative & Committed | % of Bdgt | Unspent |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total | $1,000,000 | $5,294 | 1% | $30,782 | 3% | $89,319 | 9% | $120,101 | 12% | $969,218 |
| Admin | $154,625 | $5,294 | 3% | $30,433 | 20% |  |  | $30,433 | 20% | $124,192 |
| Marketing | $32,308 |  |  |  |  |  |  |  |  | $32,308 |
| DI | $813,067 |  |  | $349 | 0% | $89,319 | 11% | $89,668 | 11% | $812,718 |
| EM&V |  |  | NA |  | NA |  | NA |  | NA |  |
| Financing |  |  | NA |  | NA |  | NA |  | NA |  |

Note – negative values, if any, reflect accounting adjustments made to correct errors/oversights made during previous reporting periods.

    - Energy Effects

| Energy Effects | Goals | Jul-04 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW | 520 |  |  |  |  |  |  |  |  | 520 |
| Annual kWh | 2,082,199 |  |  |  |  |  |  |  |  | 2,082,199 |
| Lifecyc kWh | 29,477,295 |  |  |  |  |  |  |  |  | 29,477,295 |
| Annual Therms |  |  | NA |  | NA |  | NA |  | NA |  |
| Lifecyc Therms |  |  | NA |  | NA |  | NA |  | NA |  |

    - Performance Goals

| Performance Goals | Goals | Jul-04 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Audits of Municipal facilities in Kern County | 5 | 1 | 20% | 1 | 20% | 0 | 0% | 1 | 20% | 4 |
| In-home surveys | 960 | 0 | 0% | 0 | 0% | 0 | 0% | 0 | 0% | 960 |

  - Activities/Accomplishments

    - Administrative -

- Administrative activities related to standard program implementation included setting the date for the next partnership coordination meeting of all partners in Bakersfield for August 3, 2004 and sending the agenda out on July 29, 2004; telephone calls, e-mails and meetings between PG&E and Staples/Hutchinson and between PG&E and potential residential services vendors; telephone calls and e-mails at each utility to plan activities; meetings, telephone calls and e-mails between the City of Bakersfield, County of Kern and PG&E and between the County of Kern and SCE to refine plans for municipal building retrofits; and between utilities to coordinate marketing activities.

- The partnership agreement has been reviewed by all parties and is being revised to reflect partners’ comments.

    - Marketing -

- The Website for the Energy Watch Program has been established at www.bkenergywatch.com.  The Energy Watch toll free number, (888) 324-0930, directs interested participants to appropriate utility programs and provides information on all program opportunities.  Staples/Hutchinson developed the initial design for the Energy Watch web site and provided it to the program administrator for review and editing.

- The original plan for the website and marketing materials content envisioned listing all statewide rebates.  The outstanding success of the statewide residential rebate programs has led to some rebate programs running out of funds, requiring a redesign of the Energy Watch website and marketing materials. The list of Energy Efficiency Rebates in the residential consumer brochure will be replaced with tips for saving energy at home (No Cost, Low Cost and Investments).  Similarly, the Energy Watch web site won’t list programs and rebates, but will provide links to each individual IOU web site, so consumers can search the appropriate IOU web pages for up-to-date information regarding Energy Efficiency Rebates and other incentives.

- An Energy Watch coupon offering free energy surveys to homebuyers was printed and provided to the Energy Watch office. Coupons will be distributed through partner Realtor® and mortgage lender partners. See Attachment A.

- The radio commercial scripts, television commercial scripts and 30-minute television infomercial were approved with edits.  All commercials will include the disclaimers:

- THIS PROGRAM IS FUNDED BY CALIFORNIA RATEPAYERS UNDER THE AUSPICES OF THE CALIFORNIA PUBLIC UTILITY COMMISSION. RESTRICTIONS APPLY.

- FUNDING IS LIMITED. REBATES AND SERVICES ARE PROVIDED ON A FIRST-COME, FIRST-SERVED BASIS UNTIL DECEMBER 31, 2005, OR UNTIL FUNDING IS DEPLETED. WHICHEVER COMES FIRST.

    - Direct Implementation –

Staff from the Energy Watch office in Bakersfield continues to make presentations to partner Realtor® firms.  The first wave of coupons has been sent out to homebuyers and requests for homebuyer home energy surveys are being scheduled by the Energy Watch office.  The first homebuyer home energy surveys were scheduled the week of July 19th.

      - Audits, Site Surveys and Partnerships -

- PG&E and SCE conducted additional audits and site visits for the city of Bakersfield and the county of Kern to identify additional projects sites in July 2004.  The first homebuyer home energy surveys were scheduled the week of July 19, 2004.

- For small businesses, 34 energy surveys were completed in July 2004. This work was done by a subcontractor and will not appear in the workbook until PG&E has paid the invoice for this work.

      - Direct Installations, Rebates, Equipment Maintenance and Optimization –

For small businesses, 11 direct installations were completed in July 2004. This work was done by a subcontractor and will not appear in the workbook until PG&E has paid the invoice for this work.

      - Calculated and Actual Payment Reconciliation -

Since actual incentives payable to customers are capped at maximum program rebate levels with certain measures qualified for partial incentive payment only, the financial incentives to customers in Tab 1A - Expenditures Worksheet may differ from the calculated financial incentives in Tab 2A - Recorded EE Activities Worksheet.

Energy savings and peak demand reduction recorded by PG&E can differ from those calculated in the Workbook because measure energy savings/peak demand reduction can vary by market segment or climate zone.

    - EM&V

A kickoff meeting was held on July 28, 2004 with the selected EM&V vendor, XXXXX.  The Energy Watch partnership is one of 7 local partnerships which will be evaluated as a group.  Next month Tab 6 in workbook will have the planned schedule of activities for EM&V work.

- Program Challenges

None

- Customer Disputes

None

- Compliance Items

PG&E, SCE and SCG filed revised Program Implementation Plans (PIP) and workbooks for this program on June 15, 2004.

- Coordination Activities

Coordination activities are detailed in the revised PIP.

- Changes to Subcontractors or Staffing

Program Manager and subcontractors have not changed.

- Additional Items

None