| Program Implementer Name: | Southern California Edison |
| --- | --- |
| Program Title: | Local Bakersfield/Kern County Program – PGC |
| Program Number: | 1325-04 |
| Month: | May 2004 |

- Program Status

Program Description

Pacific Gas and Electric Company (PG&E), Southern California Edison (SCE), Southern California Gas Company (SoCalGas), the City of Bakersfield (City), the County of Kern (County), and Staples/Hutchinson and Associates, Inc. (Staples/Hutchinson) entered into a partnership to reduce energy use by providing energy efficiency information and direct installation of energy efficient equipment to the City and County’s local community.

Specifically, this partnership will offer direct install services to hard-to-reach customers, home buyers, and small businesses; free energy audits to both residential and nonresidential hard-to-reach customers; marketing and outreach to encourage participation in statewide energy efficiency programs; municipal building energy efficiency retrofits; support for codes and standards enforcement; and local training seminars for residential contractors as well as design/build firms and engineers and architects working on commercial properties.

    - Budgets and Expenditures

| Budget and Expenditures | Budget | May-04 | % of Bdgt | Cumulative | % of Bdgt | Committed | % of Bdgt | Cumulative & Committed | % of Bdgt | Unspent |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total | $1,000,000 | $13,771 | 1% | $23,576 | 2% |  |  | $23,576 | 2% | $976,424 |
| Admin | $154,625 | $13,423 | 9% | $23,228 | 15% |  |  | $23,228 | 15% | $131,397 |
| Marketing | $32,308 |  |  |  |  |  |  |  |  | $32,308 |
| DI | $813,067 | $349 | 0% | $349 | 0% |  |  | $349 | 0% | $812,718 |
| EM&V |  |  | NA |  | NA |  | NA |  | NA |  |
| Financing |  |  | NA |  | NA |  | NA |  | NA |  |

    - Energy Effects

| Energy Effects | Goals | May-04 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW | 520 |  |  |  |  |  |  |  |  | 520 |
| Annual kWh | 2,082,199 |  |  |  |  |  |  |  |  | 2,082,199 |
| Lifecyc kWh | 29,477,295 |  |  |  |  |  |  |  |  | 29,477,295 |
| Annual Therms |  |  | NA |  | NA |  | NA |  | NA |  |
| Lifecyc Therms |  |  | NA |  | NA |  | NA |  | NA |  |

    - Performance Goals

| Performance Goals | Goals | May-04 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Audits of Municipal facilities in Kern County | 5 | 0 | 0% | 0 | 0% | 0 | 0% | 0 | 0% | 5 |
| In-home surveys | 960 | 0 | 0% | 0 | 0% | 0 | 0% | 0 | 0% | 960 |

  - Activities/Accomplishments

    - Administrative -

- Administrative activities related to standard program implementation included telephone calls, e-mails and meetings among Program Partners; telephone calls, e-mails and meetings between PG&E and potential residential services vendors; telephone calls and e-mails at each utility to plan activities; meetings, conference calls and e-mails between the City of Bakersfield, County of Kern and PG&E and between the County of Kern and SCE to refine plans for municipal building retrofits; and among utilities to coordinate activities.

- The contract for residential direct installation and audit services between PG&E and the vendor was signed in May 2004.  The contractor will perform work in targeted areas in both the County and the City for customers of both PG&E and SCE.  Work is anticipated to begin in June 2004.

- PG&E sent Staples/Hutchinson a contract in May 2004 for marketing and outreach and other activities, and we anticipate it will be fully signed in June 2004.  In anticipation of that event, the date of June 23, 2004 was selected for the Energy Watch kickoff meeting in Bakersfield.

    - Marketing -

None

    - Direct Implementation -

      - Audits, Site Surveys and Partnerships -

Audits of several City of Bakersfield municipal facilities in PG&E territory were conducted in May 2004.  SCE is working with the County of Kern to determine which municipal facilities will be audited.

      - Direct Installations, Rebates, Equipment Maintenance and Optimization –

None

      - Calculated and Actual Payment Reconciliation -

None

    - EM&V

None

- Program Challenges

None

- Customer Disputes

None

- Compliance Items

None

- Coordination Activities

None

- Changes to Subcontractors or Staffing

None

- Additional Items

None