| Program Implementer Name: | Southern California Edison |
| --- | --- |
| Program Title: | Local Bakersfield/Kern County Program – PGC |
| Program Number: | 1325-04 |
| Month: | December 2004 |

- Program Status

Program Description

Pacific Gas and Electric Company (PG&E), Southern California Edison (SCE), Southern California Gas Company (SoCalGas), the City of Bakersfield (City), the County of Kern (County), and Staples/Hutchinson and Associates, Inc. (Staples/Hutchinson) entered into a partnership to reduce energy use by providing energy efficiency information and direct installation of energy efficient equipment to the City and County’s local community.

Specifically, this partnership will offer direct install services to hard-to-reach customers, home buyers, and small businesses; free energy audits to both residential and nonresidential hard-to-reach customers; marketing and outreach to encourage participation in statewide energy efficiency programs; municipal building energy efficiency retrofits; support for codes and standards enforcement; and local training seminars for residential contractors as well as design/build firms and engineers and architects working on commercial properties.

    - Budgets and Expenditures

| Budget and Expenditures | Budget | Dec-04 | % of Bdgt | Cumulative | % of Bdgt | Committed | % of Bdgt | Cumulative & Committed | % of Bdgt | Unspent |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total | $1,000,000 | $7,594 | 1% | $57,567 | 6% | $37,259 | 4% | $94,826 | 9% | $942,433 |
| Admin | $154,625 | $7,594 | 5% | $57,219 | 37% |  |  | $57,219 | 37% | $97,406 |
| Marketing | $32,308 |  |  |  |  |  |  |  |  | $32,308 |
| DI | $813,067 |  |  | $349 | 0% | $37,259 | 5% | $37,608 | 5% | $812,718 |
| EM&V |  |  | NA |  | NA |  | NA |  | NA |  |
| Financing |  |  | NA |  | NA |  | NA |  | NA |  |

Note – negative values, if any, reflect accounting adjustments made to correct errors/oversights made during previous reporting periods.

    - Energy Effects

| Energy Effects | Goals | Dec-04 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW | 520 |  |  |  |  | 11 | 2% | 11 | 2% | 520 |
| Annual kWh | 2,082,199 |  |  |  |  | 86,582 | 4% | 86,582 | 4% | 2,082,199 |
| Lifecyc kWh | 29,477,295 |  |  |  |  | 1,462,094 | 5% | 1,462,094 | 5% | 29,477,295 |
| Annual Therms |  |  | NA |  | NA |  | NA |  | NA |  |
| Lifecyc Therms |  |  | NA |  | NA |  | NA |  | NA |  |

    - Performance Goals

| Performance Goals | Goals | Dec-04 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Audits of Municipal facilities in Kern County | 5 | 2 | 40% | 5 | 100% | 0 | 0% | 5 | 100% | 0 |
| In-home surveys | 960 | 0 | 0% | 0 | 0% | 4 | 0.4% | 4 | 0.4% | 956 |

  - Activities/Accomplishments

    - Administrative -

- On July 20, 2004, the CPUC approved PG&E’s 2004 attrition advice letters which adopted additional PPP-related [Public Purpose Program] A&G [administrative and general] expenses be included in the 2004 electric and gas distribution revenues.  Because these A&G expenses are now being recovered through distribution revenues, they should no longer be recovered through the PPP balancing accounts.  The budgets allocated for A&G expenses will remain in the administrative cost category and may only be shifted within the CPUC guidelines set forth in Decision 03-12-060.

- Administrative activities related to standard program implementation included the monthly partnership coordination meeting of all partners in Bakersfield on December 16, 2004, in Bakersfield; telephone calls, e-mails and meetings between PG&E and Staples Marketing and between PG&E and residential services vendors; telephone calls and e-mails at each utility to plan activities; meetings, telephone calls and e-mails between the City of Bakersfield, County of Kern and PG&E and between the County of Kern and SCE to refine plans for municipal building retrofits; and between utilities to coordinate marketing activities.

- On December 10, the Bakersfield & Kern County Energy Watch office sent two staff from XXXXX, an Energy Watch subcontractor, to Fresno for training on lighting retrofits.  The training was facilitated by XXXXX of PG&E.

- On December 20th , four energy experts from XXXXX and one staff member from the Bakersfield Energy Watch office attended CHEERS training at the Energy Watch office in Bakersfield.

- In early December, Energy Watch contacted XXXXX, Facility Manager, Lamont Public Utility District about potential Energy Watch participation. Energy Watch invited the Lamont Public Utility District to offer its customers the products and services available under the Bakersfield & Kern County Energy Watch Program. In addition, the letter offered to install low-flow showerheads at no charge to all district customers requesting an Energy Watch home visit and energy survey.

- The letter indicated that the District’s role would be to mail information about the Energy Watch program to all 3,200 of its customers, with all mailing costs paid for by the program.  By the end of the month, Energy Watch had not yet received a response from XXXXX.  We plan to contact him directly in January 2005.

- The staff at the Bakersfield Energy Watch office further refined the quality assurance program. Client satisfaction phone surveys are conducted post-transaction to ensure that services and installations provided by subcontractors are meeting our program standards.

    - Marketing -

- The Bakersfield & Kern County Energy Watch advertising schedule was on hiatus during the month of December and will resume in January.

- From December 6 through December 9, Energy Watch worked with KGOV in Bakersfield to do final editing and production for an energy efficiency “infomercial”. In addition, two 60-second public service messages to air on KGOV were developed.  The messages feature Bakersfield Mayor Harvey Hall and County Board Supervisor XXXXX. (These marketing materials are being finalized and will be submitted with a future monthly report.)

- Even though the broadcast schedule was on hiatus in December, the previous radio and television schedules generated 30 phone requests for residential surveys, approximately one-half of all requests. The other 28 requests resulted from direct marketing, realtor referrals, and special events.

- PG&E’s XXXXX was interviewed by KUVI UPN 45 in Bakersfield about the Energy Watch program.  The interview was broadcast on December 7.

- Also on December 7, the Bakersfield Energy Watch office distributed information to shoppers at Barnes and Noble Bookstore in Bakersfield.

- On December 14, a reporter from The Bakersfield Californian interviewed XXXXX, PG&E, and XXXXX, Staples Marketing, regarding the Bakersfield & Kern County Energy Watch program. A copy of the resulting news article is attached to this report.

- Energy Watch has established agreements with XXXXX, XXXXX, and XXXXX to allow staff from the Bakersfield Energy Watch office to periodically set up displays, hand out program literature and talk to customers about the benefits of the Energy Watch program.  The Bakersfield Energy Watch office staffed a booth at Lowe’s on Rosedale Highway, Bakersfield, on December 22 and 23 and December 27-30.

- Energy Watch “Free Survey” coupons were provided to 9 companies for distribution to employees.

- In December, Energy Watch sponsored light emitting diode (LED) holiday light exchanges to publicize the benefits and availability of these energy efficient holiday lights.  A total of 950 strings of LED holiday lights were distributed by the Energy Watch partnership to City of Bakersfield and county departments. In Bakersfield, approximately 20 City department heads attended a tree lighting ceremony on December 7 where the mayor of Bakersfield and PG&E’s Denise Newton made a few remarks and the mayor ceremoniously gave PG&E the old lights they’d previously used, before turning on the tree lights. Two TV stations (KBAK TV 29 [CBS] and KGET TV 17 [NBC]) and one radio station (KUZZ) covered the ceremony. Cindy Pollard of PG&E’s News Department was interviewed by the Clear Channel Radio Group on December 7 about the LED holiday lights.

    - Direct Implementation –

During the month of December, there was only one training event for the Bakersfield & Kern County Energy Watch Program, as the HVAC class scheduled for December was moved to January 2005. One CHEERS training session was held on December 20, 2004.

Staff from the Energy Watch office in Bakersfield continues to make presentations to partner Realtor firms.  Coupons offering free energy surveys are sent out to homebuyers and requests for homebuyer home energy surveys are scheduled by the Energy Watch office. In addition, requests for residential energy surveys generated from the radio advertisements, display booths and newspaper articles are scheduled by the Energy Watch office.

PG&E and SCE continued work with the city of Bakersfield and the county of Kern on municipal building energy efficiency retrofits.

      - Audits, Site Surveys and Partnerships -

PG&E completed a total of 5 audits in 2004 on city of Bakersfield and county of Kern municipal buildings that were identified as potential sites for energy efficiency retrofits.

SCE completed a total of 5 audits in 2004 on the county of Kern municipal buildings that were identified as potential sites for energy efficiency retrofits.

During December, the Bakersfield & Kern County Energy Watch staff completed 33 non-residential (small business) surveys and 349 residential energy surveys for the Realtor program. This work was done by a contractor and will not appear in the workbook until PG&E has paid the invoice for this work.

Project agreements for specific municipal building retrofits for Bakersfield buildings served by PG&E have been sent to the city of signature.  Two additional County of Kern municipal buildings in California City and Lake Isabella served by SCE have been identified for retrofits.  A finalized scope of work will be submitted once the evaluation of each site is complete.

      - Direct Installations, Rebates, Equipment Maintenance and Optimization –

| MEASURE/ACTIVITY NAME | Paid Units | Committed Units |
| --- | --- | --- |
| Single Family Direct Install |  |  |
| ES Screw-in CFL (21 to 30 watts) for calc. use 25 Watts |  | 66 |
| ES Interior Hardwired CFL Fixtures (30 Watts) |  | 57 |
| ES Programmable Thermostats |  | 5 |
| Multi-family Direct Install |  |  |
| ES Screw-in CFL (21 to 30 watts) for calc. use 25 Watts |  | 52 |
| ES Interior Hardwired CFL Fixtures (30 Watts) |  | 52 |
| ES Exterior Hardwired CFL Fixtures (27 Watts) |  | 29 |
| ES Programmable Thermostats |  |  |
| T-5 or T-8 Int. lamps with electronic ballasts - (4 ft. 1 lamp) |  |  |
| T-5 or T-8 Int. lamps with electronic ballasts - (4 ft. 2 lamps) |  |  |
| T-5 or T-8 Int. lamps with electronic ballasts - (8 ft. 1 lamp) |  |  |
| T-5 or T-8 Int. lamps with electronic ballasts - (8 ft. 2 lamps) |  |  |
| ES Programmable Thermostats (gas savings only) |  |  |
| SPC PLUS |  |  |
| Lighting |  | 24,700 kWh |
| HVAC/Refrigeration |  | 59,030 kWh |
| Motors/Other |  | 3,560 kWh |

The residential direct install component provided services for 104 single family and 244 multifamily PG&E customers, and 41 single family and 29 multifamily SCE customers in December.  Total customers served in 2004: 543 single family and 998 multifamily PG&E customers, and 72 single family and 54 multifamily SCE customers.

The Small Business Services program element installed 175 CFLS, 107 2-lamp ballasts, 385 4-lamp ballasts, 1,720 4-foot fluorescent tubes, 15 occupancy sensors and 2 LED exit signs in December. No HVAC tune-ups were completed. Total Small Business Services installations for 2004: 295 CFLs, 285 2-lamp ballasts, 575 4-lamp ballasts, 2,679 4-foot fluorescent tubes, 37 occupancy sensors and 11 LED exit signs, and 15 HVAC tune-ups.

The Realtor program element distributed 1,850 CFLs and installed 119 programmable thermostats in December, for a total of 4,195 CFLs and 338 programmable thermostats in 2004.

This work was done by contractors and will not appear in the workbook until PG&E has paid the invoice for this work.

      - Calculated and Actual Payment Reconciliation -

Since actual incentives payable to customers are capped at maximum program rebate levels with certain measures qualified for partial incentive payment only, the financial incentives to customers in Tab 1A - Expenditures Worksheet may differ from the calculated financial incentives in Tab 2A - Recorded EE Activities Worksheet.

Energy savings and peak demand reduction recorded by PG&E can differ from those calculated in the Workbook because measure energy savings/peak demand reduction can vary by market segment or climate zone.

    - EM&V

XXXXX, the consultant conducting the evaluations of seven of PG&E’s partnership programs received Energy Division approval to proceed with implementation of its evaluation plan on October 29, 2004. Survey design is proceeding and the revised EM&V project schedule has been reflected in tab 6 of the workbook.

- Program Challenges

None

- Customer Disputes

None

- Compliance Items

PG&E, SCE and SCG filed revised Program Implementation Plans (PIP) and workbooks for this program on June 15, 2004.

- Coordination Activities

Coordination activities are detailed in the revised PIP. In addition, all Energy Watch partners have provided Staples Marketing with supplies of informational materials regarding other energy efficiency programs to be handed out at special events scheduled to promote Energy Watch and statewide energy efficiency programs.

- Changes to Subcontractors or Staffing

None

- Additional Items

None