| Program Implementer Name: | Southern California Edison |
| --- | --- |
| Program Title: | Local Bakersfield/Kern County Program – PGC |
| Program Number: | 1325-04 |
| Month: | August 2004 |

- Program Status

Program Description

Pacific Gas and Electric Company (PG&E), Southern California Edison (SCE), Southern California Gas Company (SoCalGas), the City of Bakersfield (City), the County of Kern (County), and Staples/Hutchinson and Associates, Inc. (Staples/Hutchinson) entered into a partnership to reduce energy use by providing energy efficiency information and direct installation of energy efficient equipment to the City and County’s local community.

Specifically, this partnership will offer direct install services to hard-to-reach customers, home buyers, and small businesses; free energy audits to both residential and nonresidential hard-to-reach customers; marketing and outreach to encourage participation in statewide energy efficiency programs; municipal building energy efficiency retrofits; support for codes and standards enforcement; and local training seminars for residential contractors as well as design/build firms and engineers and architects working on commercial properties.

    - Budgets and Expenditures

| Budget and Expenditures | Budget | Aug-04 | % of Bdgt | Cumulative | % of Bdgt | Committed | % of Bdgt | Cumulative & Committed | % of Bdgt | Unspent |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total | $1,000,000 | $4,940 | 0% | $35,722 | 4% | $89,319 | 9% | $125,041 | 13% | $964,278 |
| Admin | $154,625 | $4,940 | 3% | $35,373 | 23% |  |  | $35,373 | 23% | $119,252 |
| Marketing | $32,308 |  |  |  |  |  |  |  |  | $32,308 |
| DI | $813,067 |  |  | $349 | 0% | $89,319 | 11% | $89,668 | 11% | $812,718 |
| EM&V |  |  | NA |  | NA |  | NA |  | NA |  |
| Financing |  |  | NA |  | NA |  | NA |  | NA |  |

Note – negative values, if any, reflect accounting adjustments made to correct errors/oversights made during previous reporting periods.

    - Energy Effects

| Energy Effects | Goals | Aug-04 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW | 520 |  |  |  |  |  |  |  |  | 520 |
| Annual kWh | 2,082,199 |  |  |  |  |  |  |  |  | 2,082,199 |
| Lifecyc kWh | 29,477,295 |  |  |  |  |  |  |  |  | 29,477,295 |
| Annual Therms |  |  | NA |  | NA |  | NA |  | NA |  |
| Lifecyc Therms |  |  | NA |  | NA |  | NA |  | NA |  |

    - Performance Goals

| Performance Goals | Goals | Aug-04 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Audits of Municipal facilities in Kern County | 5 | 4 | 80% | 5 | 100% | 0 | 0% | 5 | 100% | 0 |
| In-home surveys | 960 | 0 | 0% | 0 | 0% | 0 | 0% | 0 | 0% | 960 |

  - Activities/Accomplishments

    - Administrative -

- Administrative activities related to standard program implementation included the monthly partnership coordination meeting of all partners in Bakersfield on August 3, 2004; telephone calls, e-mails and meetings between PG&E and Staples/Hutchinson and between PG&E and potential residential services vendors; telephone calls and e-mails at each utility to plan activities; meetings, telephone calls and e-mails between the City of Bakersfield, County of Kern and PG&E and between the County of Kern and SCE to refine plans for municipal building retrofits; and between utilities to coordinate marketing activities.

    - Marketing -

- The Web site for the Energy Watch Program has been established at www.bkenergywatch.com.  The Energy Watch toll-free number, (888) 324-0930, directs interested participants to appropriate utility programs and provides information on all program opportunities.  An additional Special Events page has been added to the Energy Watch website.  Special Events will list dates and locations of events where people can stop by the Bakersfield & Kern County Energy Watch booth for more information or to schedule an onsite energy survey.

- Several marketing pieces are now available for the Bakersfield & Kern County Energy Watch program:

  - At Home with Energy Efficiency is a brochure that is distributed to residential customers at time of home energy survey.

  - The Business of Saving Energy is a brochure that is distributed to business owners at time of non-residential energy survey.

- The “Worth 200” coupon has been resized to fit in a business-size envelope. Partner Realtors® and mortgage lenders are mailing the resized coupon to homebuyers and prospects.  A total of 400 coupons were mailed in August, including 150 on behalf of S Realty and 100 on behalf of U Realty.

- On August 9-11 and 15-18, Staples/Hutchinson directed videotaping for the 30-minute Bakersfield & Kern County Energy Watch television infomercial.  Taping took place in Bakersfield and was facilitated by K-Gov’s production department.  In addition to professional talent, the taping involved Mayor XXXXX, County Supervisor XXXXX, and Hispanic Chamber of Commerce President XXXXX.

- During the last two weeks of August, Staples/Hutchinson produced the English- and Spanish-language versions of the two radio commercials and two television commercials (audio only), and provided them to PG&E for review and approval. Videotaping and off-line editing was accomplished for one of the 30-second Bakersfield & Kern County television commercials. The television and radio commercial schedules are slated to begin the week of September 20, 2004.

    - Direct Implementation –

- Staff from the Energy Watch office in Bakersfield continues to make presentations to partner Realtor® firms.  Coupons offering free energy surveys are sent out to homebuyers and requests for homebuyer home energy surveys are scheduled by the Energy Watch office.

- During the weeks of August 23 and August 30, the Bakersfield & Kern County Energy Watch Office in Bakersfield received a total 82 phone call requests for more information or to arrange an onsite energy survey.  As a result of these calls, 29 residential and 11 non-residential surveys were scheduled.  Twenty of these were completed in August

      - Audits, Site Surveys and Partnerships -

- PG&E and SCE continued work to identify project sites with the city of Bakersfield and the county of Kern. PG&E and SCE staff met on August 4, 2004, to finalize the project application form that the city and county will complete to request partnership funds for municipal building retrofits. In SCE area, 4 audits were completed of county buildings in Delano.

- For small businesses, 24 energy surveys were completed in PG&E area in August.  This work was done by a subcontractor and will not appear in the workbook until PG&E has paid the invoice for this work.

      - Direct Installations, Rebates, Equipment Maintenance and Optimization –

No activity this month.

      - Calculated and Actual Payment Reconciliation -

Since actual incentives payable to customers are capped at maximum program rebate levels with certain measures qualified for partial incentive payment only, the financial incentives to customers in Tab 1A - Expenditures Worksheet may differ from the calculated financial incentives in Tab 2A - Recorded EE Activities Worksheet.

Energy savings and peak demand reduction recorded by PG&E can differ from those calculated in the Workbook because measure energy savings/peak demand reduction can vary by market segment or climate zone.

    - EM&V

The Energy Watch partnership is one of 7 local partnerships which will be evaluated as a group. Tab 6 in workbook has the planned schedule of activities for EM&V work.

- Program Challenges

None

- Customer Disputes

None

- Compliance Items

PG&E, SCE and SCG filed revised Program Implementation Plans (PIP) and workbooks for this program on June 15, 2004.

- Coordination Activities

Coordination activities are detailed in the revised PIP.

- Changes to Subcontractors or Staffing

Program Manager and subcontractors have not changed.

- Additional Items

The partnership agreement is undergoing a final review by the city of Bakersfield. Completion and signatures of all partners are anticipated in September.