| Program Implementer Name: | Southern California Edison |
| --- | --- |
| Program Title: | Local City of Pomona Program – PGC |
| Program Number: | 1326-04 |
| Month: | August 2004 |

- Program Status

Program Description

The City of Pomona (the “City”) and Southern California Edison (”SCE”), have teamed up to implement a set of innovative strategies with the objective of overcoming market barriers to reach underserved markets within the City of Pomona.  The goal of this program is to create permanent energy savings by utilizing both the mechanisms and partnerships unique to local governments, and also the existing infrastructure within the City of Pomona government.  The partnership between SCE and the City of Pomona ensures that all the ideas in this proposal are complementary to those already offered by the Utility.  The City proposes to retrofit a number of city facilities with high efficiency equipment including T8 lights, premium efficiency HVAC units and LED Pedestrian Indicators, reducing the city’s energy usage.  The outreach portion of this program will be targeted to the hard-to-reach residential and non-residential customers within the City of Pomona.  First, this is a local program tailored specifically to the City of Pomona.  Secondly, it utilizes specific local institutions and networks to aid in program marketing and delivery.  Third, it focuses primarily on hard-to-reach residential markets (multi-family, low-income and owner tenant "split incentive" situations), and underserved commercial markets (small and very small businesses, retail, groceries, and restaurants).  Fourth, we segment the market further than previous programs have done, to tailor outreach and delivery methods to specific sub groups.  Finally, we train local vendors and technicians on the various resources available to them to market and implement energy efficiency projects.

    - Budgets and Expenditures

| Budget and Expenditures | Budget | Aug-04 | % of Bdgt | Cumulative | % of Bdgt | Committed | % of Bdgt | Cumulative & Committed | % of Bdgt | Unspent |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total | $651,023 | $16,752 | 3% | $64,230 | 10% | $36,861 | 6% | $101,092 | 16% | $586,792 |
| Admin | $129,094 | $6,345 | 5% | $38,123 | 30% | $9,647 | 7% | $47,770 | 37% | $90,971 |
| Marketing | $247,446 | $10,408 | 4% | $25,917 | 10% | $27,215 | 11% | $53,132 | 21% | $221,529 |
| DI | $250,484 |  |  |  |  |  |  |  |  | $250,484 |
| EM&V | $23,999 |  |  | $190 | 1% |  |  | $190 | 1% | $23,809 |
| Financing |  |  | NA |  | NA |  | NA |  | NA |  |

Note – negative values, if any, reflect accounting adjustments made to correct errors/oversights made during previous reporting periods.

    - Energy Effects

| Energy Effects | Goals | Aug-04 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW | 47 |  |  |  |  |  |  |  |  | 47 |
| Annual kWh | 482,650 |  |  |  |  |  |  |  |  | 482,650 |
| Lifecyc kWh | 7,594,458 |  |  |  |  |  |  |  |  | 7,594,458 |
| Annual Therms |  |  | NA |  | NA |  | NA |  | NA |  |
| Lifecyc Therms |  |  | NA |  | NA |  | NA |  | NA |  |

    - Performance Goals

This program does not have performance goals.

  - Activities/Accomplishments

    - Administrative -

- The partners have identified the following channels for information dissemination and will work with Pomona’s Public Information Officer to place program announcements in City newsletters, website design and also contacting chambers of commerce:

- e-newsletters (English and Spanish) - 200 individuals

- Quarterly newsletter - residence only

- Small business visitation group - team of 3 - about 10 to 15 a week each.

- Cable Show - throughout the City - Pomona

- Chambers of Commerce

- Hispanic Chamber of Commerce

- A purchase order from SCE was established for XXXXX to implement the marketing/outreach program.  XXXXX submitted three invoices for the amount of $24,584.15, $13,965.00 and $19,686.04 to cover the marketing and outreach activities. The first two invoices for $24,584.15 and $13,965.00 were paid and reported in the workbook for August under sub-contractor expenditures. However, the third invoice of $19,686.04 is shown in the workbook as committed.

- XXXXX completed the content development, design, and printing of the energy efficiency informational brochures.  Content development for the Pomona energy efficiency website is underway.  Discussions were underway with the City of Pomona and Pomona Chamber of Commerce regarding the small business seminar and the City Events. The first City Event was completed on August 21, 2004.  XXXXX set up a booth where local businesses and residents could ask questions about energy efficiency and disseminate energy efficiency informational materials.  About 300 local Pomona residents and business owners attended this event.  Discussions were initiated with City of Pomona for coordinating Earth Day in 2005.

- SCE made a reserve fund payment of $79,500.00 to the City of Pomona to cover 50% of the purchase cost of the LED pedestrian indicators.  City of Pomona Public Works department will provide in-kind labor contribution to install 908 units.

    - Marketing –

- All marketing outreach activities in Pomona, being coordinated by XXXXX, will be executed under XXXXX “Pomona Energy IQ Program”.  The XXXXX logo that will be utilized consistently across all marketing materials, handouts, and other communications is included below:

- 45,000 residential brochures and 5,000 business brochures were developed and printed by July, 2004.  Distribution of these brochures was completed in August, 2004.  One of the highlights of the distribution was that it was achieved in partnership with the City of Pomona through their newsletter – which provided instant credibility and improved readership of the brochures.  The 5,000 business brochures were primarily distributed through a combination of direct mailing, Pomona Chamber of Commerce, and City offices.   Content development and design for the second round of informational brochures was started.

- Content development for the Pomona Energy Efficiency website is ongoing. Initial discussions were completed with Pomona regarding the hosting of this information.  We anticipate the website to be up and running by October, 2004 – ahead of the December, 2004 target date.

- Continued discussions were held with the Pomona Chamber of Commerce and Pomona about future vendor meetings.  The next vendor meeting is tentatively scheduled in September.

- XXXXX successfully completed the first City Event on August 21, 2004.  A booth was set up in the Pomona Concert in the Park series.  Over 300 local business owners and residents attended the event.  Experienced XXXXX staff was available to answer any energy efficiency questions and disseminate energy efficiency informational materials.

- Ongoing discussions were held with the Pomona Chamber of Commerce and Pomona City staff regarding the small business seminars.

    - Direct Implementation -

      - Audits, Site Surveys and Partnerships -

SCE assisted the City of Pomona with comprehensive site audits of proposed facilities.  These facilities include fire stations, libraries, and an airport hangar.  The audited sites are listed in the table below.

Information Summary

City of Pomona Fire Stations

| Station No | Address | SqFt | Yr Built |
| --- | --- | --- | --- |
| 181 | 590 S Park | 20,562 | 1963 |
| 182 | 1059 N White | 5,840 | 1962 |
| 183 | 710 N San Antonio | 5,776 | 1954 |
| 184 | 1980 W Orange Grove | 4,125 | 1956 |
| 185 | 925 E Lexington | 3,980 | 1962 |
| 186 | 280 E Bonita | 5,952 | 1964 |
| 187 | 3325 Temple | 5,460 | 1979 |
| 188 | 18•A Village Loop | 3,330 | 1981 |
| Brackett Field Hangar |  | ~600 | ???? |

      - Direct Installations, Rebates, Equipment Maintenance and Optimization –

None

      - Calculated and Actual Payment Reconciliation -

None

    - EM&V

SCE’s M&V group selected Quantec, LLC to perform the EM&V for this partnership program. A draft research plan for the City of Pomona Energy Efficiency Program Evaluation was submitted to the CPUC on August 9, 2004.

- Program Challenges

Program encountered implementation challenges with the retrofit element.  Due to a shift in program funding from LED pedestrian indicator, as requested by the CPUC, additional lighting measures were increased. The comprehensive audits conducted in the facilities from the original list of fire stations and hangar shown in the table above do not provide enough opportunities to retrofit all the proposed measures.  As such, the City of Pomona is researching other city facilities to implement the additional measures.

- Customer Disputes

None

- Compliance Items

None

- Coordination Activities

- Partners will coordinate with SCE’s Nonresidential Hard-To-Reach program to provide 150 businesses with 100% direct installation of lighting retrofits.

- Partnership program will coordinate with KEMA-Xenergy EEGOV B.E.S.T. program to offer incentives to small hard to reach customers within the City of Pomona for replacement of various energy efficiency measures and also to jointly offer the vendor workshops.

- Changes to Subcontractors or Staffing

Program manager and subcontractors have not changed.

- Additional Items

The timeline for program delivery, especially for the outreach component of the program, will need to be shifted due to a delay in the final CPUC approval of the City of Pomona Partnership program.  Approval was granted on February 26, 2004.