| Program Implementer Name: | Southern California Edison |
| --- | --- |
| Program Title: | Ventura County Regional Energy Alliance – PGC |
| Program Number: | 1403-04 |
| Month: | October 2004 |

- Program Status

Program Description

The Ventura County Regional Energy Alliance (VCREA), in partnership with Southern California Edison (SCE) and the Southern California Gas Company (SCG) proposes to build on the VCREA’s progress to date to further develop its core capabilities, to complete the development of its Energy Resource Center capability, and to implement a targeted Public Sector Program for public agencies throughout the Ventura County region.  This effort will utilize the strengths of the VCREA and its utility partners to jointly overcome identified participation barriers, better serve local needs and hard-to-reach customers, and increase participation in energy efficiency programs.

    - Budgets and Expenditures

| Budget and Expenditures | Budget | Oct-04 | % of Bdgt | Cumulative | % of Bdgt | Committed | % of Bdgt | Cumulative & Committed | % of Bdgt | Unspent |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total | $1,273,152 | $413 | 0% | $84,748 | 7% | $28,726 | 2% | $113,474 | 9% | $1,170,404 |
| Admin | $126,899 | $413 | 0% | $31,075 | 27% | $11,657 | 10% | $42,732 | 38% | $82,324 |
| Marketing | $18,575 |  |  | $202 | 1% |  |  | $202 | 1% | $18,373 |
| DI | $1,066,896 |  |  | $53,471 | 5% | $17,069 | 2% | $70,540 | 7% | $1,008,925 |
| EM&V | $60,781 |  |  |  |  |  |  |  |  | $60,781 |
| Financing |  |  | NA |  | NA |  | NA |  | NA |  |

Note – negative values, if any, reflect accounting adjustments made to correct errors/oversights made during previous reporting periods.

The partnership agreement allows for an upfront payment to the VCREA to fund start-up costs.  Although the payment was made and recorded, actual costs along with supporting documentation have not yet been processed by SCE.  At the time SCE receives this information, the costs now shown in the committed column will be reported in the supporting workbook.

    - Energy Effects

| Energy Effects | Goals | Oct-04 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW | 1,618 |  |  |  |  |  |  |  |  | 1,618 |
| Annual kWh | 6,432,343 |  |  |  |  |  |  |  |  | 6,432,343 |
| Lifecyc kWh | 97,593,078 |  |  |  |  |  |  |  |  | 97,593,078 |
| Annual Therms |  |  | NA |  | NA |  | NA |  | NA |  |
| Lifecyc Therms |  |  | NA |  | NA |  | NA |  | NA |  |

    - Performance Goals

| Performance Goals | Goals | Oct-04 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Conduct at least 4 training sessions for the public sector | 4 | 0 | 0% | 0 | 0% | 0 | 0% | 0 | 0% | 4 |
| Conduct at least 6 sessions for businesses | 6 | 1 | 17% | 1 | 17% | 0 | 0% | 1 | 17% | 5 |
| Conduct at least 4 events for residential customers. | 4 | 0 | 0% | 0 | 0% | 0 | 0% | 0 | 0% | 4 |
| Promote VCEEC resources and energy efficiency information at 20 community events or more. | 20 | 1 | 5% | 3 | 15% | 0 | 0% | 3 | 15% | 17 |
| Respond to every customer inquiry within 48 hours. |  | 0 | 0% | 0 | 0% | 0 | 0% | 0 | 0% |  |
| Achieve an 80 percent overall customer satisfaction level of Excellent (based on follow-up surveys) of (Evaluation Levels: Poor, Below Average, Average, Good, and Excellent). |  | 0 | 0% | 0 | 0% | 0 | 0% | 0 | 0% |  |
| Reduce Energy Consumption in Major facilities of VCREA member agencies by 8 % |  | 0 | 0% | 0 | 0% | 0 | 0% | 0 | 0% |  |
| Reduce peak demand in major facilities of VCREA member agencies by 5% or more |  | 0 | 0% | 0 | 0% | 0 | 0% | 0 | 0% |  |

  - Activities/Accomplishments

1.2.1	Administrative -

- Partners meetings were held at the Ventura County Energy Resource Center (VCERC) on October 22, 2004.

    - Marketing and Outreach -

- A presentation on the VCERC was made at the October 14, 2004 Agriculture Summit 2004 Workshop and Trade Show, sponsored by the Ventura County Environmental & Energy Resource Department

- VCERC prepared newsletter information for County employee’s open house event in November.  The information was published in County Human Services Agency “Connections” Newsletter for November/December 2004.

- A press release was prepared and released regarding the October training events.  Press included Santa Paula Times on October 27, 2004, Ventura County Star on October 20, 2004, and Ventura County Star Calendar on October 23, 2004.

- VCREA staff attended the October 16, 2004 Santa Barbara Sustainability Project held at Westmont College in Santa Barbara.  Ventura County employees typically attend this event.

- VCERC partnership information was posted on SCE.com.

    - Direct Implementation –

- One (1) training event was held on October 29, 2004 on “Central Plant Best Practices and VFD Applications.”  The session was attended by 18 attendees.

- VCERC exhibited at October 21, 2004 at the “2004 Business MarketPlace by the Sea”, sponsored by the Ventura Chamber of Commerce.

- VCERC exhibited at the October 14, 2004 Agriculture Summit 2004 Workshop and Trade Show, sponsored by the Ventura County Environmental & Energy Resource Department.

- A public RFQ process for lighting vendors was undertaken to assist in selection of qualified contractors to implement facility energy efficiencies.  Sylvania Lighting Services and Amtech Lighting Services responded and were both considered qualified to do the work described in the RFQ.  Next steps include meeting with each member agency’s purchasing department to discuss the RFQ process, the results, and the steps necessary to begin moving forward with energy efficiency projects.

      - Audits, Site Surveys and Partnerships -

None

      - Direct Installations, Rebates, Equipment Maintenance and Optimization –

None

      - Calculated and Actual Payment Reconciliation -

None

    - EM&V

The EM&V consultants provided an evaluation/tracking sheet for use in the workshops.

- Program Challenges

None

- Customer Disputes

None

- Compliance Items

None

- Coordination Activities

- VCREA has continued discussions with KEMA-Xenergy regarding the potential of offering the EEGOV Business Energy Services (B.E.S.T.) Team Program to cities within Ventura County.  A draft letter of cooperation was presented to VCREA, SCE and KEMA for review.

- SCE AgTag courses, Pump Test Program information along with relevant SCG offerings are also available.  These programs will be integrated into the partnership’s training activities.

- VCREA staff attended network meetings in San Francisco and San Diego to coordinate with managers of other energy efficiency programs.

- Changes to Subcontractors or Staffing

None

- Additional Items

None