| Program Implementer Name: | Southern California Edison |
| --- | --- |
| Program Title: | Ventura County Regional Energy Alliance – PGC |
| Program Number: | 1403-04 |
| Month: | February 2005 |

- Program Status

Program Description

The Ventura County Regional Energy Alliance (VCREA), in partnership with Southern California Edison (SCE) and the Southern California Gas Company (SCG) proposes to build on the VCREA’s progress to date to further develop its core capabilities, to complete the development of its Energy Resource Center capability, and to implement a targeted Public Sector Program for public agencies throughout the Ventura County region.  This effort will utilize the strengths of the VCREA and its utility partners to jointly overcome identified participation barriers, better serve local needs and hard-to-reach customers, and increase participation in energy efficiency programs.

    - Budgets and Expenditures

| Budget and Expenditures | Budget | Feb-05 | % of Bdgt | Cumulative | % of Bdgt | Committed | % of Bdgt | Cumulative & Committed | % of Bdgt | Unspent |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total | $1,273,152 | $25,170 | 2% | $244,257 | 19% | $37,624 | 3% | $281,882 | 22% | $1,028,895 |
| Admin | $126,899 | $8,093 | 6% | $69,693 | 55% | $11,578 | 9% | $81,271 | 64% | $57,206 |
| Marketing | $18,575 |  |  | $989 | 5% |  |  | $989 | 5% | $17,587 |
| DI | $1,066,896 | $17,077 | 2% | $169,292 | 16% | $26,046 | 2% | $195,338 | 18% | $897,604 |
| EM&V | $60,781 |  |  | $4,283 | 7% |  |  | $4,283 | 7% | $56,498 |
| Financing |  |  | NA |  | NA |  | NA |  | NA |  |

Note – negative values, if any, reflect accounting adjustments made to correct errors/oversights made during previous reporting periods.

The partnership agreement allows for an upfront payment to the VCREA to fund start-up costs.  Although the payment was made and recorded, actual costs along with supporting documentation have not yet been processed by SCE.  At the time SCE processes this information, the costs now shown in the committed column will be reported in the supporting workbook.

    - Energy Effects

| Energy Effects | Goals | Feb-05 | % of Goals | Cumulative | % of Goals | Committed | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW | 1,618 |  |  |  |  |  |  |  |  | 1,618 |
| Annual kWh | 6,432,343 |  |  |  |  |  |  |  |  | 6,432,343 |
| Lifecyc kWh | 97,593,078 |  |  |  |  |  |  |  |  | 97,593,078 |
| Annual Therms |  |  | NA |  | NA |  | NA |  | NA |  |
| Lifecyc Therms |  |  | NA |  | NA |  | NA |  | NA |  |

    - Performance Goals

| Performance Goals | Goal | Feb-05 | % of Goal | Cumulative | % of Goals | Committed | % of Goal | Cumulative & Committed | % of Goal | Goal Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Conduct at least 4 training sessions for the public sector | 4 | 0 | 0% | 2 | 50% | n/a | n/a | 2 | 50% | 2 |
| Conduct at least 6 sessions for businesses | 6 | 0 | 0% | 1 | 17% | n/a | n/a | 1 | 17% | 5 |
| Conduct at least 4 events for residential customers. | 4 | 0 | 0% | 2 | 50% | n/a | n/a | 2 | 25% | 2 |
| Promote VCEEC resources and energy efficiency information at 20 community events or more. | 20 | 0 | 0% | 7 | 35% | n/a | n/a | 7 | 35% | 13 |
| Respond to every customer inquiry within 48 hours. |  | met | 100% | 0 | 100% | n/a | n/a | 0 | 100% | n/a |
| Achieve an 80 percent overall customer satisfaction level of Excellent (based on follow-up surveys) of (Evaluation Levels: Poor, Below Average, Average, Good, and Excellent). |  | Good and Excellent | met | Good and Excellent | met | n/a | n/a | Good and Excellent | met |  |
| Reduce Energy Consumption in Major facilities of VCREA member agencies by 8 % |  | 0 | 0% | 0 | 0% | n/a | n/a | 0 | 0% |  |
| Reduce peak demand in major facilities of VCREA member agencies by 5% or more |  | 0 | 0% | 0 | 0% | n/a | n/a | 0 | 0% |  |

  - Activities/Accomplishments

1.2.1	Administrative -

- No significant activities to report this month.

    - Marketing and Outreach -

- Prepared and released e-fliers regarding March 15th Business Training event (Attachment 1).

- Notice of the first edition of VCREA’s Newsletter, “Energy Leader” and VCERC were included in the Feb 11 edition of the Interstate Renewable Energy e-newsletter (Attachment 2).

- VCREA staff continued discussions with representatives of Ventura County Economic Development Agency (VCEDA) to develop opportunities for the partnership to promote energy efficiencies at their annual Business Opportunities Conference planned for October 2005.  VCERC partners may have an opportunity to provide speakers and participate in regional energy discussions with local business leaders.

- A leveraged marketing opportunity occurred with the BEST program which was introduced to the community through the attached flyer.  A kick-off event will occur March 3, 2005 (Attachment 3).

- VCREA staff attended the Building Operators Certification (BOC) event February 10th in Oxnard, along with representatives from SCE and SCG.  Four members of the public were in attendance and interested; the VCERC was highlighted as a local training contact point to supplement/complement the work of the BOC (Attachment 4).

- VCERC will be participating in the March 12, 2005 Brighter Horizons Youth Education event that will be held in Oxnard to provide energy education.

- VCERC will be participating in the March 18-20, 2005 Ventura Home and Garden Show and will have a tabletop display in conjunction with the County of Ventura’s Environmental and Energy Resource Department.

- VCERC will be participating in the April 26th Ventura County Science Fair and Expo with a table top display and will also provide project awards.

- VCERC is planning to participate in the April 26-28, 2004 National Ag Bio Event scheduled to be held in Ventura County.  Details of participation are being developed.

1.2.3 Direct Implementation

- VCREA staff met with representatives of the Ventura Regional Sanitation District to begin exploring energy efficiency opportunities for this new agency that elected to join the VCREA. They will officially participate at the April VCREA board.

- The City of Ventura is underway with its first project, which is the installation of VFD’s on three pumps on one of the water booster stations.

- The City of Oxnard’s initial project is underway with a lighting project at the Del Norte Transfer Station.

- The County of Ventura has two projects in process: 1) VFD retrofit on a 350-ton chiller, and 2) a major lighting upgrade at Todd Road Jail, located in Santa Paula.

- A monthly update of the identified energy efficiency retrofit projects to date is included as Master Project List. (Attachment 5).

      - Audits, Site Surveys and Partnerships -

A list of audits/surveys completed and required supporting information is found in the first page of Attachment 6.  Executive Summaries of the audits completed through February 2005 are attached as follows:

- Attachment 7		City of Ventura City Hall

- Attachment 8		City of Ventura Public Works Administration Building

- Attachment 9		City of Ventura Police / Fire Station

- Attachment 10	City of Thousand Oaks Civic Center.

- Attachment 11	City of Oxnard Del Norte Regional Recycling and Transfer Station

These summaries include type and number of energy efficiency measures recommended, estimated total demand and energy savings potential (if recommended measures were to be implemented by customer).  In the future, these summary reports will be included for all audits competed for the same month.

      - Direct Installations, Rebates, Equipment Maintenance and Optimization –

A monthly update of the identified energy efficiency retrofit projects (identified, under construction, complete) to date is included as Master Project List (Attachment 7).

      - Calculated and Actual Payment Reconciliation -

None

    - EM&V

VCREA staff worked with Flexo Hiner & Partners to clarify questions that arose during the interim evaluation process.

- Program Challenges

None

- Customer Disputes

None

- Compliance Items

None

- Coordination Activities

- VCREA participated in various meetings, coordinative phone calls and e-mail exchanges with SCE and SCG, to discuss incentive issues and VCERC operations.

- VCREA staff participated in a second round of discussions with XXXXX to determine opportunities for energy efficiency planning focused on the agricultural sector through the CaLeep program.

- VCREA staff attended a meeting of energy professionals hosted by the Local Government Commission in Los Angeles that included representatives of the SCE, SCG and PG&E energy efficiency staff.

- Changes to Subcontractors or Staffing

None

- Additional Items

None