| Program Implementer Name: | Southern California Edison |
| --- | --- |
| Program Title: | Ventura County Regional Energy Alliance – PGC |
| Program Number: | 1403-04 |
| Month: | June 2005 |

- Program Status

Program Description

The Ventura County Regional Energy Alliance (VCREA), in partnership with Southern California Edison (SCE) and the Southern California Gas Company (SCG) proposes to build on the VCREA’s progress to date to further develop its core capabilities, to complete the development of its Energy Resource Center capability, and to implement a targeted Public Sector Program for public agencies throughout the Ventura County region.  This effort will utilize the strengths of the VCREA and its utility partners to jointly overcome identified participation barriers, better serve local needs and hard-to-reach customers, and increase participation in energy efficiency programs.

    - Budgets and Expenditures

| Budget and Expenditures | Budget | Jun-05 | % of Bdgt | Cumulative | % of Bdgt | Committed | % of Bdgt | Cumulative & Committed | % of Bdgt | Unspent |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total | $1,273,152 | -$9,927 | -1% | $431,330 | 34% | $177,662 | 14% | $608,992 | 48% | $841,822 |
| Admin | $126,899 | -$9,927 | -8% | $103,795 | 82% | $16,193 | 13% | $119,988 | 95% | $23,104 |
| Marketing | $18,575 |  |  | $5,502 | 30% |  |  | $5,502 | 30% | $13,073 |
| DI | $1,066,896 |  |  | $312,419 | 29% | $161,469 | 15% | $473,888 | 44% | $754,478 |
| EM&V | $60,781 |  |  | $9,613 | 16% |  |  | $9,613 | 16% | $51,168 |
| Financing |  |  | NA |  | NA |  | NA |  | NA |  |

Note – negative values, if any, reflect accounting adjustments made to correct errors/oversights made during previous reporting periods.

The partnership agreement allows for an upfront payment to the VCREA to fund start-up costs.  Although the payment was made and recorded, actual costs along with supporting documentation have not yet been processed by SCE.  At the time SCE processes this information, the costs now shown in the committed column will be reported in the supporting workbook.

    - Energy Effects

| Energy Effects | Goals | Jun-05 | % of Goals | Cumulative | % of Goals | Committed* | % of Goals | Cumulative & Committed | % of Goals | Goals Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coinc Peak kW | 1,618 |  |  | 65 | 4% | 173 | 11% | 238 | 15% | 1,553 |
| Annual kWh | 6,432,343 |  |  | 407,398 | 6% | 733,730 | 11% | 1,141,128 | 18% | 6,024,945 |
| Lifecyc kWh |  |  | NA |  | NA |  | NA |  | NA |  |
| Annual Therms |  |  | NA |  | NA |  | NA |  | NA |  |
| Lifecyc Therms |  |  | NA |  | NA |  | NA |  | NA |  |

*Amounts shown in the Committed column were completed by VCERC but have not yet been processed by SCE.

    - Performance Goals

| Performance Goals | Goal | June-05 | % of Goal | Cumulative | % of Goals | Committed | % of Goal | Cumulative & Committed | % of Goal | Goal Minus Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Conduct at least 4 training sessions for the public sector | 4 | 0 | 0% | 3 | 75% | n/a | n/a | 3 | 75% | 1 |
| Conduct at least 6 sessions for businesses | 6 | 2 | 33% | 5 | 83% | n/a | n/a | 5 | 17% | 1 |
| Conduct at least 4 events for residential customers. | 4 | 0 | 0% | 5 | 125% | n/a | n/a | 5 | 125% | 0 |
| Promote VCEEC resources and energy efficiency information at 20 community events or more. | 20 | 1 | 5% | 17 | 80% | n/a | n/a | 17 | 80% | 3 |
| Respond to every customer inquiry within 48 hours. |  | met | n/a | n/a | n/a | n/a | n/a | n/a | n/a | n/a |
| Achieve an 80 percent overall customer satisfaction level of Excellent (based on follow-up surveys) of (Evaluation Levels: Poor, Below Average, Average, Good, and Excellent). |  | Good and Excellent | met | Good and Excellent | met | n/a | n/a | Good and Excellent | met |  |
| Reduce Energy Consumption in Major facilities of VCREA member agencies by 8 % |  | 0 | 0% | 0 | 0% | n/a | n/a | 0 | 0% |  |
| Reduce peak demand in major facilities of VCREA member agencies by 5% or more |  | 0 | 0% | 0 | 0% | n/a | n/a | 0 | 0% |  |

  - Activities/Accomplishments

1.2.1	Administrative -

Routine administrative activities to coordinate and manage the program continue.

1.2.2	Marketing and Outreach –

- Prepared and released e-fliers regarding July 7th Energy Efficiency Best Practices for Public Planning Policy Training event to be held in conjunction with local Planning Association. (Attachment A).

- Prepared the July/August edition of the Energy Leader Newsletter for distribution the first week of July.  (Attachment B)

- VCREA staff met again with representatives of Ventura County Economic Development Association (VCEDA) as part of their monthly meeting to develop details associated with the annual Business Opportunities Conference planned for October 14, 2005.  Representatives of the partnership will be present as speakers and participants.

- Local Rotary Clubs have invited the VCREA to speak on the organization and the VCERC partnership programs.  A presentation was given on June 8 to the Ventura Marina Rotary Club and another similar presentation will be given on July 13 to the Westlake/Thousand Oaks Rotary Club.

1.2.3 Direct Implementation

Training

- June 7, 2005 Energy Efficiency Training for Non- Profits was conducted by XXXXX and attended by 8 participants.    (Attachment C containing flyer, press release and outline)

- June 17, 2005 Energy Efficiency for Businesses was presented by XXXXX to 65 Moorpark Chamber of Commerce members and local business leaders.  A CFL and CD of training materials were distributed to all participants. (Attachment D)

Community Events Participation

- VCERC participated in the June 18 Piru Beautification Day held across the street from the Piru Depot.  A table top display of energy efficiency information (refrigerator rebates, summer information and home audit materials) was provided as well as compact fluorescent light bulbs to those participating in the clean-up.  Approximately 135 participants attended the half-day event. (Attachment E)

A summary of plans and accomplishments for all training and community events is include in the Program Spreadsheet. (Attachment F)

      - Audits, Site Surveys and Partnerships -

VCREA staff continued to work closely with the various public agencies in managing the projects underway this month:

- The County of Ventura has completed the HVAC upgrade (high efficiency heat pumps) at County offices located at 646 County Square Drive, Ventura. The old units were approximately 23 years old.  (Attachment G)

- The County of Ventura has completed the lighting upgrade at the Ventura County Library, Simi Valley Branch.  The retrofit includes both interior and parking lot lighting.  (Attachment H)

- The County of Ventura has completed the second and final phase of a lighting upgrade at Todd Rd. Jail, Santa Paula.  The retrofitted areas included the Kitchen, Laundry, Classrooms and support areas.  (Attachment I)

Plans and Policy

VCREA coordination with public agency and private sector representatives of the Tri-Counties (VTA, SB, SLO) planning association led to further interest in energy efficiency planning efforts that will culminate in the July 7th training session described above.  The desired outcome of the session will be to provide participants and VCREA member agencies with policy guidelines and resources that will allow for local implementation of energy efficiency policies, and to showcase the energy resource center.

      - Direct Installations, Rebates, Equipment Maintenance and Optimization –

A monthly update of the identified energy efficiency retrofit projects, costs, energy savings and incentives to date is included as Master Project List. (Attachment J).

1.2.3.3. Calculated and Actual Payment Reconciliation -

None

1.2.4	EM&V

No activity this month

- Program Challenges

None

- Customer Disputes

None

- Compliance Items

None

- Coordination Activities

VCREA participated in various meetings, coordinative phone calls and e-mail exchanges with SCE and SCG to discuss incentive issues and up-dates intended for the Program Implementation Plan to support gas savings through the LivingWise School Program for sixth graders.

A joint meeting of VCREA staff, the XXXXX representative for the CALeep program as well as the consultants that will undertake the scope of work as administered through XXXXX met on June 16 to kick-off the program which is intended to help leverage the growing regional interest in energy efficiency associated with new construction and “green” building design.

VCREA staff participated in a meeting in Los Angeles hosted by the Los Angeles County Partnership in follow-up to the April 20th event hosted with the utility partners.  Representatives of the various utility partnerships introduced their work to each other and participated in general discussions of programs that are working and leveraging resources to promote energy efficiency to the entire region.  In addition, an SCE representative presented an overview of the Demand Response Programs and solicited local government partner support for implementing these programs.

VCREA staff attended a two-day energy standards training presented by the California Association of Building Energy Consultants and held June 28 and 29 at the SoCalGas Energy Resource Center in Downey.

VCREA staff attended the June 15 joint meeting of the CPUC and CEC to hear the presentation on the Energy Action Plan and gain understanding of the particular role energy efficiency and demand response play in achieving the goals of the partnership.

- Changes to Subcontractors or Staffing

None

- Additional Items

None